| 29/05/2018 Request for Proposals # UCBI II-EST-086 Integrating medical information system Dear Sir or Madam, Chemonics International Inc. (hereinafter referred to as “Chemonics”), under the Ukraine Confidence Building Initiative II, USAID Contract No. AID-OAA-I-14-00006, Task Order No. AID-OAA-TO-14-000015, is issuing a Request for Proposals (RFP) . The attached RFP contains all the necessary information for interested Offerors. The Ukraine Confidence Building Initiative II (UCBI) is a USAID program implemented by Chemonics International in Ukraine. The goal of UCBI II is to enable communities and government to mitigate the destabilizing effects of the conflict and enhance public engagement in and understanding of the GOU’s response to the crisis and the broader political transition. Companies or organizations should indicate their interest in submitting a proposal for the anticipated subcontract by sending an email indicating their intention to Oleksandr Kuzin at east-tender@ukrainecbi.com by 18:00 hrs on June 06, 2018. Chemonics realizes that Offerors may have additional questions after reading this RFP. In response, Chemonics is planning to hold a proposal conference on Skype at 14.00 on June 08, 2018, to provide prospective Offerors an opportunity to learn more about the UCBI, to have questions about this RFP answered, and to learn more about the proposal and subcontracting process. Chemonics encourages all interested Offerors to attend the proposal conference. Pre-registration to attend the proposal conference is required. Please email your pre-registration and any advance questions to Oleksandr Kuzin at east-tender@ukrainecbi.com by 18:00 on June 06, 2018. This RFP does not obligate Chemonics to execute a subcontract nor does it commit Chemonics to pay any costs incurred in the preparation and submission of the proposals. Furthermore, Chemonics reserves the right to reject any and all offers, if such action is considered to be in the best interest of Chemonics. Sincerely, Michael Stievator Ukraine Confidence Building Initiative II (UCBI-II) | 29/05/2018 Запит про надання пропозицій # UCBI II-EST-086 Інтеграція медичної інформаційної системи Шановні пані та панове, Кімонікс Інтернешнл Інк. (іменована надалі – «Кімонікс») в рамках реалізації Проекту «Зміцнення громадської довіри» (UCBI-II), контракт з USAID No. AID-OAA-I-14-00006, Завдання № AID-OAA-TO-14-000015, оголошує Запит на надання пропозицій (ЗНП). ЗНП, що додається, містить всю необхідну інформацію для зацікавлених Оферентів. # Зміцнення громаської довіри (UCBI-II) – це програма USAID, що реалізується Кімонікс Інтернешнл в Україні. Метою UCBI II є підтримка громад та уряду у подоланні дестабілізуючих наслідків конфлікту та сприяння залученню громадськості та покращення розуміння зусиль Уряду України щодо подолання конфлікту та поглиблених політичних перетворень. Компанії чи організації вказують свою зацікавленість у поданні пропозиції щодо очікуваного субконтракту, надіславши електронного листа із зазначенням свого наміру пану Кузіну Олександру за адресою east-tender@ukrainecbi.com до 18:00 6 червня 2018 року. Кімонікс усвідомлює, що після вивчення цього ЗНП у Оферентів можуть виникнути додаткові запитання. У відповідь, Кімонікс планує провести Skype - конференцію щодо пропозицій, яка відбудеться 8 червня 2018 року о 14.00, щоб надавати можливість потенційним Оферентам більше дізнатися про UCBI, мати відповіді на запитання щодо цього RFP та отримати додаткову інформацію про пропозицію та процес субпідряду. Кімонікс заохочує всіх зацікавлених Оферентів взяти участь у конференції. Попередня реєстрація для участі в конференції є необхідною. Будь ласка, надішліть свої попередні реєстрації та будь-які попередні запитання до Олександра Кузіна на east-tender@ukrainecbi.com до 6-го червня 2018 року 18:00. ЗНП не накладає на Кімонікс зобов’язання щодо виконання субконтракту та оплати будь-яких витрат, які було понесено під час підготовки та подання пропозицій. Більш того, Кімонікс залишає за собою право відхилити будь-яку чи всі пропозиції, якщо такі дії будуть в інтересах Кімонікс. З повагою, Майкл Стівейтер Зміцненння громадської довіри (UCBI-II) |
| --- | --- |

| Request for Proposals RFP # UCBI II-EST-086 For the provision of Integrating medical information system Contracting Entity: Chemonics International Ukraine Confidence Building Initiative II (UCBI) 84300, Kramatorsk, 30-A St. Yaroslava Mudrogo, 2nd floor Funded by: United States Agency for International Development (USAID) Funded under: Ukraine Confidence Building Initiative II (UCBI-II) Prime Contract Number. AID-OAA-I-14-00006, Task Order No. AID-OAA-TO-17-00009 ***** ETHICAL AND BUSINESS CONDUCT REQUIREMENTS ***** Chemonics is committed to integrity in procurement, and only selects suppliers based on objective business criteria such as price and technical merit. Chemonics expects suppliers to comply with our Standards of Business Conduct, available at http://www.chemonics.com/OurStory/OurMissionAndValues/Pages/default.aspx. Chemonics does not tolerate fraud, collusion among offerors, falsified proposals/bids, bribery, or kickbacks. Any firm or individual violating these standards will be disqualified from this procurement, barred from future procurement opportunities, and may be reported to both USAID and the Office of the Inspector General. Employees and agents of Chemonics are strictly prohibited from asking for or accepting any money, fee, commission, credit, gift, gratuity, object of value or compensation from current or potential vendors or suppliers in exchange for or as a reward for business. Employees and agents engaging in this conduct are subject to termination and will be reported to USAID and the Office of the Inspector General. In addition, Chemonics will inform USAID and the Office of the Inspector General of any supplier offers of money, fee, commission, credit, gift, gratuity, object of value or compensation to obtain business. Offerors responding to this RFP must include the following as part of the proposal submission: - Disclose any close, familial, or financial relationships with Chemonics or project staff. For example, if an offeror’s cousin is employed by the project, the offeror must state this. - Disclose any family or financial relationship with other offerors submitting proposals. For example, if the offeror’s father owns a company that is submitting another proposal, the offeror must state this. - Certify that the prices in the offer have been arrived at independently, without any consultation, communication, or agreement with any other offeror or competitor for the purpose of restricting competition. - Certify that all information in the proposal and all supporting documentation are authentic and accurate. - Certify understanding and agreement to Chemonics’ prohibitions against fraud, bribery and kickbacks. Please contact Michael Stievator, chief of party, (mstievator@ukrainecbi.com), with any questions or concerns regarding the above information or to report any potential violations. Potential violations may also be reported directly to Chemonics at to BusinessConduct@chemonics.com or by phone/Skype at 888.955.6881. | Запит про надання пропозицій ЗНП # UCBI II-EST-086 На надання послуг з інтеграції медичної інформаційної системи. Підрядник: Кімонікс Інтернешнл Зміцнення громадської довіри (UCBI-II) 84300, м. Краматорськ, вул. Ярослава Мудрого, 30-А, 2-й поверх Фінансування: Агентство США з міжнародного розвитку (USAID) Фінансування за проектом: Зміцнення громадської довіри (UCBI-II) Номер Контракту. AID-OAA-I-14-00006, Номер Завдання: AID-OAA-TO-17-00009 *****ВИМОГИ ЩОДО ЕТИКИ ТА КОРПОРАТИВНОЇ ПОВЕДІНКИ ***** Кімонікс керується принципами добросовісності при здійсненні закупівель, і обирає постачальників виключно на підставі об’єктивних ділових критеріїв, таких як ціна та технічні переваги. Кімонікс очікує від постачальників виконання наших стандартів корпоративної поведінки, з якими можна ознайомитися на: http://www.chemonics.com/OurStory/OurMissionAndValues/Pages/default.aspx. Кімонікс не терпить шахрайства, змов між оферентами, фальсифікованих пропозицій/тендерних документів, хабарництва, чи «відкатів». Будь-яка фірма чи фізична особа, що порушує ці стандарти, буде дискваліфікована від участі у закупівлі, їй буде заборонено подальшу участь у можливих майбутніх закупівлях, і про неї буде повідомлено як до USAID, так і до Офісу Генерального Інспектора. Працівникам та агентам Кімонікс суворо забороняється вимагати чи приймати гроші, оплату, комісійні, кредит, подарунки, винагороду, вартісні предмети чи компенсацію від наявних чи потенційних постачальників в обмін чи як винагороду за бізнес. Працівники чи агенти, які займаються такою практикою, підлягають звільненню; про них буде повідомлено USAID і Офіс Генерального Інспектора. Окрім того, Кімонікс повідомить USAID і Офіс Генерального Інспектора про будь-які пропозиції від будь-яких постачальників про гроші, оплату, комісійні, кредит, подарунок, вартісні предмети чи компенсацію за отримання бізнесу. Оференти, що надаватимуть відповідь на цей ЗНП, повинні включити як частину подання пропозиції таке: - Розкрити будь-які близькі, родинні чи фінансові стосунки з персоналом Кімонікс чи проекту. Наприклад, якщо двоюрідний брат/сестра оферента є працівником проекту, оферент повинен це зазначити. - Розкрити будь-які родинні чи фінансові стосунки з іншими оферентами, які подають пропозиції. Наприклад, якщо батьку оферента належить компанія, яка подає іншу пропозицію, оферент повинен це зазначити. - Підтвердити, що ціни у пропозиції визначені незалежно, без будь-яких консультацій, спілкування чи узгодження з будь-яким іншим оферентом чи конкурентом з метою обмеження конкуренції. - Підтвердити, що вся інформація у пропозиції та вся документація, що додається, є достовірною та точною. - Підтвердити розуміння і погодження із забороною Кімонікс шахрайства, хабарництва та «відкатів». Зв’язуйтеся, будь-ласка, з Майкл Стівейтер, Керівником Проекту (mstievator@ukrainecbi.com), з будь-яких питань з приводу інформації, що наводиться вище, чи для повідомлення про будь-які можливі порушення. Про можливі порушення можна також повідомляти безпосередньо до Кімонікс за адресою: BusinessConduct@chemonics.com чи телефоном/скайпом за номером: 888.955.6881. |
| --- | --- |

| RFP Table of Contents List of Acronyms Section I Instructions to Offerors I.1 Introduction I.2 Offer Deadline I.3 Submission of Offers I.4 Requirements I.5 Source of Funding and Geographic Code I.6 Chronological List of Proposal Events I.7 Validity Period I.8 Evaluation and Basis for Award I.9 Negotiations I.10 Terms of Subcontract I.11 Privity Section II Background, Scope of Work, Deliverables, and Deliverables Schedule - Background - Scope of Work - Deliverables - Deliverables Schedule Section III Firm Fixed Price Subcontract (Terms and Clauses) Annex 1 Sample Proposal Cover Letter Annex 2 Guide to Creating Financial Proposal and Sample Budget Annex 3 Required Certifications Annex 4 DUNS and SAM Registration Annex 5 Information Communication Technology for Severodonetsk PHC Annex 6 Minimum requested MIS modules for PHC for Severodonetsk Annex 7 Structure of Severodonetsk PHC network | Зміст ЗНП Список скорочень Розділ I Вказівки Оферентам I.1 Вступ I.2 Кінцевий термін подання пропозиції I.3 Подання пропозиції I.4 Вимоги I.5 Джерело фінансування та географічний код I.6 Хронологічний перелік пропонованих заходів I.7 Період чинності I.8 Оцінка та основа для укладання контракту I.9 Перемовини I.10 Умови субконтракту I.11 Правовідносини Розділ II Вихідні положення, технічне завдання, результати, та графік досягнення результатів - Вихідні положення - Технічне завдання - Результати - Графік досягнення результатів Розділ III Субконтракт з чітко фіксованою ціною (положення та умови) Додаток 1 Примірний супровідний лист до пропозиції Додаток 2 Керівництво з розробки фінансової пропозиції та примірний бюджет Додаток 3 Необхідні посвідчення Додаток 4 DUNS and SAM реєстрація Додаток 5 Інформаційно-комунікаційні технології Додаток 6 Мінімально необхідні модулі МІС для ЦПМСД Северодонецька Додаток 7 Структура Северодонецької мережі ЦПМСД |
| --- | --- |
| List of Acronyms CFR Code of Federal Regulations CO USAID Contracting Officer COP Chief of Party COR USAID Contracting Officer’s Representative CR USAID/OTI Country Representative CV Curriculum Vitae DCR USAID OTI Deputy Country Representative FAR Federal Acquisition Regulations M&E Monitoring and Evaluation NICRA Negotiated Indirect Cost Rate Agreement NGO Nongovernmental organization OTI Office of Transition Initiatives RFP Request for Proposals UCBI Ukraine Confidence Building Initiative II U.S. United States USAID U.S. Agency for International Development USAID/Ukraine USAID Mission in Ukraine USG U.S. Government VAT Value Added Tax | Список скорочень КФП Кодекс федеральних положень КС Службовець з контрактів USAID КП Керівник проекту ПКС Представник службовця з контрактів USAID ПК Представник USAID/OTI у країні CV Біографічна довідка ЗПК USAID OTI заступник представника в країні ФПН Федеральні положення про закупівлі M&E Моніторинг та оцінка NICRA Договір про непрямі витрати, досягнутий в результаті переговорів НУО Неурядова організація OTI Офіс перехідних ініціатив ЗНП Запит на надання пропозицій UCBI Українська ініціатива підвищення впевненості США Сполучені Штати USAID Агентство США з міжнародного розвитку USAID/Україна Місія USAID в Україні Уряд США Уряд США ПДВ Податок на додану вартість |

| Section I. Instructions to Offerors - Introduction Chemonics, the Buyer, acting on behalf of the U.S. Agency for International Development (USAID) and the Ukraine Confidence Building Initiative II (UCBI-II), under contract number USAID Contract No. AID-OAA-I-14-00006, Task Order No. AID-OAA-TO-17-00009 is soliciting offers from companies and organizations to submit proposals to participate with UCBI II to carry out integrating medical information system in Severodonetsk Primary Health Care Center (PHC). The Ukraine Confidence Building Initiative II (UCBI) is a USAID program implemented by Chemonics International in Ukraine. The goal of UCBI II is to enable communities and government to mitigate the destabilizing effects of the conflict and enhance public engagement in and understanding of the GOU’s response to the crisis and the broader political transition. UCBI II is intending to assist Severodonetsk PHC under the Severodonetsk City Administration to successfully join the reform of the Primary Health Care system. Reform of Health Care (HC) sector is one the important reforms to improve public service delivery. Idea of the reform is to increase quality of health service delivery and citizens satisfaction with health care services. Some of the key principles of the reform are: (1) changing funding principle of Health Care by replaying “Funding Per Bed” with “Funding per Service“ and strengthening mechanisms of state guarantees to ensure quality of health care services for citizens. (2) improving institutional operation of the health care facilities by replaying paper based operation with ICT systems . Chemonics will issue an award to one company or organization. The award will be in the form of a firm fixed price subcontract (hereinafter referred to as “the subcontract”. The successful Offeror shall be required to adhere to the statement of work and terms and conditions of the subcontract, which are incorporated in Section III herein. Offerors are invited to submit proposals in response to this RFP in accordance with Section I Instructions to Offerors, which will not be part of the subcontract. The instructions are intended to assist interested Offerors in the preparation of their offer. Any resulting subcontract will be guided by Sections II and III. This RFP does not obligate Chemonics to execute a subcontract nor does it commit Chemonics to pay any costs incurred in the preparation and submission of the proposals. Furthermore, Chemonics reserves the right to reject any and all offers, if such action is considered to be in the best interest of Chemonics. Unless otherwise stated, the periods named in the RFP shall be consecutive calendar days. - Offer Deadline Offerors shall submit their offers electronically only. Emailed offers must be received no later than 18:00 on June 12,2018, at the following address: east-tender@ukrainecbi.com Faxed offers will not be considered. Offerors are responsible for ensuring that their offers are received in accordance with the instructions stated herein. Late offers may be considered at the discretion of Chemonics. Chemonics cannot guarantee that late offers will be considered. I.3 Submission of Offers Proposals must be submitted electronically only. - Instructions for the Submission of Electronic Copies Separate technical and cost proposals must be submitted by email no later than the time and date specified in I.2. The proposals must be submitted to the point of contact designated in I.2. The Offeror must submit the proposal electronically with up to 3 attachments (5 MB limit) per email compatible with MX Word, MS Excel, readable format, or Adobe Portable Document (PDF) format in a Microsoft XP environment. Offerors must not submit zipped files. Those pages requiring original manual signatures should be scanned and sent in PDF format as an email attachment. The technical proposal and cost proposal must be kept separate from each other. Technical proposals must not make reference to pricing data in order that the technical evaluation may be made strictly on the basis of technical merit. I.4 Requirements To be determined responsive, an offer must include all of documents and sections included in I.4.A and I.4.B. - General Requirements Chemonics anticipates issuing a subcontract to a Ukrainian company or organization, provided it is legally registered and recognized under the laws of Ukraine and is in compliance with all applicable civil, fiscal, and other applicable regulations. Such a company or organization could include a private firm, non-profit, civil society organization, or university. Companies and organizations that submit proposals in response to this RFP must meet the following requirements: - Companies or organizations, whether for-profit or non-profit, must be legally registered under the laws of Ukraine upon award of the subcontract. - Companies or organizations must have a local presence in Ukraine at the time the subcontract is signed. - Firms operated as commercial companies or other organizations or enterprises (including nonprofit organizations) in which foreign governments or their agents or agencies have a controlling interest are not eligible as suppliers of commodities and services. - Companies or organizations, whether for-profit or non-profit, shall be requested to provide a DUNS number if selected to receive a subaward valued at USD$30,000 or more, unless exempted in accordance with information certified in the Evidence of Responsibility form included in the required certifications in Annex 3 (see footnote 1 below) Offerors may present their proposals as a member of a partnership with other companies or organizations. In such cases, the subcontract will be awarded to the lead company in the partnership. The leading company shall be responsible for making all partnership arrangements, including but not limited to division of labor, invoicing, etc., with the other company(ies). A legally registered partnership is not necessary for these purposes; however the different organizations must be committed to work together in the fulfillment of the subcontract terms. - Required Proposal Documents 1. Cover Letter The offeror’s cover letter shall include the following information: - Name of the company or organization - Type of company or organization - Address - Telephone - Fax - E-mail - Full names of members of the Board of Directors and Legal Representative (as appropriate) - Taxpayer Identification Number - DUNS Number - Official bank account information - Other required documents that shall be included as attachments to the cover letter: - Copy of registration or incorporation in the public registry, or equivalent document from the government office where the offeror is registered. - Copy of company tax registration, or equivalent document. - Copy of trade license, or equivalent document. - Evidence of Responsibility Statement, whereby the offeror certifies that it has sufficient financial, technical, and managerial resources to complete the activity described in the scope of work, or the ability to obtain such resources. This statement is required by the Federal Acquisition Regulations in 9.104-1. A template is provided in Annex 3 “Required Certifications”. - Applicable documents listed in I.4.A. A sample cover letter is provided in Annex 1 of this RFP. 2. Technical Proposal The technical proposal shall comprise the following parts: - Part 1: Technical Approach, Methodology and Detailed Work Plan. This part shall be between 5 and 15 pages long, but may not exceed 15 pages. - Part 2: Management, Key Personnel, and Staffing Plan. This part shall be between 2 and 5 pages long, but may not exceed 5 pages. CVs for personnel may be included in an annex to the technical proposal and will not count against the page limit. Please describe how proposed staff will work collaboratively to achieve offeror’s proposed technical approach to the scope of work. - Part 3: Corporate Capabilities, Experience, and Past Performance. This part shall be between 2 and 7 pages long, but may not exceed 7 pages. Part 3 must include a description of the company and organization, with appropriate reference to any parent company and subsidiaries. Offerors must include details demonstrating their experience and technical ability in implementing the technical approach/methodology and the detailed work plan. Additionally, offerors must include three 3 past performance references of similar work (under contracts or subcontracts) previously implemented as well as contact information for the companies for which such work was completed. Contact information must include at a minimum: name of point of contact who can speak to the offeror’s performance, name and address of the company for which the work was performed, and email and phone number of the point of contact. Chemonics reserves the right to check additional references not provided by an offeror. The sections of the technical proposal stated above must respond to the detailed information set out in Section II of this RFP, which provides the background, states the scope of work, describes the deliverables, and provides a deliverables schedule. 3. Cost Proposal The cost proposal is used to determine which proposals represent the best value and serves as a basis of negotiation before award of a subcontract. The price of the subcontract to be awarded will be an all-inclusive fixed price. No profit, fees, taxes, or additional costs can be added after award. Nevertheless, for the purpose of the proposal, offerors must provide a detailed budget showing major line items, e.g. salaries, allowances, travel costs, other direct costs, indirect rates, etc., as well as individual line items, e.g. salaries or rates for individuals, different types of allowances, rent, utilities, insurance, etc. Offers must show unit prices, quantities, and total price. All items, services, etc. must be clearly labeled and included in the total offered price. All cost information must be expressed in UAH. See Annex 2 for a sample cost structure. Because UCBI II is a USAID funded project and is implemented under a bilateral agreement between the Ukraine and the U.S. Government, offerors must not include VAT and customs duties in their cost proposal. PLEASE NOTE: Offerors must affirmatively state in the offer that they understand Chemonics is VAT exempt and that this exception will be recognized for all invoicing. Failure to affirmatively state offerors intention to recognize the Ukrainian VAT exemption may be grounds for exclusion for consideration and award of a contract under this RFP. The cost proposal shall also include a budget narrative that explains the basis for the estimate of every cost element or line item. Supporting information must be provided in sufficient detail to allow for a complete analysis of each cost element or line item. Chemonics reserves the right to request additional cost information if the evaluation committee has concerns of the reasonableness, realism, or completeness of an offeror’s proposed cost. If it is an offeror’s regular practice to budget indirect rates, e.g. overhead, fringe, G&A, administrative, or other rate, Offerors must explain the rates and the rates’ base of application in the budget narrative. Chemonics reserves the right to request additional information to substantiate an Offeror’s indirect rates. Under no circumstances may cost information be included in the technical proposal. No cost information or any prices, whether for deliverables or line items, may be included in the technical proposal. Cost information must only be shown in the cost proposal. I.5. Source of Funding, Authorized Geographic Code, and Source and Origin Any subcontract resulting from this RFP will be financed by USAID funding and will be subject to U.S. Government and USAID regulations. All goods and services offered in response to this RFP or supplied under any resulting award must meet USAID Geographic Code 935 in accordance with the United States Code of Federal Regulations (CFR), 22 CFR §228, available at: http://www.gpo.gov/fdsys/pkg/CFR-2012-title22-vol1/pdf/CFR-2012-title22-vol1-part228.pdf. The cooperating country for this RFP is Ukraine. Offerors may not offer or supply any products, commodities or related services that are manufactured or assembled in, shipped from, transported through, or otherwise involving any of the following countries: Burma (Myanmar), Cuba, Iran, North Korea, (North) Sudan, Syria. Related services include incidental services pertaining to any/all aspects of this work to be performed under a resulting contract (including transportation, fuel, lodging, meals, and communications expenses). I.6. Chronologпical List of Proposal Events The following calendar summarizes important dates in the solicitation process. Offerors must strictly follow these deadlines. RFP announcement 29/05/2018 RFP published 29/05/2018 Deadline for written questions 06/06/2018 Proposal conference pre-registration deadline 06/06/2018 Answers provided to questions/clarifications 07/06/2018 Proposal conference 08/06/2018 Proposal due date 12/06/2018 Subcontract award (estimated) 15/06/2018 Proposal Conference. A proposal conference will be held on Skype on June 08, 2018 14:00 to provide interested offerors an opportunity to learn more about UCBI and to ask any questions about this RFP and the solicitation process. Chemonics welcomes any organization to attend this proposal conference. Pre-registration to attend the proposal conference is required. Please email your registration request and any advance questions by June 06, 2018 18:00 to east-tender@ukrainecbi.com. Written notes from the proposal conference will be provided electronically to all registered offerors, including those offerors who submitted written questions prior to the proposal conference, but were unable to attend the proposal conference in person. The dates above may be modified at the sole discretion of Chemonics. Any changes will be published in an amendment to this RFP. Written Questions and Clarifications. All questions or clarifications regarding this RFP must be in writing and submitted to east-tender@ukrainecbi.com no later than 18:00, June 06, 2018 Questions and requests for clarification, and the responses thereto, will be circulated to all RFP recipients who have indicated an interest in this RFP. Only written answers from Chemonics will be considered official and carry weight in the RFP process and subsequent evaluation. Any answers received outside the official channel, whether received verbally or in writing, from employees or representatives of Chemonics International, the UCBI IIproject, or any other party, will not be considered official responses regarding this RFP. Proposal Submission Date. All proposals must be received by 18:00, June 12, 018. Late offers will be considered at the discretion of Chemonics. Oral Presentations. Chemonics reserves the option to have select offerors participate in oral presentations with the technical evaluation committee. Interviews may consist of oral presentations of offerors’ proposed activities and approaches. Offerors should be prepared to give presentations to the technical evaluation committee at the UCBI II office or by the Skype conference within 2 days of receiving notification. Subcontract Award (estimated). Chemonics will select the proposal that offers the best value based upon the evaluation criteria stated in this RFP. I.7. Validity Period Offerors’ proposals—including cost— must remain valid for 60 calendar days after the proposal deadline. I.8. Evaluation and Basis for Award An award will be made to the offeror whose proposal is determined to be responsive to this solicitation document, meets the eligibility criteria stated in this RFP, meets the technical, management/personnel, and corporate capability requirements, and is determined to represent the best value to Chemonics. Best value will be decided using ‘’tradeoff’’ process. This RFP will use the tradeoff process to determine best value. That means that each proposal will be evaluated and scored against the evaluation criteria and evaluation sub-criteria, which are stated in the table below. Cost proposals are not assigned points, but for overall evaluation purposes of this RFP, technical evaluation factors other than cost, when combined, are considered approximately equal to than cost factors. If technical scores are determined to be equal or nearly equal, cost will become the determining factor. In evaluating proposals, Chemonics will use the following evaluation criteria and sub-criteria: |  |  | Розділ I. Вказівки Оферентам І.1. Вступ Кімонікс, Покупець, що діє від імені Агентства США з міжнародного розвитку (USAID) та Зміцнення громадської довіри (UCBI-II), зідно контракту з USAID номер AID-OAA-I-14-00006, номер Завдання AID-OAA-TO-17-00009 оголошує конкурс на подання пропозицій від компаній та організацій для участі із UCBI II у процесі інтеграції медичної інформаційної системи у Сєвєродонецькому центрі первинної медико-санітарної допомоги (ЦПМСД). Зміцнення громадської довіри (UCBI-II) є програмою USAID, що реалізується Кімонікс Інтернешнл в Україні. Метою UCBI IIє підтримка громад та уряду у подоланні наслідків конфлікту та сприяння залученню громадськості та покращення розуміння зусиль Уряду України щодо подолання конфлікту та поглиблених політичних перетворень. ‘’Зміцнення громадської довіри’’ (UCBI II) має намір допомогти Сєвєродонецькому ЦПМСД під керуванням Сєвєродонецької міської адміністрації в успішному приєднанні до реформи системи первинної медичної допомоги. Реформа галузі охорони здоров'я - одна з важливих реформ для покращення надання державних послуг. Ідея реформи полягає у підвищенні якості надання медичних послуг та рівня задоволеності громадян послугами охорони здоров'я. Одним з основних принципів реформи є: 1) зміна принципу фінансування охорони здоров'я шляхом заміни «фінансування за ліжко» на «фінансування за послугу» та зміцнення механізмів державних гарантій для забезпечення якості послуг з охорони здоров'я для громадян; 2) вдосконалення інституційної роботи закладів охорони здоров'я шляхом заміни паперової документації системами ІКТ. Кімонікс надасть перевагу одній компанії чи організації. Умови співпраці буде зафіксоване у формі субконтракту з чітко фіксованою ціною (надалі – «субконтракт»). Переможець повинен буде дотримуватися технічного завдання та положень і умов субконтракту, які є частиною Розділу ІІІ цього документу. Оференти запрошуються подавати пропозиції у відповідь на цей ЗНП у відповідності до Розділу І Вказівки Оферентам, який не буде частиною субконтракту. Вказівки мають на меті допомогти заінтересованим оферентам підготувати пропозицію. Будь-який субконтракт, що виникне як результат, керуватиметься Розділами ІІ та ІІІ. Цей ЗНП не накладає на Кімонікс зобов’язання щодо виконання суб-контракту та оплати будь-яких витрат, які було понесено під час підготовки та подання пропозицій. Більш того, Кімонікс залишає за собою право відхилити будь-яку чи всі пропозиції, якщо такі дії будуть в інтересах Кімонікс. Окрім випадків, коли вказано інакше, періоди, що названі у ЗНП, означають послідовні календарні дні. І.2. Кінцевий термін подання пропозиції Оференти подають свої пропозиції тільки електронним шляхом. Пропозиція, надіслана електронною поштою, повинна бути отримана не пізніше 18:00, 12 червня 2018 року на наступну аресу: east-tender@ukrainecbi.com Факси не розглядатимуться. Оференти несуть відповідальність а забезпечення торимання їх пропозицій у відповідності до інструкцій, які викладені в цьому документі. Пропозиції, що подані з запізненням, можуть, за рішенням Кімонікс, бути розглянуті. Кімонікс не гарантує, що пропозиції, що були подані з запізненням, будуть розглянуті. І.3. Подання пропозицій Пропозиції подаються виключно електронним шляхом. А. Вказівки щодо подання електронних копій Окремі технічні і цінові пропозиції подаються електронною поштою не пізніше дати та часу, що зазначені у І.2. Пропозиції подаються за контактом, який визначений у І.2. Оферент подає пропозицію електронним шляхом із не більше ніж 3-ма додатками (ліміт у 5 МВ) на електронний лист, що сумісні із MS Word, MS Excel, у форматі, що читається, чи Adobe Portable Document Format (PDF) у Microsoft XP зовнішніх пристроях. Оференти не можуть подавати зиповані файли. Сторінки, які вимагають оригінального підпису, відскановуються та надсилаються у форматі PDF. Технічна пропозиція та цінова пропозиція повинні бути відокремлені одна від одної. Технічні пропозиції не повинні містити посилань на дані щодо цін для забезпечення того, що технічна оцінка здійснюватиметься включно на основі технічних переваг. I.4. Вимоги Для того, щоб вважатися такою, що відповідає вимогам, пропозиція повинна включати всі документи та розділи, що включені до І.4.А та І.4.В. А. Загальні вимоги Кімонікс очікує надати субконтракт українській компанії чи організації, за умови, що вона є юридично зареєстрованою та визнаною за законодавством України, та діє у відповідності до всіх застосовних цивільних, фіскальних та інших застосовних правових актів. Така компанія чи організація може бути приватною фірмою, неприбутковою організацією, організацією громадянського суспільства чи університетом. Компанії та організації, що подають пропозиції у відповідь на цей ЗНП, повинні відповідати таким вимогам: (і) Компанії чи організації, як комерційні, так і неприбуткові, повинні бути зареєстровані за законодавством України на час підписання субконтракту. (іі) Компанії чи організації повинні мати місцеве представництво в Україні на час підписання субклнтракту. (ііі) Фірми, що здійснюють діяльність на комерційній основі, чи інші організації чи підприємства (включаючи неприбуткові організації), в яких іноземні уряди чи їх агенти мають контрольний інтерес, не задовольняють критеріям до постачальників товарів та послуг. (іv) Компанії або організації, прибуткові та не прибуткові, повинні надати номер DUNS, якщо вони вибрані для присудження субконтракту в розмірі 30 000 доларів США або більше, за винятком випадків, коли вони звільнені від оподаткування згідно з інформацією, засвідченою у формі " ДОКУМЕНТАЛЬНЕ ПІДТВЕРДЖЕННЯ ЗАЯВИ ПРО ВІДПОВІДАЛЬНІСТЬ " включені в необхідні сертифікати в Додатку 3. (див. виноску 1 нижче) Оференти можуть подавати свої пропозиції як члени партнерства з іншими компаніями чи організаціями. В таких випадках субконтракт укладається з основною компанією у партнерстві. Основна компанія укладає всі партнерські угоди, включаючи, проте не обмежуючись, про розподіл праці, виставлення рахунків, тощо, з іншими компаніями. Юридична реєстрація партнерства для цих цілей не вимагається; проте різні організації беруть зобов’язання співпрацювати для виконання умов субконтракту. В. Документи, що додаються до пропозиції 1. Супровідний лист Супровідний лист оферента повинен містити таку інформацію: - Назва компанії чи організації - Тип компанії чи організації - Адреса - Телефон - Факс - Електронна пошта - Повні найменування членів Ради Директорів чи Юридичного представника (відповідно обставинам) - Ідентифікаційний номер платника податків - DUNS # - Офіційна інформація про банківський рахунок - Інші документи, що вимагаються, які повинні бути включені як додатки до супровідного листа: - Копія свідоцтва про реєстрацію із публічного реєстру чи еквівалентний документ із урядового офісу за місцем реєстрації оферента. - Копія податкової реєстрації компанії чи еквівалентний документ. - Копія торгової ліцензії чи еквівалентний документ. - Документальне підтвердження заяви про відповідальність, якою референт підтверджує наявність у нього остатніх фінансових, технічних та управлінських ресурсів для здійснення діяльності, що описана у технічному завданні, чи можливість отримати такі ресурси. Така заява вимагаться Федеральними Положення щодо Закупівель у 9.104-1. Форма надається у Додатку 3 «Необхідні посвідчення». - Відповідні документи, що перераховані у І.4.А. Примірний супровідний лист надається у Додатку 1 до цього ЗНП. 2. Технічна пропозиція Технічна пропозиція скаладється з таких частин: Частина 1: Технічний підхід та Методологія. Ця частина має бути обсягом від 5 до 15 сторінок, проте не повинна перевищувати 15 сторінок. Частина 2: План управління та штатний розпис. Ця частина має бути обсягом від 2 до 5 сторінок, проте не повинна перевищувати 5 сторінок. СV персоналу можуть бути включені як додаток до технічної пропозиції, і не враховуватимуться при визначенні встановленого ліміту щодо обсягу. Будь-ласка, опишіть, як пропонований персонал співпрацюватиме для досягнення технічного підходу та технічного завдання, що пропонується оферентом. Частина 3: Досвід та стаж роботи. Ця частина має бути обсягом від 2 до 7 сторінок, проте не повинна перевищувати 7 сторінок. Частина 3 повинна містити опис компанії та організації, з відповідним посиланням на будь-яку материнську компанію та дочірні компанії. Оференти повинні включити деталі, що демонструють їх досвід та технічну спроможність реалізувати технічний підхід/ методологію, та детальний план роботи. Окрім того, оференти повинні включити 3 контакти для рекомендацій щодо досвіду подібної роботи в минулому (за контрактом чи субконтрактом), а також контактну інформацію компаній, для яких така робота була здійснена. Контактна інформація повинна, як мінімум, містити: найменування контактної особи, яка може розповісти про виконання оферентом роботи, найменування та адресу компанії, для якої здійснювалася робота, та електронну адресу і номер телефона контактної особи. Кімонікс зберігає за собою право перевірити додаткові рекомендації, які не вказані оферентом. Розділи технічної пропозиції, які зазначені вище, повинні відповідати детальній інформації, яка зазначені у Розділі ІІ цього ЗНП, в якій містяться вихідні положення, окреслюється технічне завдання, описуються результати та встановлюється графік досягнення результатів. 3. Цінова пропозиція Цінова пропозиція використовується для визначення пропозиції, що надає найкращу вартість і слугує основою для перемовин перед укладенням субконтракту. Ціна субконтракту, який буде укладено, буде всеохоплюючою фіксованою ціною. Після укладення субконтракту неможливо додати дохід, комісійні оплати, податки, чи додаткові витрати. Проте для цілей пропозиції оференти повинні надати деталізований бюджет, що демонструє основні графи, напр., заробітна платня чи ставки працівників, різні типи надбавок, оренду, комунальні платежі, страхування, тощо. Оференти повинні вказати ціну одиниці, кількість, і загальну вартість. Всі товари, послуги, тощо, мають бути чітко промарковані та включені до загальної ціни пропозиції. Вся інформація стосовно цін подається у гривнях. Дивіться примірну структуру ціни у Додатку 2. Оскільки UCBI II є проектом USAID і втілюється згідно двосторонньої рамках угоди між Урядом України та Урядом Сполучених Штатів Америки, оференти не включають до своєї цінової пропозиції ПДВ та митні збори. ЗВЕРНІТЬ УВАГУ: Оференти повинні стверджувально зазначити у пропозиції, що вони розуміють, що Кімонікс є компанією, що звільнена від сплати ПДВ, і що таке звільнення застосовуватиметься до всіх рахунків. Відсутність стверджувального зазначення оферентами наміру визнати звільнення від ПДВ в Україні, може бути підставою для недопущення пропозиції до розгляду та до надання гранту за цим ЗНП. Цінова пропозиція має включати пояснення до бюджету на основі кожного цінового елементу чи графи бюджету. Супровідна інформація надається достатньо деталізовано для того, щоб забезпечити повний аналіз кожного цінового елементу чи графи бюджету. Кімонікс залишає за собою право зробити запит про надання додаткової цінової інформації, якщо оціночний комітет матиме застереження щодо обґрунтованості, реалістичності чи повноти ціни, що пропонується оферентом. Якщо звичайною практикою оферента є включати в бюджет непрямі витрати, а саме накладні та додаткові витрати, управлінські, адміністративні та інші тарифи, оференти повинні пояснити тарифи та тарифну базу застосування у поясненнях до бюджету. Кімонікс залишає за собою право зробити запит про надання додаткової інформації для обґрунтування непрямих ставок оферента. Цінова інформація за жодних обставин не може бути включена до технічної пропозиції. Цінова інформація чи будь-які ціни, як щодо результатів, так і щодо граф бюджету, не може бути включена до технічної пропозиції. Цінова інформація надається виключно у ціновій пропозиції. І.5. Джерело фінансування, дозволений географічний код, джерело та походження Будь-який субконтракт за цим ЗНП буде фінансуватися USAID і керуватиметься положеннями Уряду США та USAID. Всі товари та послуги, що пропонуються у відповідь на цей ЗНП, чи поставлятимуться за будь-яким субконтрактом, повинні відповідати географічному коду 935 USAID у відповідності до Кодексу Федеральних Положень Сполучених Штатів (КФП), 22 КФП §228, ознайомитися з яким можна за адресою: http://www.gpo.gov/fdsys/pkg/CFR-2012-title22-vol1/pdf/CFR-2012-title22-vol1-part228.pdf. Країною, з якою здійснюється співпраця для цього ЗНП, є Україна. Оференти не можуть пропонувати чи поставляти продукти, товари чи супутні послуги, які виробляються чи збираються у, чи відправляються, транспортуються транзитом через, чи будь-яким іншим чином заторкують будь-яку із країн, що перераховані нижче: Бірма (Мьянма), Куба, Іран, Північна Корея, (Північний) Судан, Сирія. Супутні послуги включають пов’язані послуги, що стосуються будь-яких/всіх аспектів цієї роботи, яку буде виконано за контрактом (включаючи перевезення, паливо, проживання, харчування та витрати на зв'язок). І.6. Хронологічний перелік пропонованих заходів У календарі, що наводиться нижче, зазначені важливі дати в конкурсному процесі. Оференти повинні чітко притримуватися цих термінів. Оголошення ЗНП 29/05/2018 ЗНП опубліковано 29/05/2018 Кінцевий термін для письмових запитань 06/06/2018 Кінцевий термін попередньої реєстрації для участі у конференції 06/06/2018 Надання відповідей/пояснень на запитання 07/06/2018 Конференція 08/06/2018 Дата подання пропозиції 12/06/2018 Дата укладення контракту (за попередніми розрахунками) 15/06/2018 Нарада перед прийомом пропозицій. Для надання зацікавленим оферентам можливості дізнатися більше про UCBI та задати будь-які запитання стосовно цього ЗНП та процедури тендеру 8 червня 2018 14:00 через Skype, буде проведена нарада перед прийомом пропозицій. Кімонікс запрошує усі організації відвідати цю нараду перед прийомом пропозицій. Для участі у нараді перед прийомом пропозицій необхідно попередньо зареєструватися. Реєстраційну заявку та будь-які запитання просимо надсилати east-tender@ukrainecbi.com до 6 червня 2018 18:00. Письмовий протокол наради перед прийомом пропозицій буде надісланий у електронній формі усім зареєстрованим оферентам, у тому числі тим оферентам, які надішлють свої запитання до проведення наради, але не зможуть бути присутніми на ній особисто. Дати, що зазначені вище, можуть змінюватися виключно на розсуд Кімонікс. Будь-які зміни будуть опубліковані у додатку до цього ЗНП. Письмові питання та пояснення. Всі питання чи пояснення стосовно цього ЗНП повинні подаватися у письмовій формі та подаватися на адресу east-tender@ukrainecbi.com не пізніше 18:00, 06 червня 2018. Питання чи запити про надання роз’яснень та відповіді на них будуть розповсюджені серед усіх отримувачів ЗНП, які зазначили про свій інтерес до цього ЗНП. Тільки письмові відповіді від Кімонікс вважатимуться офіційними та матимуть вагу у процесі ЗНП та наступної оцінки. Будь-які питання, отримані поза межами офіційних каналів, отримані усно чи письмово, від працівників чи представників Кімонікс Інтернешнл, проекту UCBI IIчи будь-якої іншої сторони, не вважаються офіційними відповідями стосовно ЗНП. Дата подання пропозиції. Всі пропозиції повинні бути отримані до 18:00, 12 червня 2018 року. Пропозиції, отримані з ззапізненням, будуть розглядатися за рішенням Кімонікс. Усні презентації. Кімонікс зберігає за собою право запросити окремих оферентів до участі в усних презентаціях перед технічним оціночним комітетом. Інтервью можуть складатися із усних презентацій оферентами своєї пропонованої діяльності та підходів. Оференти повинні бути готові надати презентацію технічному оціночному комітету в офісі UCBI II або за допомогою скайп конференції протягом 2 днів з дня отримання повідомлення. Дата укладання субконтракту (за попередніми розрахунками). Кімонікс обере пропозицію, яка надає найкращу ціну на основі критеріїв оцінки, які зазначені у ЗНП. І.7. Період чинності Пропозиції оферентів, включаючи цінові, мають зберігати чинність протягом 60 після кінцевого строку подання пропозицій. І.8. Оцінка та основа для укладання контракту Контракт буде укладено з оферентом, чию пропозицію буде визначено такою, що відповідає вимогам документів цього конкурсу, критеріям відповідності, які зазначені у цьому ЗНП, відповідає технічним, управлінським вимогам та вимогам щодо персоналу, та вимогам щодо корпоративної спроможності, а також надає Кімонікс найкращу вартість. Найкраща вартість визначається в процесі узгодження. Для цього ЗНП використовуватиметься процес узгодження для визначення найкращої вартості. Це означає, що кожну пропозицію буде оцінено та присвоєно бали на основі критеріїв та під-критеріїв оцінки, які зазначені у таблиці нижче. Ціновим пропозиціям бали не присвоюються, проте для цілей загальної оцінки за цим ЗНП, технічні фактори оцінки, окрім ціни, при складанні, вважаються приблизно дорівнює ціновим факторам. Якщо технічні бали визначаються рівними або майже рівні, загальна вартісь стане визначальним чинником. При оцінці пропозицій Кімонікс використовуватиме такі критерії та підкритерії: |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Evaluation Criteria Критерії оцінки | Evaluation Sub-criteria Підкритериї оцінки |  | Maximum Points Максимальні бали |  |
|  | Technical Approach, Methodology and Detailed Work Plan Технічний підхід, методологія та детальний план роботи |  |  |  |  |
|  |  | Technical know-how – Does the proposal clearly explain, understand and respond to the objectives of the project as stated in the Scope of Work? Технічне ноу-хау – Чи чітко пропозиція пояснює, розуміє та відповідає цілям проекту, як зазначено у Технічному Завданні? |  | 15 points/балів |  |
|  |  | Approach and Methodology – Does the proposed program approach and detailed асtivities and timeline fulfill the requirements of executing the Scope of Work effectively and efficiently? Підхід та методологія – Чи виконують пропонований програмний підхід та детальна діяльність та графік вимоги щодо виконання Технічного Завдання і чи ефективно? |  | 20 points/балів |  |
|  |  | Sector Knowledge – Does the proposal demonstrate the offeror’s knowledge related to technical sectors required by the SOW? Specific Areas of Expertise may include but are not limited: - software architect for MIS - software integrator (for various systems and modules) - business process analyst - legal framework analyst for MIS - quality assurance specialist - software process trainer - expertise in software installation and launching Знання сектору – чи демонструє пропозиція знання оферента щодо відповідного технічного сектору, який вимагається Технічним Завданням? Сфери компетенцій можуть включати в себе (але не обмежені): - компетенції архітектора програмного забезпечення для МІС - компетенції інтегратора програмного забезпечення (для різних систем та модулів) - компетенції аналітика бізнес-процесів - компетенції юридичного аналітика для МІС - компетенції спеціаліста з якості - компетенції інструктора з програмного забезпечення - компетенції та досвід в установці та запуску програмного забезпечення |  | 20 points/ балів |  |
|  | Total Points – Technical Approach Всього балів – Технічний підхід |  |  | 55 points/балів |  |
|  | Management, Key Personnel, and Staffing Plan Управління, основний персонал, штатний розпис |  |  |  |  |
|  |  | Personnel Qualifications – Do the proposed team members have necessary experience and capabilities to carry out the Scope of Work? Кваліфікація персоналу – Чи мають члени пропонованої команди необхідний досвід та спроможність виконати Технічне Завдання? |  | 10 points/балів |  |
|  |  | Is proposed management approach sufficient to achieve offeror’s technical approach? Чи є пропонований підхід до управління достатнім для досягнення технічного підходу оферента? |  | 10 points/балів |  |
|  | Total Points – Management Всього балів - Управління |  |  | 20 points/балів |  |
|  | Corporate Capabilities, Experience, and Past Performance Корпоративна спроможність, досвід та стаж роботи |  |  |  |  |
|  |  | Company Background and Experience – Does the company have experience relevant to the project Scope of Work? Prior experience in_ in developing / integrating/ implementing IT solutions in the Health Sector with the specific focus on improving organizational performance (OP) and quality of Health Care service delivery at the medical facilities (preferably in government or LGEs owned Health Care Facilities); demonstrated ability to meet deadlines. Offerent should be certified under the Ukraine MoH e health process (for MIS MVP) Offerent should have solid experience in developing/ integrating/implementing MIS specifically experienced in integrating MIS at the medical facilities under the Local Government Entities and /or public sector Offerent should demonstrate at least one successful MIS implementation experience at the primary and/or secondary medical facility in Ukraine Offerent should have good understanding of legislative process related to Health Sector as well as current e- health process Offerent should demonstrate certificates such as data security, company partnership, etc Досвід роботи компанії – Чи має компанія досвід, що є релевантним для виконання Технічного Завдання Проекту? Попередній досвід роботи у досвід розробки / інтеграції / впровадження ІТ-рішень в секторі охорони здоров'я з особливим акцентом на покращенні організаційної діяльності та якості надання медичної допомоги в медичних установах (бажано у державних установах або органах місцевого самоврядування); демонстрована спроможність вкладатися у встановлені строки. Оферен повинен бути сертифікована МОЗ для участі у процесі "електронної охорони здоров'я" (для МІС MVP) Оферен повинен мати солідний досвід у розробці / інтеграції / впровадженні МІС, і мати конкретний досвід в інтеграції МІС у медичних установах суб'єктів місцевого самоврядування та / або у державному секторі Оферен повинен продемонструвати щонайменше один успішний досвід впровадження МІС у закладі первинної та/або вторинної медичної допомоги в Україні Оферен повинен добре розуміти законодавчий процес, пов'язаний із сектором охорони здоров'я, а також поточним процес "електронної охорони здоров'я" Оферен повинен продемонструвати сертифікати щодо безпеки даних, партнерства з іншими компаніями, тощо |  | 25 points/балів |  |
|  | Total Points – Corporate Capabilities Всього балів – корпоративна спроможність |  |  | 25 points/балів |  |
|  | Total Points Всього балів |  |  | 100 points/балів |  |

| Evaluation points will not be awarded for cost. Cost will primarily be evaluated for realism and reasonableness. If technical scores are determined to be nearly equal, cost will become the determining factor. This RFP utilizes the tradeoff process set forth in FAR 15.101-1. Chemonics will award a subcontract to the offeror whose proposal represents the best value to Chemonics and the UCBI IIproject. Chemonics may award to a higher priced offeror if a determination is made that the higher technical evaluation of that offeror merits the additional cost/price. I.9. Negotiations Best offer proposals are requested. It is anticipated that a subcontract will be awarded solely on the basis of the original offers received. However, Chemonics reserves the right to conduct discussions, negotiations and/or request clarifications prior to awarding a subcontract. Furthermore, Chemonics reserves the right to conduct a competitive range and to limit the number of offerors in the competitive range to permit an efficient evaluation environment among the most highly-rated proposals. Highest-rated offerors, as determined by the technical evaluation committee, may be asked to submit their best prices or technical responses during a competitive range. At the sole discretion of Chemonics, offerors may be requested to conduct oral presentations. If deemed an opportunity, Chemonics reserves the right to make separate awards per component or to make no award at all. I.10. Terms of Subcontract This is a request for proposals only and in no way obligates Chemonics to award a subcontract. In the event of subcontract negotiations, any resulting subcontract will be subject to and governed by the terms and clauses detailed in Section III. Chemonics will use the template shown in section III to finalize the subcontract. Terms and clauses are not subject to negotiation. By submitting a proposal, offerors certify that they understand and agree to all of the terms and clauses contained in section III. I.11. Privity By submitting a response to this request for proposals, offerors understand that USAID is NOT a party to this solicitation. Section II Background, Scope of Work, Deliverables, and Deliverables Schedule II.1 Background The Ukraine Confidence Building Initiative II (UCBI) is a USAID program implemented by Chemonics International in Ukraine. The goal of UCBI IIis to enable communities and government to mitigate the destabilizing effects of the conflict and enhance public engagement in and understanding of the GOU’s response to the crisis and the broader political transition. UCBI is intending to assist Severodonetsk PHC under the Severodonetsk City Administration to successfully join the reform of the Primary Health Care system. Reform of Health Care (HC) sector is one the important reforms to improve public service delivery. Idea of the reform is to increase quality of health service delivery and citizens satisfaction with health care services. Some of the key principles of the reform are: (1) changing funding principle of Health Care by replaying “Funding Per Bed” with “Funding per Service“ and strengthening mechanisms of state guarantees to ensure quality of health care services for citizens. (2)improving institutional operation of the health care facilities by replaying paper based operation with ICT systems . Reform is planned on three phases: Phase I: 2018 - implementation of reform initiatives on State Guarantees related to Primary Health Care level (Первичной медицинской помощи);Phase II: 2018 – 2019 implementing reform initiatives on State Guarantees for other Health Care services including launching pilot projects for different types of health care services or at Health Care facilities; Phase III: 2020 implementing reform initiatives on State Guarantees for all types of Health Care facilities. With the presented SOW USAID Ukraine Confidence Initiative Program (UCBI) determines technical assistance to carry out in support to Severodonetsk PHC to improve its organizational operation and Health Care service delivery through increasing its Information Communication Technology (ICT) capacity, integrating relevant Medical Information System (MIS), providing on the job training for senior managers, doctors and senor managers as well as improving reception operation and providing on the job training. For implementing the below indicated Technical Assistance USAID Ukraine Confidence Building Initiative (UCBI) program will be seeking services of the Ukrainian IT companies specialized in developing / integrating/ implementing IT solutions in the Health Sector with the specific focus on improving organizational performance (OP) and quality of Health Care service delivery at the medical facilities. II.2 Scope of Work 1. To review list of equipment identified by UCBI specifically: Block 1: ICT (hard were/software), Block 2: network /cabling, Block 4: servers. Please see the list in Annex 5 Information Communication Technology for Severodonetsk PHC. List of equipment will be agreed with the selected offeror due to fact that companies may suggest different models and architectural system solution for MIS. After agreeing on IT equipment needed for selected MIS UCBI will purchase all equipment while selected offeror will start integrating and preparing MIS system 2. To integrate MIS product. The selected offeror should consider to combine Minimum Viable Product (MVP) approved by Ministry of Health (MoH) and some of the additional modules indicated below. MIS product including its modules and functions under each module should be discussed/agreed with Policy Coordination Group (PCG) that will be consisting of UCBI members, international consultants, key responsible person (s) from the selected offeror, deputy Mayors of Severodonetsk City Administration, Members of Severodonetsk City Council, Head of the Health Care Department of the Severodonetsk City Administration and the Head of Severodonetsk PHC. The selected offeror should prepare a power point presentation (PPP) for PCG. Combined MIS product should include the following modules: -Modules from MVP: “Medical Facility”, “Patients”, “Doctors”, “Declarations” -two more MVP modules considered to add in 2018: “Prescriptions”, various “Registries” -and in addition to MVP modules: “Medical Card”, “Reception “, “Medical Forms”, “Doctor –Patient Notification” As well as Offeror should conduct a Half a Day Discussion /Workshop for senior managers, doctors and reception specialists to discuss proposed (agreed) MIS including modules, functionalities and process description on system operation. Company should prepare a PPP for the workshop. See Annex 6 Minimum requested MIS modules for PHC for Severodonetsk 3.To build requested MIS product by taking into consideration: - all requirement of Ukraine legislation related to Health Sector including MIS, Data Protection and Data Security - all procedural requirements stated by the Ministry of Health in general and National Agency of Health Care under the Ministry of Health - all procedures and rules stated through e –health process - all procedures and rules to integrate into MIS MOH approved medical forms and documents into MIS 4. To install and to test agreed MIS at the network of outpatient clinics of Severodoentsk PHC according to determined structure indicated in Annex 7 Severodonetsk PHC network structure involved in the activity and conduct relevant formal and on the job training for all involved personnel. 5. To ensure smooth proceeding of “Declarations” from outpatient clinics to National Agency of Health Care under the MoH. Declaration processing Road Map should be discussed/agreed with the PCG. 6. To install, test, audit the MIS security framework according to Ukraine legislation. Start assisting Severodoentsk PHC and Severodoentsk City Administration to prepare all necessary documents and start the process of system certification under ДССЗЗІ (Держана служба спеціального зв’язку та захисту інформації) . Discuss this process and make decision together with PCG. Part of the process which due to time needed for certification is not enough in under SOW will become part of One Year Service Agreement. As well as together with PCG determine status of the system before ДССЗЗІ certification will be issued. The selected offeror must budget funds for necessary certified security equipment (including security software). To ensure MIS security framework ,the selected offeror should take responsibility for purchasing relevant equipment, to install, to go through needed auditing and assist in certification process. 7.To suggest relevant format of training and on the job training for senior managers, all doctors and reception specialists involved in the MIS process; Conduct DEMO after the relevant training. DEMO should have an interactive format and should involve actual patients to practice full process of intake through the newly established MIS 8. To develop Manuals for users and system administrator as well as any internal regulatory rules and procedures needed for smooth operation of the MIS process and conduct additional on the job training as needed 9. To work closely with PCG on adopting internal regulatory Decree to officially launch the MIS process 10. To work closely with PCG on preparing all necessary documents to hand over MIS process ownership to Severodoentsk PHC under the Severodoents City Admsinitraiton 11. To work closely with PCG to determine One Year Service Agreement responsibilities. One Year service agreement should include terms of responsibilities of parties but not limited with: - updating system according to changes and development process in e- health system - continue assistance to Severodoentsk PHC and Severodoentsk City Administration to complete MIS system certification process under ДССЗЗІ (Держана служба спеціального зв’язку та захисту інформації) . - additional on the job training if needed - assisting system administration to make corrections in the identified system gaps II.3 Deliverables. The successful offeror shall deliver to Chemonics the following, in accordance with the schedule set forth in II.4 below. Deliverable No. 1: Power point presentation Power point presentation describs the offeror’s moduls which should include the following moduls “Medical Facility”, “Patients”, “Doctors”, “Declarations”, “Prescriptions”, various “Registries”, “Medical Card”, “Reception “, “Medical Forms”, “Doctor –Patient Notification” Deliverable No. 2: PPP for a Half Day Discussion / Workshop PPP for a Half Day Discussion /workshop for senior managers, doctors and reception specialists to discuss proposed MIS including modules, functionalities and process description on system operation in Severodonetsk for up to 60. Deliverable No3: Integration of MIS Integrated/tested/officially launched MIS with agreed modules, functionalities and documents requested based on Ukraine legislation and conduct relevant formal and on the job training for all involved personnel - PPP for DEMO Deliverable No. 4: Manuals for medical information system Manual for MIS system users and Manual for MIS system administrator and additional on the job training Deliverable No. 5: MIS Hand Over Pakacge MIS Hand Over documents minimum including: - check list of hand over package - MIS copied on CD with relevant system keys - Copies of any security framework documents requested based on Ukraine legislation - Manuals: for users and system administrator as well as any other procedural documents agreed during implementation - Two PPPs as indicated above - one year service agreement (and singed two party MoU implementing during One Year Service Agreement) between Offeror and Severodonetsk Primary Health Care Center - Manuals: for users and system administrator as well as any other procedural documents agreed during implementation - Any additional document agreed in during implementation process II.4 Deliverables Schedule The successful offeror shall submit the deliverables described above in accordance with the following deliverables schedule: | Оціночні бали не нараховуватимуться за ціну. Ціна головним чином буде оцінюватися на предмет реалістичності та обґрунтованості. Якщо технічна оцінка буде приблизно рівною, ціна стане визначальним фактором. Цей ЗНП застосовує процес узгодження, що встановлений у ФПЗ 15.101-1. Кімонікс укладе субконтракт з оферентом, пропозиція якого надасть найкращу вартість для Кемонікс та проекту UCBI. Кімонікс може надати субконтракт оферент з вищою ціною якщо буде прийняте рішення про те, що вища оцінка технічної пропозиції виправдовує додаткову ціну/вартість. І.9. Перемовини Оголошується вимога про отримання пропозицій із найкращою офертою. Очікується, що субконтракт буде укладено виключно на основі отриманих оригіналів пропозицій. Проте Кімонікс зберігає право провести обговорення, перемовини та,чи зробити запит про надання роз’яснень до укладення субконтракту. Більш того, Кімонікс зберігає право провести конкурсну вибірку і обмежити кількість оферентів у конкурсній вибірці, щоб уможливити ефективне оціночне середовище для найбільш високо оцінених пропозицій. Оферентів, які будуть оцінені найвище, за визначенням технічного оціночного комітету, може бути запрошено подати їх найкращі ціни чи технічні відповіді протягом конкурсної вибірки. Виключно на розсуд Кімонікс, оферентів може бути запрошено провести усні презентації. Якщо це вважатиметься таким, що найкращим чином відповідає інтересам, Кімонікс зберігає право укласти окремі субконтракти за компонентами чи зовсім не укладати субконтракт. І.10. Умови субконтракту Цей документ – це виключно запит про надання пропозицій, і він жодним чином не зобов’язує Кімонікс до укладання субконтракту. У випадку перемовин за субконтрактом, будь-який субконтракт підлягатиме та керуватиметься умовами та положеннями, які деталізуються у Розділі ІІІ. Кімонікс застосовуватиме форму, яка наводиться і Розділі ІІІ для фіналізації субконтракту. Поданням пропозиції оференти підтверджують, що вони розуміють та погоджуються з положеннями та умовами, що містяться у Розділі ІІІ. І.11. Правовідносини Поданням відповіді на цей запит про надання пропозицій оференти підтверджують розуміння того, що USAID НЕ є стороною цього конкурсу. Розділ ІІ Вихідні положення, технічне завдання, результати та графік досягнення результатів II.1 Вихідні положення Зміцнення громадської довіри (UCBI-II) є програмою USAID, що реалізується Кімонікс Інтернешнл в Україні. Метою UCBI II є підтримка громад та уряду у подоланні дестабілізуючих наслідків конфлікту та сприяння залученню громадськості та покращення розуміння зусиль Уряду України щодо подолання конфлікту та поглиблених політичних перетворень. UCBI-II має намір допомогти Сєвєродонецькому ЦПМСД під керуванням Сєвєродонецької міської адміністрації в успішному приєднанні до реформи системи первинної медичної допомоги. Реформа галузі охорони здоров'я - одна з важливих реформ для покращення надання державних послуг. Ідея реформи полягає у підвищенні якості надання медичних послуг та рівня задоволеності громадян послугами охорони здоров'я. Одним з основних принципів реформи є: 1) зміна принципу фінансування охорони здоров'я шляхом заміни «фінансування за ліжко» на «фінансування за послугу» та зміцнення механізмів державних гарантій для забезпечення якості послуг з охорони здоров'я для громадян; 2) вдосконалення інституційної роботи закладів охорони здоров'я шляхом заміни паперової документації системами ІКТ. Реформа запланована на три етапи: Етап I: 2018 рік - реалізація ініціатив з реформування державних гарантій, пов'язаних з первинною медичною допомогою; Етап II: 2018 - 2019 рр. - впровадження ініціатив реформування державних гарантій в інших службах охорони здоров'я, включаючи запуск пілотних проектів для різних видів послуг охорони здоров'я або установ охорони здоров'я; Етап III: 2020 рік - впровадження ініціативи реформування державних гарантій в усіх видах закладів охорони здоров'я. У представленому обсязі робіт Програма USAID «Зміцнення громадської довіри» (UCBI) визначає технічну допомогу у підтримці діяльності Сєвєродонецького ЦПМСД з метою покращення його організаційної роботи та надання медичної допомоги за рахунок розширення можливостей інформаційно-комунікаційних технологій (ІКТ), інтеграції відповідної медичної інформаційної системи (МІС), що передбачає підготовку без відриву від роботи керівників і лікарів, а також покращення прийому та підготовки кадрів. Для надання зазначеної нижче технічної допомоги Програма USAID «Зміцнення громадської довіри» (UCBI-II) буде звертатися до українських ІТ-компанії, що спеціалізуються на розробці / інтеграції / впровадженні ІТ-рішень в галузі охорони здоров'я з особливим акцентом на покращенні організаційної діяльності (ОД) та якості надання медичної допомоги в медичних установах. II.2 Технічне Завдання 1. Огляд переліку обладнання, визначеного UCBI-II, зокрема: блок 1: ІКТ (апаратне/ програмне забезпечення), блок 2: мережа / кабелі, блок 4: сервери. Будь ласка дивиться перелік в Додатку 5 Інформаційно-комунікаційні технології. Перелік обладнання буде узгоджений з вибраним оференом, оскільки оференти можуть запропонувати різні моделі та рішення для архітектурної системи МІС. Після узгодження ІТ-обладнання, необхідного для обраної МІС, UCBI здійснить закупівлю всього обладнання, а вибраний оферент почне інтегрувати та готувати систему МІС 2. Ітегрувати продукт МІС. Вибраний оферент повинен розглянути можливість поєднання мінімального життєздатного продукту (МЖП), затвердженого Міністерством охорони здоров'я (МОЗ), з деякими додатковими модулями, зазначеними нижче. МІС продукт, включаючи його модулі та функції під кожним модулем, слід обговорити/узгодити з Групи з узгодження політики (ГУП) яка состоїть з робітників UCBI-II, міжнародних консультантів, ключових відповідальних осіб із ІТ-компанії - підрядника, заступника голови Сєвєродонецької міської адміністрації, членів Сєвєродонецької міської ради, начальника управління охорони здоров'я Сєвєродонецької міської державної адміністрації та Голову Сєвєродонецького ЦПМСД. Компанія повинна підготувати презентацію powerpoint для ЦПСМД. Комбінований продукт МІС повинен включати в себе наступні модулі: - Модулі від MVP: "Медичний заклад", "Пацієнти", "Лікарі", "Заяви" - Ще два модулі MVP, які було вирішено додати в 2018 році: "Приписи", різні "Реєстри" - і на додаток до модулів MVP: "Медична картка", "Прийом", "Медичні форми", "Повідомлення доктор-пацієнт" Крім того, Оферент повинен провести обговорення на півдня / воркшоп для керівників старших курсів, лікарів та спеціалістів з прийому, щоб обговорити запропоновану (узгоджену) MIS, включаючи модулі, функції та опис процесу щодо роботи системи. Компанія повинна підготувати power point презинтацію для майстерні. Дивись Додаток 6 Мінімальні запитувані модулі МІС для ЦПМСД Северодонецька 3. Створення бажаного продукту МІС, беручи до уваги: - всі вимоги законодавства України, що стосуються галузі охорони здоров'я, включаючи МІС, захист даних та безпеку даних - всі процедурні вимоги, встановлені Міністерством охорони здоров'я загалом та Національним агентством охорони здоров'я при Міністерстві охорони здоров'я - всі процедури та правила, викладені в процесі "електронної охорони здоров'я" - всі процедури та правила для інтеграції в МІС медичних форм та документів, затверджених в МОЗ 4. Встановити та провести тестування узгодженої МІС у мережі амбулаторних клінік ЦПМСД Сєвєродонецька відповідно до визначеної структури, зазначеної в Додатку 7 Северодонецька структура мережі ЦПМСД, яка бере участь у діяльності і проводити відповідні формальне навчання та підготовку кадрів для всього задіяного персоналу. 5. Забезпечити безперешкодне переведення "Декларацій" від амбулаторних клінік до Національного агентства охорони здоров'я при МОЗ. Документація з обробки дорожньої карти повинна бути обговорена / узгоджена з ГУП 6. Встановлювати, тестувати, перевіряти рамки безпеки МІС відповідно до законодавства України. Почати надавати допомогу Сєвєродонецькому ЦПМСД та міській адміністрації для підготовки всіх необхідних документів та початку процесу сертифікації системи ДССЗЗІ (Державна служба спеціального зв'язку та захисту інформації). Обговорити цей процес і прийняти рішення разом з ГУП. Частина процесу, яка, внаслідок часу, необхідного для сертифікації, недостатньо вписується в рамки обсягу робіт, увійде до угоди про однорічне обслуговування. Також разом з ГУП буде визначено стан системи до сертифікації ДССЗЗІ. Вибраний оферор повинен забюджетувати кошти для придбання необхідного сертифікованого обладнання безпеки (включаючи програмне забезпечення безпеки). Щоб забезпечити безпеку МІС, вибраний оферор повинен взяти на себе відповідальність за придбання відповідного обладнання, встановлення, проходження необхідного аудиту та сприяння процесу сертифікації. 7. запропонувати відповідний формат навчання та підготовку кадрів старших керівників, всіх лікарів та фахівців з прийому, залучених до процесу МІС; провести DEMO після відповідного навчання. DEMO повинен мати інтерактивний формат, і він повинен включати фактичних пацієнтів, щоб практикувати повний процес прийому через новостворену МІС 8. Розробити Посібники для користувачів та системного адміністратора, а також будь-які внутрішні регуляторні правила та процедури, необхідні для безперебійного функціонування процесу МІС і проводити додаткове навчання на робочому місці в міру необхідності. 9. Тісно співпрацювати з ГУП щодо прийняття внутрішнього нормативного розпорядження про офіційний запуск процесу МІС 10. Тісно співпрацювати з ГУП у підготовці всіх необхідних документів для передачі власності МІС до Северодонецького ЦПМСД під егідою Северодонецької міської адміністрації 11. Тісно співпрацювати з ЦММСД, щоб визначити обов'язки однорічної угоди про надання послуг. Однорічна угода про надання послуг повинна містити умови відповідальності сторін (та не обмежена): - оновлення системи відповідно до змін та процесу розробки в системі "електронної охорони здоров'я" - продовжувати допомогу Сєвєродонецькому ЦПМСДта Северодонецькій міській адміністрації у завершенні процесу сертифікації системи МІС у ДССЗЗІ (Державна служба спеціального зв'язку та захисту інформації). - додаткова підготовка без відриву від роботи, якщо це необхідно - допомога адміністраторам системи вносити виправлення в виявлені недоліки системи II.3 Результати. Переможець надасть Кімонікс такі результати у відповідності до графіку, який наводиться у ІІ.4 нижче. Результат № 1: Презентація Powerpoint Презентації powerpoint які описують модулі запропоновані оферентом які повинні влючати наступні модулі "Медичний заклад", "Пацієнти", "Лікарі", "Заяви","Приписи", різні "Реєстри","Медична картка", "Прийом", "Медичні форми", "Повідомлення доктор-пацієнт" Результат №2: Power point презентація Обговорення на півдня / воркшоп Power point презентація Обговорення на півдня / воркшоп для керівників, лікарів та фахівців з прийому для обговорення запропонованих МІС, включаючи модулі, функції та опис процесу щодо роботи системи в м. Северодонецьк для до 60 осіб. Результат № 3: Інтеграція МІС Інтегрована / перевірена / офіційно запущена МІС з узгодженими модулями, функціональними вимогами та документами, що вимагаються відповідно до законодавства України, а також проведення відповідних формальних та тренувальних робіт для всього задіяного персоналу Power point презентація для DEMO Результат № 4: Посібники користувачив для медичної інформаційної системи Посібник для користувачів медичної інформаційної системи та посібник для системного адміністратора медичної інформаційної системи та додаткові тренінги на робочому місці. Результат № 5: Мінімальний пакет документів МІС, призначених для передачі Мінімальний пакет документів МІС, призначених для передачі, в тому числі: - контрольний список пакету документів - МІС скопійовано на компакт-диск з відповідними системними клавішами - Копії будь-яких документів щодо забезпечення безпеки, які вимагаються на підставі законодавства України - Посібники: для користувачів та системного адміністратора, а також будь-які інші процедурні документи, узгоджені під час виконання - Дві презентації power point , як зазначено вище - річний договір про надання послуг (і підписана двостороння угода про взаєморозуміння під час однорічної угоди про надання послуг) між Оферентом та Северодонецьким ЦПМСД - Посібники: для користувачів та системного адміністратора, а також будь-які інші процедурні документи, узгоджені під час виконання - Будь-який додатковий документ, узгоджений в процесі виконання II.4 Графік досягнення результатів Переможець подає результати, що описані вище, у відповідності до графіку подання результатів як зазначено нижче: |
| --- | --- |

| Deliverable Number Номер результату | Deliverable Name Назва результату | Due Date Дата подання |
| --- | --- | --- |
| 1 | Powerpoint presentation/ Презентація Powerpoint | July15, 2018. |
| 2 | Powerpoint presentation/on Half a Day Discussion/ Workshop Power point презентація Обговорення на півдня / воркшоп | 20 July 2018 |
| 3 | Integration of medical information system/ Інтеграція медичної інформаційної системи | 30 September 2018 |
| 4 | Manuals for medical information system/ Посібники користувачив для медичної інформаційної системи | 22 October, 2018 |
| 5 | MIS Hand Over Pakcage/ Мінімальний пакет документів МІС, призначених для передачі | 26 November, 2018 |

*Deliverable numbers and names refer to those fully described in II.3 above.

*Номери та найменування результатів відповідають тим, що повністю описані у ІІ.3 вище.

| Section III Firm Fixed Price Subcontract (Terms and Clauses) | Розділ III Субконтракт з твердо фіксованою сумою (положення та умови) |
| --- | --- |
| FIXED PRICE SUBCONTRACT UCBI-XXX Between CHEMONICS INTERNATIONAL INC. (Chemonics) a legal entity incorporated under the laws of the United States of America and acting in Ukraine on the basis of Accreditation Certificate #78 of December 26, 2001 issued by the Ministry of Economy Development and Trade of Ukraine and having in Ukraine a status of the organization implementing the ‘Ukraine Confidence Building Initiative II’ (UCBI) technical assistance project, funded by the U.S. Agency for International Development (USAID), Contract AID-OAA-I-14-00006, TO # AID-OAA-TO-14-00015, Registration card #3095-04, issued by the Ministry of Economy Development and Trade of Ukraine, implemented under the Agreement between the Government of the United States of America and the Government of Ukraine regarding Humanitarian and Technical Economic Cooperation dated May 7, 1992, having its legal and office address at: 01025, Kyiv, 20 V. Zhytomyrska St., 9th floor. And TBD Hereinafter referred to as the Subcontractor (add subcontractor name and address here) (If a US Subcontractor add: Employer Identification Number (EIN)#:_________) and DUNS as applicable For Ukraine Confidence Building Initaitive (UCBI) USAID PRIME CONTRACT NO. Contract AID-OAA-I-14-00006, TO # AID-OAA-TO-14-00015 Effective Date: (insert date here) Total Fixed price: (insert amount here - local subcontracts must be in local currency. If total fixed price exceeds $150,000 or 5% of the total prime contract value, CO consent is required per FAR 52.244-2) Contents Section A.Background, Scope of Work, Deliverables and Deliverables Schedule 3 Section B.Reporting and Technical Direction 4 Section C.Period of Performance 4 Section D.Subcontract Fixed Price, Invoicing and Payment 4 Section E.Branding Policy 5 Section F. Authorized Geographic Code; Source and Nationality Requirement [AIDAR 752.225-70 (Feb 2012) as altered] 5 Section G.Intellectual Property Rights 6 Section H.Indemnity and Subcontractor Waiver of Benefits 6 Section I. Compliance with Applicable Laws and Standards 7 Section J. Protecting Chemonics’ Interests when Subcontractor is Named on Suspected Terrorists or Blocked Individuals Lists, Ineligible to Receive USAID Funding, or Suspended, Debarred or Excluded from Receiving Federal Funds 7 Section K. Governing Law and Resolution of Disputes 8 Section L.Set-Off Clause 9 Section M Assignment and Delegation 9 Section N.Organizational Conflicts of Interest 9 Section O.Anti-Kickback (Corruption) 9 Section P. Terrorist Financing Prohibition/ Executive Order 13224 10 Section Q.Restrictions On Certain Foreign Purchases (Far 52.225-13) 10 Section R.Compliance With U.S. Export Laws 11 Section S. Non-Discrimination, Affirmative Action And Anti-Boycott Compliance 11 Section T.Compliance With U.S. Anti-Corruption Regulations 12 Section U.Subcontractor Performance Standards 13 Section V. Inconsistency between English version and Translation of Contract Section W.Subcontractor Employee Whistleblower Rights 14 Section X.Clauses Incorporated by Reference 14 Section Y.Miscellaneous 17 The Subcontractor agrees to furnish and deliver all items or perform all the services set forth or otherwise identified above and on any continuation sheets for the consideration stated herein. The rights and obligations of the parties to this fixed price subcontract shall be subject to and governed by the provisions and specifications attached or incorporated by reference herein and executed by both parties. For Ukraine Confidence Building Initiative II Chemonics International Inc By: _________________ {name} {title of officer} Date Signed: {insert date} Place Signed:{insert place}; For { Subcontractor’s name} By: _________________ {name} {title of officer} Date Signed:{insert date} Place Signed: {insert place}. Chemonics is an Equal Opportunity Employer and we do not discriminate on the basis of race, color, sex, national origin, religion, age, equal pay, disability and genetic information | СУБКОНТРАКТ З ФІКСОВАНОЮ ЦІНОЮ UСBI-XXX між КІМОНІКС ІНТЕРНЕШНЛ ІНК. Кімонікс Інтернешнл Інк.», юридична особа, створена за законодавством Сполучених Штатів Америки, що діє в Україні на підставі Свідоцтва № 78 від 26.12.2001р., виданого Міністерством економічного розвитку і торгівлі України, про акредитацію виконавця проекту технічної допомоги «Українська ініціатива з підвищення впевненості II» («UCBI»), що фінансується Агентством США з міжнародного розвитку (USAID), Контракт AID-OAA-I-14-00006, ТЗ № AID-OAA-TO-14-00015, Реєстраційна картка № 3095-04, видана Міністерством економічного розвитку і торгівлі України, та виконується в рамках Угоди між Урядом України та Урядом Сполучених Штатів Америки про гуманітарне і техніко-економічне співробітництво від 7 травня 1992 року, юридична і фізична адреса: 01025, Київ, вул. Велика Житомирська, буд. 20, 9-й поверх. Та TBD надалі – «Субпідрядник» На (добавить имя и адрес субподрядчика здесь) (Если Субподрядчик из США добавить: идентификационный номер работодателя (EIN) #: _________) и DUNS если применимо) для КОНТРАКТ USAID № «Українська ініціатива з підвищення впевненості II » («UCBI») основная угода USAID № AID-OAA-I-14-00006, ТЗ № AID-OAA-TO-14-00015 Дата набрання чинності: TBD Загальні фіксована сума: Зміст Розділ А. Вихідні положення, технічне завдання, результати та графік досягнення результатів Розділ В. Вказівки щодо звітування та технічні вказівки Розділ C. Термін виконання Розділ D. Фіксована сума субконтракту, виставлення рахунків та оплата Розділ E. Політика брендінгу Розділ F. Дозволений географічний код; вимоги щодо джерела та національності [AIDAR 752.225-70 (лютий 2012) зі змінами та доповненнями] Розділ G. Права інтелектуальної власності Розділ H. Відшкодування та відмова Субпідрядника від доходу Розділ I. Відповідність законодавству та стандартам, що застосовуються Розділ J. Захист інтересів Кімонікс у випадках, коли Субпідрядника вказано у переліку осіб, підозрюваних у тероризмі, чи заблокованих осіб, що не можуть отримувати фінансування USAID, чи таких, яких виключено чи позбавлено права, чи яким заборонено отримання федеральних фондів Розділ K. Застосовне законодавство та вирішення спорів Розділ L. Врегулювання Розділ М. Призначення та передання повноважень Розділ N. Організаційні конфлікти інтересів Розділ О. Боротьба з «відкатами» (корупцією) Розділ P. Заборона/ розпорядження про заборону фінансування тероризму Розділ Q. Обмеження щодо певних іноземних закупівель (ФПЗ 52.225-13) Розділ R. Відповідність експертному законодавству США Розділ S. Відповідність положенням щодо недискримінації, правового захисту та анти-бойкоту Розділ Т. Відповідність антикорупційним положенням США Розділ U. Стандарти діяльності Субпідрядника Розділ V. Протиріччя між англомовною версією та перекладом Субконтракту Розділ W. Права працівника субпідрядника, що здійснює службові викриття Розділ X. Пункти, що включаються шляхом посилання Розділ Y. Різне Субпідрядник погоджується забезпечити та доставити всі товари чи надати всі послуги, які визначені чи іншим чином вказані вище і в будь-яких додаткових відомостях, за оплату, розмір якої зазначений в цьому документі. Права та обов’язки сторін за цим субконтрактом з фіксованою ціною є предметом і керуються пооложеннями та технічними характеристиками, які містяться у додатку чи які включено до цього документу шляхом посилання, та підписано обома сторонами. Від імені Української ініціативи з підвищення впевненості Кімонікс Інтернешнл Інк Підписано: _________________ {ім'я} {посада} Дата підписання: {вкажіть дату} Місце підписання: {вкажіть місце}; Від імені {Найменування Субпідрядника} Підписано: _________________ {ім'я} {посада} Дата підписання: {вкажіть дату} Місце підписання: {вкажіть місце}. Кімонікс є Роботодавцем Рівних Можливостей, і ми не допускаємо дискримінації на підставі раси, кольору, статі, національності, релігії, віку, рівної оплати, порушення здоров’я чи генетичної інформації. |

| - Section A. Background, Scope of Work, Deliverables and Deliverables Schedule A.1. Background The Ukraine Confidence Building Initiative II (UCBI) is a USAID program implemented by Chemonics International in Ukraine. The goal of UCBI IIis to enable communities and government to mitigate the destabilizing effects of the conflict and enhance public engagement in and understanding of the GOU’s response to the crisis and the broader political transition. A.2. Scope of Work Content will be developed based on the successful offeror’s proposal and Section II of the RFP. A.3. Deliverables The Subcontractor shall deliver to Chemonics the following deliverables, in accordance with the schedule set forth in Section A.4, below. Content will be developed based on the successful offeror’s proposal and Section II of the RFP. Deliverable No. 1: [Insert Deliverable Name] Deliverable No. 2: [Insert Deliverable Name] A.4. Deliverables Schedule Content will be developed based on the successful offeror’s proposal and Section II of the RFP. The Subcontractor shall submit the deliverables described above in accordance with the following Deliverables Schedule: Deliverable No.* Deliverable Name* Due Date 1 [Deliverable Name from Section A.3] [Date] 2 [Deliverable Name from Section A.3] [Date] *Deliverable numbers and names refer to those fully described in Section A.3, above. Chemonics reserves the unilateral right to terminate this fixed price subcontract at any time, paying for all deliverables completed at the time of termination and a pro-rata share of any deliverable in progress, in accordance with FAR Clause 52.249-1, Termination for Convenience of the Government (Fixed Price) (Short Form) (April 1984), which is incorporated by reference in Section X herein. Chemonics may order changes in the scope of work above pursuant to the Federal Acquisition Regulation (FAR) Clause 52.243-1 (Alt.III), Changes—Fixed Price, which is incorporated by reference in Error: Reference source not foundX herein. Any change in the Subcontractor’s scope of work and/or deliverable(s) requires prior written authorization of Chemonics through a modification to this subcontract. - Section B. Reporting and Technical Direction The Subcontractor shall render the services and produce the deliverables stipulated in Section A., above, under the general technical direction of the C, or his/her designee. The chief of party, or his/her designee will be responsible for monitoring the Subcontractor’s performance under this fixed price subcontract. The Subcontractor shall not communicate directly with USAID during the performance of this fixed price subcontract. - Section C. Period of Performance The effective date of this fixed price subcontract is (fill in date when work must begin, not earlier than signature date) , and the completion date is (fill in date). The Subcontractor shall deliver the deliverables set forth in Section A., Background, Scope of Work, Deliverables and Deliverables Schedule to the (designate receiving person) in accordance with the schedule stipulated therein. In the event that the Subcontractor fails to make progress so as to endanger performance of this fixed price subcontract, or is unable to fulfill the terms of this fixed price subcontract by the completion date, the Subcontractor shall notify Chemonics forthwith and Chemonics shall have the right to summary termination of this fixed price subcontract upon written notice to the Subcontractor in accordance with the incorporated FAR Clause 52.249-8, Default (Fixed-Price Supply and Service). - Section D. Subcontract Fixed Price, Invoicing and Payment D.1. Subcontract Fixed Price As consideration for the delivery of all of the products and/or services stipulated in Section A., Chemonics will pay the Subcontractor a total of UAH___. This figure represents the total price of this subcontract and is fixed for the period of performance outlined in Section C., Period of Performance. Installment Number and Amount; Corresponding Deliverable Number(s) and Name(s)*. 1. $XX,XXX; 1. [Deliverable No. 1 Name]. 2. $YY,YYY; 2. [Deliverable No. 2 Name]. *Deliverable numbers and names refer to those fully described in Section A.3, above. D.1.1 Taxes and VAT The UCBI IIProject is exempt from cooperating country taxes, duties, and VAT. Therefore, UCBI IIshall pay for the cost of services exclusive of VAT. Chemonics International Inc. is implementing international technical assistance programs and projects in Ukraine in accordance with the Agreement between the Government of the United States of America and the Government of Ukraine about Humanitarian and Technical Economic Cooperation of May 7, 1992 (hereinafter referred to as “Agreement”). Chemonics has to purchase goods, works and services in order to carry out the above mentioned international technical assistance project. In accordance with the abovementioned Agreement and Procedure of engaging, using and monitoring international technical assistance approved by the Cabinet of Ministers of Ukraine Resolution no. 153 (153-2002-п) as of February 15, 2002, “On creating a unified system for engaging, using and monitoring international technical assistance”, the cost of such goods (works, services) is exempt from Value Added Tax (VAT). Procurement of goods, works and services shall be made at the cost of the international technical assistance project and is relevant to the category (type) of goods, works and services mentioned in the procurement plan. The Project shall provide the Subcontractor with a copy of the registration card of the Project for purchasing the goods, works and services, issued by the Ministry of Economic Development and Trade and certified by the Project stamp, and a copy of the Procurement plan or an extract from the Procurement plan certified by the Project stamp. The Subcontractor shall submit a fiscal bill for goods (works, services) completed in accordance with the procedure set forth below and marked “Without VAT”. A fiscal bill shall include the grounds for VAT exemption (Project name, number and date of the relevant contract). The subcontractor shall submit the declaration to the state tax authority at its location taking into account the abovementioned operations and mentioning VAT exemption code #14010049 according to the Tax Exemptions Directory. D.2. Invoicing Upon (Responsible person’s title here-per section C)acceptance of the contract deliverables described in Section A., Background, Scope of Work, Deliverables and Deliverables Schedule, the Subcontractor shall submit an original invoice to UCBI IIfor payment. The invoice shall be sent to the attention of Michael Stievator and shall include the following information: a) subcontract number, b) deliverables delivered and accepted, c) total amount due in UAH, per Section D.1., above; and d) payment information corresponding to the authorized account listed in D.3, below. D.3 Payment Account Information Chemonics shall remit payment corresponding to approved, complete invoices submitted in accordance with the terms herein payable to the Subcontractor via check sent to the Subcontractor’s official address or to the following authorized account: 1. Account name: (INSERT Account name provided by the Subcontractor) 2. Bank name: (INSERT Subcontractor's bank name) 3. Bank address or branch location: (INSERT Subcontractor's bank address or branch location) 4. Account number: (INSERT Subcontractor's bank account SWIFT and IBAN reference as applicable) D.4 Payment Chemonics will pay the Subcontractor’s invoice within thirty (30) business days after both a) Chemonics’ approval of the Subcontractor’s deliverables, and b) Chemonics’ receipt of the Subcontractor’s invoice. Payment will be made in UAH, paid to the account specified in Section D.3. Section E. Branding Policy Marking of subcontract deliverables shall comply with the USAID “Graphic Standard Manual” available at www.usaid.gov/branding, or any successor branding policy. - Section F. Authorized Geographic Code; Source and Nationality Requirement [AIDAR 752.225-70 (Feb 2012) as altered] (a) The authorized geographic code for procurement of goods and services under this subcontract is 935. (b) Except as may be specifically approved by Chemonics, the Subcontractor must procure all commodities (e.g., equipment, materials, vehicles, supplies) and services (including commodity transportation services) in accordance with the requirements at 22 CFR Part 228 ―Rules on Procurement of Commodities and Services Financed by USAID Federal Program Funds. Guidance on eligibility of specific goods or services may be obtained from Chemonics. (c) Ineligible goods and services. The Subcontractor shall not procure any of the following goods or services under this subcontract: (1) Military equipment (2) Surveillance equipment (3) Commodities and services for support of police and other law enforcement activities (4) Abortion equipment and services (5) Luxury goods and gambling equipment, or (6) Weather modification equipment. (d) Restricted goods. The Subcontractor shall not procure any of the following goods or services without the prior written approval of USAID obtained through Chemonics: (1) Agricultural commodities, (2) Motor vehicles, (3) Pharmaceuticals and contraceptive items (4) Pesticides, (5) Fertilizer, (6) Used equipment, or (7) U.S. government-owned excess property. If Chemonics determines that the Subcontractor has procured any of these specific restricted this subcontract without the prior written authorization of USAID through Chemonics and has received payment for such purposes, Chemonics may require the Subcontractor to refund the entire amount of the purchase. - Section G. Intellectual Property Rights The ownership of all copyright and other intellectual property rights in respect of any data compilations, research, spreadsheets, graphs, reports, diagrams, designs, work products, software, or any other documents, developed in connection with this fixed price subcontract will exclusively vest in or remain with Chemonics, which shall have all proprietary rights therein, notwithstanding that the Subcontractor or its employees may be the author of the intellectual property. All documents relating to the intellectual property or otherwise connected with this fixed price subcontract, the services, or duties must be returned or delivered to Chemonics at the time of the expiration or termination of the subcontract. The Subcontractor agrees not to publish or make use of any of the intellectual property, or documents relating thereto, without the prior written approval of Chemonics and proper attribution. - Section H. Indemnity and Subcontractor Waiver of Benefits (a) The Subcontractor waives any additional benefits and agrees to indemnify and save harmless USAID (Client) and Chemonics, their officers, directors, agents, and employees from and against any and all claims and liability, loss, expenses, suits, damages, judgments, demands, and costs (including reasonable legal and professional fees and expenses) arising out of: (1) the acts or omissions of Subcontractor, its employees, officers, directors, agents or its subcontractors; (2) injury or death to persons, including officers, directors, employees, agents and subcontractors of Subcontractor, or loss of or damage to property, or fines and penalties which may result, in whole or in part, by reason of the buying, selling, distribution, or use of any of the goods or services purchased or provided under this Subcontract except to the extent that such damage is due to the negligence of Chemonics; (3) the infringement or violation of any patent, copyright, trademark, service mark, trade secret, or other proprietary interest of any third party resulting from Chemonics’ use, distribution, sale, sublicensing, or possession of the goods (including software and all forms of written materials) or services purchased or provided, as authorized hereunder, or from the use or possession of said goods or services by Client, as authorized hereunder; or false claims submitted by Subcontractor or its subcontractors under this Subcontract or as a result of a Subcontractor misrepresentation of fact or fraud by Subcontractor. (b) Subcontractor shall defend and settle at its sole expense all suits or proceedings arising out of the foregoing, provided that Subcontractor has notice or is given prompt written notice of such claim or suit and, further, that Subcontractor shall be given necessary information, reasonable assistance and the authority to defend such claim or suit. Subcontractor shall not settle, compromise or discharge any pending or threatened suit, claim or litigation, arising out of, based upon, or in any way related to the subject matter of this subcontract and to which Chemonics is or may reasonably be expected to be a party, unless and until Subcontractor has obtained a written agreement, approved by Chemonics (which shall not be unreasonably withheld) and executed by each party to such proposed settlement, compromise or discharge, releasing Chemonics from any and all liability. (c) If any of the goods or services provided by Subcontractor hereunder, including without limitation software and all forms of written materials, become the subject of a claim of infringement or violation of a third party's intellectual property, privacy and/or proprietary rights, Subcontractor shall, at its own expense, use its best efforts-- (1) to procure for Chemonics the right to continue use and, if authorized under this Subcontract, distribution of the infringing goods or services or, (2) to modify the goods or services to make them non-infringing, or to replace them with equivalent, non-infringing counterparts. If none of the above mentioned can be successfully implemented, then Subcontractor shall refund to Chemonics all monies paid Subcontractor for the infringing goods and services. - Section I. Compliance with Applicable Laws and Standards The Subcontractor shall perform all work in accordance with all applicable laws, ordinances, codes, regulations, and other authoritative rules of the United States and of Ukraine and its political subdivisions and with the standards of relevant licensing boards and professional associations. The Subcontractor shall also comply with the applicable USAID regulations governing this fixed price subcontract, which are incorporated by reference into this subcontract, and appear in Section X, Clauses Incorporated by Reference. - Section J. Protecting Chemonics’ Interests when Subcontractor is Named on Suspected Terrorists or Blocked Individuals Lists, Ineligible to Receive USAID Funding, or Suspended, Debarred or Excluded from Receiving Federal Funds In addition to any other rights provided under this fixed price subcontract, it is further understood and agreed that Chemonics shall be at liberty to terminate this subcontract immediately at any time following any of the following conditions: - The Subcontractor is named on any list of suspected terrorists or blocked individuals maintained by the U.S. government, including but not limited to (a) the Annex to Executive Order No. 13224 (2001) (Executive Order Blocking Property and Prohibiting Transactions with Persons Who Commit, Threaten to Commit, or Support Terrorism), or (b) the List of Specially Designated Nationals and Blocked persons maintained by the Office of Foreign Assets Control of the U.S. Department of the Treasury. - USAID determines that the Subcontractor is ineligible to receive USAID funding pursuant to U.S. laws and regulations; - The Subcontractor is identified on the U.S. Government’s Excluded Party List System, or successor listing, as being suspended, debarred, or excluded from receiving federal awards or assistance. Upon such termination the Subcontractor shall have no right to any further payments following the notice of termination given by Chemonics to the Subcontractor. - Section K. Governing Law and Resolution of Disputes (a) Governing law. This Subcontract, including any disputes related thereto, shall be governed by the laws of the District of Columbia. (b) Disputes with the Government. Chemonics’ Prime Contract with the Government is subject to the Contract Disputes Act of 1978, as amended (41 U.S.C. 601-613). Any claim arising out of the performance of this Subcontract that relates to any decision of the Government under the Prime contract must be resolved in accordance with the clause at FAR 52.233-1 Disputes, which is incorporated herein by reference. (1) Any decision of the Government under the Prime Contract, if binding on Chemonics, shall also bind the Subcontractor to the extent that it relates to this Subcontract, provided that Chemonics shall have promptly notified the Subcontractor of such decision and, if requested by Subcontractor, shall have brought suit or filed claim, as appropriate against the Government, or, in alternative, agreed to sponsor Subcontractor’s suit or claim. A final judgment in any such suit or final disposition of such claim shall be conclusive upon Chemonics and the Subcontractor. (2) For any action brought, or sponsored, by Chemonics on behalf of the Subcontractor pursuant to this clause, the Subcontractor agrees to indemnify and hold Chemonics harmless from all costs and expenses incurred by Chemonics in prosecuting or sponsoring any such appeal. (c) Disputes between the Parties. The following procedures shall govern the resolution of any controversy, dispute or claim between or among “Parties,” arising out of the interpretation, performance, breach or alleged breach of this Subcontract (“Dispute”) that is covered by (b) above. (1) Negotiation. The Parties shall promptly attempt to resolve any Dispute by negotiation in the normal course of business. If, after good-faith efforts, the Dispute is not resolved, either Party may request in writing that the Dispute be resolved via Executive Consultation pursuant to subparagraph (c)(2) below. (2) Executive Consultation. For Disputes submitted to Executive Consultation, each party shall designate a senior company official with authority and responsibility for attempting to resolve the matter. For Chemonics, such designee shall be the Senior Vice President, Risk Management Division, or a person at a higher level of authority. For Subcontractor, such designee shall be a managing director or a person at a higher level of authority. The Party initiating the claim shall provide, in addition to documents supporting the claim, a brief summary of the claim, its perception of the positions of the Parties, and any perceived barriers to settlement of the case. The summary may be submitted directly to the designated Party Executive. Within 30 calendar days after delivery of the claim summary, the Parties shall meet and attempt to resolve the Dispute. If the Dispute is not resolved within 45 days from submission of the claim summary, or such other amount of time as agreed between the parties, the claiming Party may proceed under subparagraph (3) below. (3) Arbitration. Any controversy or claim between the Parties arising out of or relating to this Subcontract, or the breach thereof, that has not been resolved by Executive Consultation, shall be settled by arbitration administered by the American Arbitration Association in accordance with its Commercial Arbitration Rules, including the Optional Rules for Emergency Measures of Protection, unless otherwise provided herein. The arbitrators shall not be empowered to award damages in excess of compensatory damages, and each Party expressly waives and foregoes any right to punitive, exemplary, or similar damages. Each Party will bear the cost of its own attorney fees. The Arbitration shall be in Washington, D.C., unless otherwise agreed between the Parties. (d) Obligation to perform work. Subcontractor shall diligently proceed with the performance of work pending final resolution of any Dispute. - Section L. Set-Off Clause Chemonics reserves the right of set-off against amounts payable to Subcontractor under this Subcontract or any other agreement the amount of any claim or refunds Chemonics may have against Subcontractor. - Section M. Assignment and Delegation This Subcontract agreement may not be assigned or delegated, in whole or in part, by the Subcontractor without the written consent of Chemonics. Absent such consent, any assignment is void. - Section N. Organizational Conflicts of Interest It is understood and agreed that some of the work performed under this subcontract may place the Subcontractor or its personnel in the position of having an organizational conflict of interest. Such an organizational conflict of interest may impair the objectivity of the Subcontractor or its personnel in performing the work. To preclude or mitigate any potential conflicts of interest, Subcontractor agrees not to undertake any activity which may result in an organizational conflict of interest without first notifying UCBI IIof such potential conflict of interest and receiving UCBI’s written approval to undertake such activities. - Section O. Anti-Kickback (Corruption) (a) Definitions. Kickback, as used herein, means any money, fee, commission, credit, gift, gratuity, thing of value, or compensation of any kind, which is provided, directly or indirectly, to Chemonics, the UCBI IIproject office or any of its employees, the Subcontractor or Subcontractor employees, or vendors in any way related to the performance or subsequent activities of this subcontract, for the purpose of improperly obtaining or rewarding favorable treatment in connection with this subcontract. Person, as used in this clause, means a corporation, partnership, business association of any kind, trust, joint-stock company, or individual. Subcontractor employee, as used in this clause, means any officer, partner, employee, or agent of the Subcontractor. (b) The Subcontractor and its employees, whether directly or indirectly engaged in the performance of this subcontract, agree to abide by the terms of The United States Anti-Kickback Act of 1986, which prohibits any person from providing or attempting to provide any kickback; soliciting, accepting, or attempting to accept any kickback; or including, directly or indirectly, the amount of any kickback in the contract price charged by the Subcontractor to Chemonics. When the Subcontractor has reasonable grounds to believe that a violation described in paragraph (b) of this provision may have occurred, the Subcontractor shall promptly report in writing the possible violation. Such reports shall be made to Chemonics, who shall forward the report to the USAID Inspector General for investigation. The Subcontractor further agrees to cooperate fully with any United States Government agency investigating a possible violation described in paragraph (b) of this clause. Chemonics may offset the amount of the kickback against any monies owed by Chemonics under this fixed price subcontract or order the monies withheld from future payments due the Subcontractor. The Subcontractor agrees to include the substance of this provision in any contract it may issue under this subcontract. - Section P. Terrorist Financing Prohibition/ Executive Order 13224 The Subcontractor (including its employees, consultants and agents) by entering into this subcontract certifies that it does not engage, support or finance individuals and/or organizations associated with terrorism. The Subcontractor is reminded that U.S. Executive Orders and U.S. law prohibits transactions with, and the provision of resources and support to, individuals and organizations associated with terrorism. A list of entities and individuals subject to restrictions, prohibitions and sanctions can be found at the web site of the Department of Treasury’s Office of Foreign Assets Control (OFAC), at http://treasury.gov/ofac. It is the legal responsibility of the Subcontractor to ensure compliance with all U.S. Executive Orders and laws. This provision must be included in all subcontracts or subawards issued under this subcontract. - Section Q. Restrictions On Certain Foreign Purchases (Far 52.225-13) Except as authorized by the Department of Treasury’s Office of Foreign Assets Control (OFAC), the Subcontractor shall not acquire for its use in the performance of this subcontract, any supplies or services if any proclamation, U.S. Executive Order, U.S. statute, or OFAC’s implementing regulations (31 CFR Chapter V), would prohibit such a transaction by a U.S. person, as defined by law. Except as authorized by OFAC, most transactions involving Cuba, Iran, the Sudan, Burma and North Korea are prohibited, including importing/exporting to/from the United States, engaging in financial transactions, or facilitating any prohibited transactions by third parties. Lists of entities and individuals subject to economic sanctions – which are updated routinely - are included in OFAC’s List of Specially Designated Nationals and Blocked Persons at http://www.treas.gov/offices/enforcement/ofac/sdn. It is the Subcontractor’s responsibility to remain informed as to sanctioned parties and to ensure compliance with all relevant U.S. sanctions and trade restrictions. More information about these restrictions, as well as updates, is available in the OFAC’s regulations at 31 CFR Chapter V and/or on OFAC’s website at http://www.treas.gov/offices/enforcement/ofac. The Subcontractor shall insert this clause, including this paragraph (c), in all subcontracts and subawards issued under this subcontract. - Section R. Compliance With U.S. Export Laws Subcontractor warrants and agrees to comply with all U.S. trade laws and regulations, including but not limited to: (i) the Arms Export Control Act and the International Traffic in Arms Regulations (ITAR), 22 C.F.R. Parts 120 et seq.; (ii) the Export Administration Act of 1979 and the Export Administration Regulations (EAR) 15 C.F.R. Parts 730 et seq., (including the EAR’s anti-boycott provision); (iii) the International Emergency Economic Powers Act and the Office of Foreign Asset Controls Restrictions, 31 C.F.R. Parts 500-599; and (iv) other applicable U.S. laws and regulations. As required, subject to Chemonics’ prior approval for all exports or imports under the Subcontract, Subcontractor shall determine any export license requirements, obtain any export license or other official authorization, and carry out any customs formalities for the export of goods or services. Subcontractor agrees to cooperate in providing any reports or other documentation related to export compliance requested by Chemonics. Subcontractor agrees to indemnify and defend Chemonics for any penalties, fines, or other regulatory action taken against Chemonics as a result of Subcontractor’s non-compliance with this provision. - Section S. Non-Discrimination, Affirmative Action And Anti-Boycott Compliance Chemonics is an Equal Opportunity and Affirmative Action Employer. Unless exempt, the Equal Opportunity clauses in the Federal Acquisition Regulations cited in Section V and set forth at Title 41 Code of Federal Regulations (CFR) § 60-1.4(a) (for women and minorities), 41 CFR § 60-250.5(a) and 41 CFR § 60-300.5(a) (for veterans), and 41 CFR § 60-741.5(a) (for disabled individuals); the provisions of 41 CFR § 61-250.10 and 41 CFR § 61-300.10 (veterans’ employment reports); and the provisions of 29 CFR Part 471, Appendix A to Subpart A (posting notice of employee rights) are incorporated by reference as terms and conditions of this agreement and are binding on Subcontractors/Vendors. Unless exempt, Subcontractors/ Vendors also may be required to prepare written affirmative action programs as set forth at 41 CFR § 60-2.1 and/or otherwise comply with the regulations at 41 CFR Part 60. As described in Section R, it is the policy of Chemonics International to comply fully with all U.S. export control laws, including the EAR’s anti- boycott provisions, which encompass adherence to reporting requirements and refraining from any prohibited boycott activity or agreement. Pursuant to these provisions, the Subcontractor and its owners, directors, officers, employees, or agents thereof, agrees that it shall not enter into agreements to: - discriminate against other persons based on race, religion, sex, national origin or nationality. - furnish information about the race, religion, sex, or national origin of another person. - refuse to do business with or in Israel or with blacklisted companies. - furnish information about business relationships with or in Israel or with blacklisted companies. The Subcontractor shall report to Chemonics when any such requests related to the work of this Subcontract are encountered and shall agree to any required reporting of such requests to the U.S. Department of Commerce Bureau of Industry and Security and the U.S. Internal Revenue Service - Section T. Compliance With U.S. Anti-Corruption Regulations Consistent with the principles and requirements of the United States Foreign Corrupt Practices Act (FCPA), the OECD Convention on Combating Bribery of Foreign Officials in International Business Transactions, the United States False Claims Act (FCA), the United States Anti-Kickback Act, and all related and implementing legislation that may be applicable to this Subcontract, the Subcontractor certifies, warrants and represents that: (a) It has not made, authorized, or offered (and will not make, authorize, or offer) any payment, or given, authorized, or offered (and will not give, authorize the giving of, or offer) anything of value, directly or indirectly, with respect hereto or otherwise, - To any official or employee of any foreign government, state-owned enterprise, or international organization, - To any person acting in an official capacity for or on behalf of any government state-owned enterprise, or international organization, or - To any political party or to any person known to be a candidate for any office in any government; In order to - influence any act or decision in any such person’s official capacity; - induce any such person to do or omit to do any act in violation of their lawful duty; - secure any improper advantage; or - induce any such person to use influence with any government or instrumentality thereof to affect or influence any act or decision of such government or instrumentality, for the purpose of obtaining or retaining business or directing business to any person. (b) It has not made, used, or caused to be made or used (and will not make, use, or cause to be made or used), a false record or statement to get a false or fraudulent claim paid or approved by the Government (including payment via the prime contractor). This includes, inter alia: - Submitting for payment or reimbursement a claim known to be false or fraudulent - Making or using a false record or statement material to a false or fraudulent claim or to an ‘obligation’ to obtain payment from the government (including payment via the prime contractor). - (iii)Engaging in a conspiracy to defraud by the improper submission of a false claim. - Concealing, improperly avoiding or decreasing an obligation to pay money to the government. (c) The Parties agree to promptly advise each other if they believe violations of this provision has occurred, so that the matter may be handled in a timely fashion, and to cooperate on reporting requirements, if any. Notwithstanding any other provision in this Subcontract, Chemonics considers non-compliance with this Section to be a material breach of this Subcontract and reserves the right to terminate this Subcontract, upon written notice, if it determines in its sole discretion that the Subcontractor is in breach of this Section. - Section U. Subcontractor Performance Standards (a) Subcontractor agrees to provide the services required hereunder in accordance with the requirements set forth in this Subcontract. Subcontractor undertakes to perform the services hereunder in accordance with the highest standards of professional and ethical competence and integrity in Subcontractor’s industry and to ensure that employees assigned to perform any services under this subcontract will conduct themselves in a manner consistent therewith. The services will be rendered by Subcontractor: (1) in an efficient, safe, courteous, and businesslike manner; (2) in accordance with any specific instructions issued from time to time by Chemonics; and (3) to the extent consistent with items (1) and (2), as economically as sound business judgment warrants. Subcontractor shall provide the services of qualified personnel through all stages of this subcontract. Subcontractor represents and warrants that it is in compliance with all the applicable laws of the United States and any other Jurisdiction in which the services shall be performed. Subcontractor shall perform the services as an independent Subcontractor with the general guidance of Chemonics. The Subcontractor’s employees shall not act as agents or employees of Chemonics. (b) Chemonics reserves the right to request the replacement of Subcontractor personnel and may terminate the subcontract due to nonperformance by the Subcontractor. (c) Chemonics will use a variety of mechanisms to stay abreast of the Subcontractor’s performance under the subcontract, and of general progress toward attainment of the subcontract objectives. These may include: - Business meetings between the subcontract team, Chemonics and/or USAID - Feedback from key partners - Site visits by Chemonics personnel - Meetings to review and assess periodic work plans and progress reports - Reports [INSTRUCTIONS (delete after reading): Paragraph (d) below should be included in all US subcontracts. Include in local subcontracts only if we intend to complete an evaluation for the subcontractor. Otherwise, the following paragraph (d) should be deleted.] (d) Evaluation of the Subcontractor’s overall performance under this subcontract shall be conducted by Chemonics. In addition to review of Subcontractor reports and deliverables, Chemonics shall review the quality of Subcontractor performance under this subcontract on an annual basis. These reviews will be used to help determine the Subcontractor’s suitability for future subcontracts. The Subcontractor will be evaluated for: Quality and timeliness of work. Provides personnel who are technically qualified, who foster a positive working environment, who are effective on the assignment and contribute to a team effort to accomplish tasks. Delegated tasks are completed in a timely manner. Reports are clear, concise, accurate, well-structured, easily comprehended, submitted on-time and contain actionable recommendations. Responsiveness to Chemonics’ requests. Maintains open, direct, and responsive communications channels with Chemonics. Responses are rapid, helpful, accurate, and without undue delays. Quality of financial management. Demonstrates cost control in meeting subcontract requirements. Complies with federal acquisition cost principles in terms of allowability, allocability and reasonableness of costs. Quality of subcontract administration. Conducts contractually required tasks, such as personnel management, submittal of approval requests, and invoice submission, in a timely, compliant, and accurate manner. Recruitment efforts go beyond a simple review of CVs before submission to Chemonics to include first-hand contacts with candidates and performing reference checks. Section V. Inconsistency between English version and Translation of Contract In the event of inconsistency between any terms of this subcontract and any translation into another language, the English language meaning shall control. INSTRUCTIONS: The following clause is only required if the subcontract is above the simplified acquisition threshold. Adjust the subsequent section titles and TOC as applicable. - Section W. Subcontractor Employee Whistleblower Rights This subcontract and subcontractor employees working on this subcontract will be subject to the whistleblower rights and remedies in the pilot program on Contractor employee whistleblower protections established at 41 U.S.C. 4712 by section 828 of the National Defense Authorization Act for Fiscal Year 2013 (Pub. L.112-239) and FAR 3.908. The Subcontractor shall inform its employees in writing, in the predominant language of the workforce, of employee whistleblower rights and protections under 41 U.S.C. 4712, as described in section 3.908 of the Federal Acquisition Regulation, which includes rights and protections against discrimination or reprisals for reporting reasonable evidence of gross mismanagement, waste, fraud, abuse or violations related to terms and conditions of the prime contract and this subcontract. The website listed below contains further information on specific protections: http://www.gpo.gov/fdsys/pkg/USCODE-2012-title41/pdf/USCODE-2012-title41-subtitleI-divsnC-chap47-sec4712.pdf. If lower tier subcontracting is authorized in this subcontract, the Subcontractor shall insert the substance of this clause in all subcontracts over the simplified acquisition threshold. - Section X. Clauses Incorporated by Reference This fixed price subcontract incorporates the following clauses of the Federal Acquisition Regulations (48 Code of Federal Regulations, Chapter 1) and AID Acquisition Regulations (48 Code of Federal Regulations, Chapter 7) by reference, with the same force and effect as if they were given in full text. The full text is available at https://www.acquisition.gov/comp/far/index.html and http://www.usaid.gov/policy/ads/300/aidar.pdf. Modifications which apply to this fixed price subcontract appear after each clause. It is understood and agreed that the Subcontractor may be obligated by and to Chemonics for any specifications or documentation required of Chemonics under these clauses, and that references to the Contractor may also refer to the Subcontractor. The Subcontractor hereby agrees to abide by the terms and conditions imposed by these clauses. With respect to documentation and approvals required under these clauses, all such documentation and approvals shall be submitted to or requested from Chemonics. References in the text of incorporated clauses to "the Government," "USAID," or "Contracting Officer" may, depending on their context, refer to "Chemonics," and references to “the Contractor" may refer to the "Subcontractor." | Розділ A. Вихідні положення, технічне завдання, результати та графік досягнення результатів А.1. Вихідні положення Українська ініціатива з підвищення впевненості II (UCBI) є програмою USAID, що реалізується Кімонікс Інтернешнл в Україні. Метою UCBI IIє підтримка громад та уряду у подоланні дестабілізуючих наслідків конфлікту та сприяння залученню громадськості та покращення розуміння зусиль Уряду України щодо подолання конфлікту та поглиблених політичних перетворень. А.2. Технічне Завдання Зміст буде розроблено на основі пропозиції переможця та Розділу ІІ ЗНП. А.3. Результати Субпідрядник надає Кімонікс такі результати, у відповідності до графіку, що встановлюється у Розділі А.4. нижче. Зміст буде розроблено на основі пропозиції переможця та Розділу ІІ ЗНП. А.4. Графік досягнення результатів Зміст буде розроблено на основі пропозиції переможця та Розділу ІІ ЗНП. Субпідрядник повинен подати кінцеві результати , описані вище, у відповідності з наступним результатів Графік роботи: Deliverable No.* Deliverable Name* Due Date 1 [Deliverable Name from Section A.3] [Date] 2 *Номери та найменування результатів стосуються тих, що повністю описані у Розділі А.3. вище. Кімонікс зберігає одностороннє право припинити дію Субконтракту з фіксованою ціною в будь-який час, з оплатою всіх результатів, що завершені на час припинення, та пропорційною оплатою частки результатів, що знаходяться в процесі досягнення, у відповідності до пункту 52.249-1 ФПЗ, Припинення в інтересах держави (фіксована ціна) (короткостроковий) (квітень 1984 року), який включено шляхом посилання до Розділу X цього документу. Кімонікс може вимагати внесення змін до технічного завдання, що міститься вище, відповідно до пункту 52.243-1 Федеральних Положень про Закупівлі (ФПЗ) (Alt.ІІІ), Зміни – Фіксована ціна, який включено шляхом посилання до Розділу X цього документу. Будь-які зміни до технічного завдання Субпідрядника та/чи результатів вимагають попереднього письмового дозволу від Кімонікс через внесення змін до цього субконтракту. Розділ B. Вказівки щодо звітування та технічні вказівки Субпідрядник надає послуги та продукує результати, які передбачені у Розділі А вище, під загальним технічним керівництвом ПК, чи його/її представника. Керівник Проекту, чи особа, призначена ним/нею, відповідає за здійснення моніторингу виконання Субпідрядником цього субконтракту з фіксованою ціною. Субпідрядник не здійснює безпосередньої комунікації з USAID під час виконання субконтракту з фіксованою ціною. Розділ C. Термін виконання Датою набрання чинності цим субконтрактом з фіксованою ціною є (вкажіть дату початку робіт, не раніше дати підписання), та дату завершення робіт (вкажіть дату). Субпідрядник забезпечує результати, що визначені у Розділі А, Вихідні положення, технічне завдання, результати та графік досягнення результатів (призначте особу отримувача) у відповідності до графіку, що встановлений в цьому документі. У випадку невиконання Субпідрядником робіт, так що це ставить під загрозу виконання цього субконтракту з фіксованою ціною, чи у випадку, коли Субпідрядник неспроможний виконати умови цього субконтракту з фіксованою ціною до дати завершення робіт, Субпідрядник повідомляє про це Кімонікс, і Кімонікс має право дисциплінарного припинення дії цього субконтракту з фіксованою ціною шляхом письмового повідомлення Субпідрядника у відповідності до пункту 52.249-8 ФПЗ, Невиконання (Поставка чи надання послуг з фіксованою ціною). Розділ D. Фіксована ціна субконтракту, виставлення рахунків та оплата Д.1. Фіксована ціна субконтракту Як оплату за постачання всіх продуктів та/чи послуг, які передбачені у Розділі А., Кімонікс залатить Субпідрядника загальну суму в розмірі ______ гривень. Ця сума становить загальну ціну цього субконтракту і зафіксована на період виконання, що визначений у Розділі С., Період виконання. Installment Number and Amount; Corresponding Deliverable Number(s) and Name(s)*. 1. $XX,XXX; 1. [Deliverable No. 1 Name]. 2. $YY,YYY; 2. [Deliverable No. 2 Name]. *Номери та найменування результатів стосуються тих, що повністю описані у Розділі А.3. вище. Д.1.1. Податки та ПДВ Проект UCBI IIзвільняється від податків, зборів та ПДВ країни-партнера. Відтак, UCBI IIоплачуватиме вартість послуг без ПДВ. Компанія Кімонікс Інтернешнл Інк. є виконавцем програм та проектів міжнародної технічної допомоги в Україні відповідно до Угоди між Урядом України та Урядом США про гуманітарне та техніко-економічне співробітництво від 7 травня 1992 року (далі – «Угода») та закуповує товари, роботи і послуги для виконання згаданого проекту міжнародної технічної допомоги, відповідно до зазначеної вище Угоди та Порядку залучення, використання та моніторингу міжнародної технічної допомоги, затвердженого постановою Кабінету Міністрів України від 15 лютого 2002 р. N 153 ( 153-2002-п ) «Про створення єдиної системи залучення, використання та моніторингу міжнародної технічної допомоги»; вартість таких товарів (робіт, послуг) звільняється від податку на додану вартість (ПДВ). Закупівля товарів, робіт та послуг здійснюється коштом проекту міжнародної технічної допомоги та відповідає категорії (типу) товарів, робіт та послуг, зазначених у плані закупівель. Проект надає Субпідряднику копію реєстраційної картки Проекту, в рамках якої здійснюється закупівля товарів, робіт і послуг, виданої Міністерством економічного розвитку і торгівлі України (МЕРТУ) та засвідчену печаткою Проекту, а також копію плану закупівлі або витяг з плану закупівлі, завірені печаткою Проекту. Субпідрядник складає в установленому нижче порядку податкову накладну щодо надання товарів (робіт, послуг) з поміткою «Без ПДВ». У податковій накладній зазначається підстава для звільнення від ПДВ (назва Проекту, номер і дата відповідного контракту). Субпідрядник подає до державного податкового органу за своїм місцезнаходженням декларацію з урахуванням зазначених вище операцій та вказує код пільги по податку на додану вартість № 14010049 відповідно до Довідника податкових пільг. Д. 2. Виставлення рахунків Після прийняття Керівником Проекту результатів за контрактом, що описані у Розділі А, Вихідні положення, технічне завдання, результати та графік досягнення результатів, Субпідрядник подає оригінал рахунку для оплати. Рахунок надсилається до уваги Майкла Стівейтер і містить таку інформацію: а) номер субконтракту, б) досягнуті та прийняті результати; в) загальну суму у гривнях, у відповідності до Розділу Д.1. вище; та г) інформацію щодо оплати у відповідності до дозволеного рахунку, що міститься у Д.3 нижче. Д.3. Інформація про рахунок для оплати Кімонікс здійснює оплату згідно затверджених повних рахунків, що подані у відповідності до умов цього документу, що підлягає сплаті Субпідряднику шляхом надсилання чеку на офіційну адресу Субпідрядника чи на такий дозволений рахунок: 1. Найменування рахунку: (ВКАЖІТЬ найменування рахунку, яке надане Субпідрядником) 2. Найменування банку: (ВКАЖІТЬ найменування ьанку Субпідрядника) 3. Адреса розташування банку чи відділення: (ВКАЖІТЬ адресу розташування банку чи відділення Субпідрядника) 4. Номер рахунку: (ВКАЖІТЬ SWIFT чи IBAN банківського рахунку Субпідрядника) Д.4. Оплата Кімонікс сплачує за рахунком Субпідрядника протягом тридцяти (30) банківських днів після настання обох умов: а) затвердженням Кімонікс результатів Субпідрядника, та б) отримання Кімонікс рахунку від Субпідрядника. Оплата здійснюється у гривнях шляхом оплати на рахунок, що вказаний у Розділі Д.3. Розділ E. Політика брендингу Маркування результатів субконтракту має відповідати вимогам «Посібника з графічних стандартів» USAID, що розміщений за адресою www.usaid.gov/branding, чи подітики брендингу будь-якого правонаступника. Розділ F. Дозволений географічний код, вимоги щодо джерела і національності [AIDAR 752.225-70 (лютий 2012) зі змінами та доповненнями] (а) Дозволеним географічним кодом для закупівлі товарів та послуг за цим субконтрактом є 935. (b) Окрім випадків особливого затвердження Кімонікс, Субпідрядник повинен здійснити закупівлю всіх товарів (напр., обладнання, транспортних засобів, приладдя) та послуг (включаючи послуги із транспортування товарів) у відповідності до вимог пунту 22 частини 228 ФКЗ – Правила закупівель товарів і послуг за фінансування з фондів федеральної програми USAID. Керівництво щодо відповідності окремих товарів чи послуг вимогам, можна отримати у Кімонікс. (с) Товари та послуги, що не відповідають вимогам. Субпідрядник не може здійснювати закупівлю за цим субконтрактом будь-яких товарів чи послуг, що перераховані нижче: - Військове обладнання; - Обладнання для спостереження; - Товари та послуги на підтримку поліції чи іншої правоохоронної діяльності; - Обладнання та послуги для абортів; - Люксові товари та обладнання для азартних ігор, чи - Обладнання для впливу на погоду. (d) Товари обмеженого вжитку. Субпідрядник не може здійснювати закупівлю будь-яких товарів чи послуг, що перераховані нижче, до попереднього отримання письмового затвердження USAID, що отримується через Кімонікс: - Сільськогосподарська продукція; - Моторні транспортні засоби; - Фармацевтичні товари чи предмети контрацепції - Пестициди; - Добрива; - Вживане обладнання, чи - Надлишкове майно, що є власністю Уряду США. В разі, якщо Кімонікс встановить, що Субпідрядник здійснив закупівлю будь-яких із цих окремих обмежених товарів за цим субконтрактом без попереднього письмового погодження USAID, отриманогого через Кімонікс, і отримав оплату для таких цілей, Кімонікс може вимагати від Субпідрядника відшкодування повної суми такої закупівлі. Розділ G. Права інтелектуальної власності Право власності на всі авторські права та інші права інтелектуальної власності щодо будь-яких компіляцій даних, досліджень, таблиць, графіки, звітів, діаграм, дизайнів, продуктів, програмного забезпечення чи будь-яких інших документів, що розроблені у зв’язку із цим субконтрактом з фіксованою ціною, належать виключно Кімонікс, що має всі права власності на них, незалежно відтого, що автором інтелектуальної власності може бути Субпідрядник чи його працівники. Всі документи стосовно інтелектуальної власності чи такі, що іншим чином стосуються цього субконтракту з фіксованою ціною, послуги чи мита підлягають поверненню чи доставці Кімонікс на час закінчення чи припинення дії субконтракту. Субпідрядник погоджується не публікувати та не використовувати будь-яку із інтелектуальної власності чи документів, що її стосуються, без попереднього письмового затвердження Кімонікс та належного вказання прав власності. Розділ H. Відшкодування та відмова Субпідрядника від доходу (а) Субпідрядник відмовляється від будь-яких додаткових доходів та погоджується відшкодувати та убезпечити USAID (Клієнта) і Кімонікс, їх посадовців, директорів, агентів та працівників від будь-яких та всіх позовних заяв та відповідальності, втрат, витрат, позовів, збитків, судових рішень, вимог та сплат (включаючи розумні юридичні та професійні платежі та витрати), що виникають як результат: - дій чи бездіяльності Субпідрядника, його працівників, посадовців, директорів, агентів чи його субпідрядників; - шкоду здоров’ю чи смерті осіб, включаючи працівників, посадовців, директорів, агентів чи субпідрядників Субпідрядника, чи втрати чи пошкодження майна, чи штрафів, які можуть виникнути, в цілому чи частково, в результаті купівлі, продажу, розповсюдження чи використання бідь-яких товарів чи послуг, що купуються чи надаються за цим субконтрактом, за винятком випадків, коли така шкода є наслідком необачності Кімонікс; - порушення чи недотримання будь-яких патентів, авторських прав, торгових марок, знаків обслуговування, торгової таємниці чи інших інтересів власника будь-якої третьої сторони, що є результатом використання, розповсюдження, продажу, субліцензування чи володіння товарами (включаючи програмне забезпечення та всі форми письмових матеріалів) чи послуг, які закуплені чи надані, як дозволено цим документом, чи використання чи володіння вказаними товарами чи послугами як дозволено цим документом, чи фальсифіковані вимоги, що подаються Субпідрядником чи його субпідрядниками за цим субконтрактом чи як результат неправдивого представлення Субпідрядником фактів чи шахрайства Субпідрядника. (b) Субпідрядник захищає та за власний рахунок вирішує всі питання, пов’язані із позовами чи процесами, що виникають як результат тоог, що вказане вище, за умови, що Субпідрядника повідомлено чи йому швидко надається письмове повідомлення про існування такої вимоги чи позова і, надалі Субпідряднику надається вся необхідна інформація, розумна підтримка та повноваження щодо захисту проти такої вимоги чи позову. Субпідрядник не може вирішити справу, укласти компроміс чи виконати будь-яку існуючу чи можливу вимогу, позов чи судову справу, яка виникає як результат, чи на основі, чи будь-яким іншом чином у зв’язку з предметом цього субконтракту, і стороною якої є, чи, за розумними оцінками, може очікуватися, що буде, Кімонікс, окрім випадків, коли, і до тих пір, поки Субпідрядник отримає письмове погодження від Кімонікс (надання якого не повинне затримуватися у необґрунтований спосіб), і підписане кожною стороною такого пропонованого врегулювання, компромісу чи виконання, звільняючи Кімонікс від будь-якої та всієї відповідальності. (с) Якщо будь-які товари чи послуги, які надаються Супідрядником на цим документом, включаючи без обмежень програмне забезпечення і всі форми письмових матеріалів, стають предметом вимоги про порушення чи недотримання прав інтелектуальної власності чи інших прав власності третьої сторони, Субпідрядник, за власний кошт, застосовує всіх зусиль – - для купівлі для Кімонікс права продовжити використання і, у випадку, якщо дозволено цим субконтрактом, розповсюдження товарів чи послуг, що є об’єктом порушення, чи - Для заміни товарів чи послуг таким чином, щоб вони перестали бути об’єктом порушення, чи замінити їх еквівалентом, що не є об’єктом порушення. Якщо жодний із способів, що перераховані вище, не може бути успішно реалізований, Субпідрядник відшкодовує Кімонікс всі кошти, сплачені Субпідряднику за товари та послуги, що є об’єктом порушення. Розділ I. Відповідність законодавству та стандартам, що застосовуються Субпідрядник виконує всі роботи у відповідності до всіх законів, розпоряджень, кодексів, положень, та інших адміністративних правил, Сполучених Штатів та України та їх адміністративно-територіальних утворень, а також стандартів відповідних ліцензійних рад та професійних асоціацій, що застосовуються. Субпідрядник повинен також відповівати вимогам положень USAID, які регулюють субконтракти з фіксованою ціною, що застосовуються, які включені до цього субконтракту шляхом посилання, і містяться у Розділі X, пункти, що включені шляхом посилання. Розділ J. Захист інтересів Кімонікс у випадках, коли Субпідрядника вказано у переліку осіб, підозрюваних у тероризмі, чи заблокованих осіб, що не можуть отримувати фінансування USAID, чи таких, яких виключено чи позбавлено права, чи яким заборонено отримання федеральних фондів В доповнення до усіх інших прав, що надаються за цим субконтрактом, надалі розуміється і погоджується, що Кімонікс має право припинити цей субпідряд негайно у будь-який час, згідно з будь-якою з наступних умов: - Субпідрядника вказано у переліку осіб, підозрюваних у тероризмі, чи заблокованих осіб, вказаних Урядом США у, включаючи, але не обмежуючись (а) Додатку до Наказу Президента № 13224 (2001) (Наказ Президента щодо арешту майна і заборони транзакцій з особами, задіяними, підозрюваними чи тими, що підтримують тероризм), чи (б) Списку спеціально визначених громадян і заблокованих осіб, затвердженому Управління з по контролю за іноземними активами Міністерства фінансів США. - USAID визначає, що Субпідрядник не має права на отримання фінансування USAID згідно з законами та постановами США; - Субпідрядник визначається у Системі переліку виключених сторін Уряду США, чи у переліку правонаступників, як такий, що виключений, позбавлений права чи якому заборонено отримання федеральної премії чи допомоги. Після такого припинення, Субпідрядник не має права на подальше фінансування після повідомлення про припинення субконтракту, що надіслано Субпідряднику Кімонікс. - Розділ K. Застосовне законодавство та вирішення спорів (a) Застосовне законодавство. Цей субконтракт, у тому числі будь-які спори відносно нього, регулюється законодавством округа Колумбія. (b) Спори з Урядом. Контракт Кімонікс з Урядом регулюється Законом про регулювання спірних питань і спорів за контрактом від 1978 року із змінами (41 Кодекс законів США, 601-613). Усі претензії, що виникають при виконанні цього субконтракту і стосуються будь-якого рішення Уряду за Контрактом, повинні вирішуватися згідно зі статтею ФПЗ 52.233-1 Спори, яка включена шляхом посилання. (1) Усі рішення Уряду за Основним контрактос, що є обов’язковими до виконання Кімонікс, також є обов’язковими для Субпідрядника у тому обсязі, в якому вони стосуються цього субпідряду, за умови, що Кімонікс вчасно повідомить Субпідрядника про ці рішення і, на вимогу Субпідрядника, при необхідності подає позов чи скаргу до Уряду, чи, як варіант, погоджується профінансувати такий позов чи вимогу Субпідрядника. Заключне рішення по кожній такій справі чи кінцеве рішення відносно такої скарги, є незаперечним для Кімонікс і Субпідрядника. (2) Щодо будь-яких позовів, поданих Кімонікс чи профінансованих ним, від імені Субпідрядника, згідно з цією статтею, Субпідрядник погоджується відшкодувати і звільнити Кімонікс від усіх витрат і збитків, понесених Кімонікс в результаті подання позову чи фінансування такої апеляції. (c) Спори між Сторонами. Процедури, що викладені нижче, регулюють вирішення усіх розбіжностей, спорів чи скарг між чи серед “Сторонами”, що виникають відносно тлумачення, виконання, порушення чи можливого порушення цього підряду (“Спори”), які передбачені пунктом (б) вище. (1) Перемовини. Сторони повинні вчасно спробувати вирішити будь-які спори шляхом перемовин у звичайній господарській діяльності. Якщо після сумлінних спроб спори не вдалося вирішити, будь-яка Сторона може подати письмову вимогу про вирішення Спорів шляхом консультації керівництва, згідно із підпунктом (в)(2) нижче. (2) Консультація керівництва. Щодо Спорів, поданих до консультації керівництва, кожна сторона призначає відповідальну особу компанії, наділену правом і обов’язком спробувати вирішити спір. Щодо Кімонікс, такою вповноваженою особою є Перший віце-президент, Відділ управління ризиками, чи особа, вища за рангом. Щодо Субпідрядника, такою вповноваженою особою є генеральний директор чи особа, вища за рангом. Сторона, яка була ініціатором скарги, окрім документів на користь скарги, повинна надати стислий зміст скарги, своє розуміння позицій Сторін і будь-яких своїх думок відносно перепон для врегулювання спору. Стислий звіт може бути поданий прямо вповноваженій особі Сторони. У термін до 30 календарних днів після подання звіту відносно скарги, Сторони повинні провести зустріч і спробувати вирішити Спори. Якщо Спори не були вирішені протягом 45 днів з моменту подання звіту відносно скарги, чи іншого часу, погодженого Сторонами, Сторона, що направила претензію, може далі діяти згідно з підпунктом (3) нижче. (3) Арбітраж. Усі розбіжності чи претензії Сторін, що виникають чи стосуються цього підряду або будь-якої його частини, і які не були вирішені шляхом консультації керівництва, вирішуються шляхом арбітражного розгляду під контролем Американської арбітражної асоціації у відповідності з Правилами торгового арбітражу, у тому числі з Необов’язковими правилами щодо термінових заходів захисту, якщо іншого не передбачено у цьому документі. Арбітри не мають повноважень на відшкодування збитків, більших за реальні збитки, а кожна Сторона беззаперечно відмовляється і утримується від усіх прав на штрафні, показні та інші подібні збитки. Кожна Сторона несе свої власні витрати на адвокатів. Арбітражний розгляд проходить у Вашингтоні, округ Колумбія, якщо інше не буде погоджене між Сторонами. (d) Обов’язок виконати роботу. Субпідрядник добросовісно продовжує виконання робіт, очікуючи остаточного вирішення будь-якого Спору. - Розділ L. Врегулювання Кімонікс зберігає за собою право судового заліку щодо коштів, що виплачуються Субпідряднику за цим підрядом чи будь-якою іншою угодою, суми будь-якого позову чи відшкодування, які Кімонікс може мати проти Субпідрядника. - Розділ M. Призначення та передання повноважень Цей Договір субпідряду не може бути призначений чи переданий, в цілому чи у будь-якій його частині, Субпідрядником без письмової згоди Кімонікс. Без такої згоди жодне призначення є незаконним. - Розділ N. Організаційні конфлікти інтересів Розуміється і погоджено, що деякі види робіт, що здійснюються за цим субконтрактом, можуть поставити Субпідрядника чи його персонал у положення організаційного конфлікту інтересів. Такий організаційний конфлікт інтересів може порушити об’єктивність виконання робіт Субпідрядником чи його персоналом. З метою запобігання чи обмеження усіх можливих конфліктів інтересів, Субпідрядник погоджується не вчиняти жодних дій, що можуть спровокувати організаційний конфлікт інтересів, без попереднього повідомлення в UCBI IIпро цей можливий конфлікт інтересів і отримання письмової згоди UCBI IIна вчинення таких дій. - Розділ O. Боротьба з «відкатами» (корупцією) (a) Визначення. «Відкат», у сенсі визначення даного документу, означає будь-які кошти, виплати, комісійні, кредити, дарунки, грошові винагороди, матеріальні цінності чи будь-які платежі, що здійснюються, прямо чи опосередковано, щодо Кімонікс, проектного офісу UCBI IIчи будь-якого їх працівника, Субпідрядника чи працівників Субпідрядника, чи підрядника, будь-яким чином задіяного у виконанні, чи наступних діях, цього підряду, з метою неналежного отримання чи винагороди за сприятливий режим відносно цього підряду. Особа, у сенсі визначення цієї статті, означає товариство, компанію, господарське підприємство будь-якого виду, концерн, акціонерне товариство чи приватну особу. Працівник Субпідрядника, у сенсі визначення цієї статті, означає будь-якого співробітника, партнера, працівника чи довірену особу Субпідрядника. (b) Субпідрядник та його працівники, прямо чи опосередковано залучені до виконання цього підряду, погоджуються дотримуватися умов Закону Сполучених Штатів щодо протидії «відкатам» 1986 року, який забороняє будь-якій особі надавати чи мати намір надати будь-який «відкат»; підбурювати, приймати чи мати намір прийняти будь-яких «відкат»; чи прописувати, прямо чи опосередковано, суму будь-якого «відкату» у сумі підряду, що встановлюється Субпідрядником відносно Кімонікс. Якщо Субпідрядник має вагомі підстави вважати, що порушення, описане у пункті (б) цього положення, може відбутися, Субпідрядник повинен негайно повідомити у письмовій формі про можливе порушення. Такі повідомлення повинні надсилатися у Кімонікс, який повинен направити повідомлення Головному інспектору USAID для розслідування. Субпідрядник надалі погоджується повністю співпрацювати з будь-яким урядовим органом Сполучених Штатів щодо розслідування можливого порушення, описаного у пункті (б) цієї статті. Кімонікс може вилучити суму «відката» з будь-яких надходжень на користь Кімонікс за цим субконтрактом з фіксованою ціною, чи переказати кошти, утримані з майбутніх виплат на користь Субпідрядника. Субпідрядник погоджується включити зміст цього положення у будь-який договір, який він може оформити за цим субконтрактом. - Розділ P. Заборона / Розпорядження про заборону фінансування тероризму 13224 Субпідрядник (а також його працівники, консультанти і представники) укладенням цього субконтракту підтверджує, що він не залучає, не підтримує і не фінансує осіб і/чи організацій, пов’язаних з тероризмом. Субпідряднику звернули увагу на те, що урядові розпорядження США і законодавство США забороняють здійснювати фінансові операції, а також забезпечувати ресурсами і підтримувати, приватних осіб і організації, пов’язані з тероризмом. Перелік підприємств та приватних осіб, які підлягають обмеженням, заборонам і санкціям, міститься на веб-сайті Управління з контролю за іноземними активами (OFAC) Міністерства фінансів США за посиланням http://treasury.gov/ofac. Юридичною відповідальністю Субпідрядника є забезпечення відповідності з усіма розпорядженнями і законами США. Це положення повинно бути включене в усі підряди чи субпідряди, оформлені за цим підрядом. - Розділ Q. Обмеження щодо певних іноземних закупівель (ФПЗ 52.225-13) Окрім випадків, дозволених Управлінням з контролю за іноземними активами Міністерства фінансів США (OFAC), Субпідрядник не повинен отримувати для використання при виконанні цього субконтракту жодного обладнання чи послуг, якщо будь-яка заява, Розпорядження США, Статут США чи виконавчі розпорядження OFAC (31 CFR Розділ V), забороняють таку операцію громадянину США, як це визначено законодавством. Окрім випадків, коли інакше дозволено OFAC, більшість операцій з Кубою, Іраном, Суданом, Бірмою і Північною Кореєю заборонені, у тому числі імпортно-експортні операції з та в США, пов’язані з фінансовими операціями чи зі спрощенням будь-яких заборонених операцій третіми сторонами. Перелік підприємств та приватних осіб, відносно яких були введені санкції – і який постійно оновлюється – міститься у Переліку громадян особливої категорії та заблокованих осіб OFAC за посиланням http://www.treas.gov/offices/enforcement/ofac/sdn. Субпідрядник зобов’язаний бути поінформованим з приводу сторін, відносно яких були введені санкції, а також забезпечувати дотримання усіх відповідних санкцій і торгових обмежень США. Більше інформації про такі обмеження, а також їх поновлення, міститься в розпорядженнях OFAC у 31 CFR Розділ V і/чи на веб-сайті OFAC за посиланням http://www.treas.gov/offices/enforcement/ofac. Субпідрядник повинен включити цю статтю, у тому числі цей пункт (в), в усі субконтракти і субпідряди, оформлені за цим субконтрактом. - Розділ R. Відповідність експортному законодавству США Субпідрядник гарантує і погоджується дотримуватися усіх торгових законів і постанов США, включаючи, але не обмежуючись: (i) Закон щодо контролю експорту зброї і Правила міжнародної торгівлі зброєю (ITAR), 22 C.F.R. Частини від 120 і далі; (ii) Акт щодо контролю за експортом від 1979 року і Правила експортного контролю (EAR) 15 C.F.R. Частини від 730 і далі, (у тому числі положення про дотримання антибойкотних норм); (iii) Міжнародний акт щодо надзвичайних економічних повноважень і обмеження Управління по контролю за іноземними активами, 31 C.F.R. Частини 500-599; і (iv) інші відповідні закони і постанови США. Згідно з вимогою, при попередньому погодженні Кімонікс, щодо усіх експортних чи імпортних операцій за цим підрядом, Субпідрядник повинен дотримуватися усіх вимог щодо дозволу на експорт, отримувати усі дозволи на експорт чи інші офіційні дозволи, і виконувати усі митні формальності щодо експорту товарів чи послуг. Субпідрядник погоджується співпрацювати у наданні усіх звітів чи інших документів, пов’язаних з відповідністю експорту, на вимогу Кімонікс. Субпідрядник погоджується відшкодовувати і захищати Кімонікс від усіх штрафів, комісій чи інших регуляторних заходів, застосованих проти Кімонікс в результаті порушення Субпідрядником цього положення. Розділ S. Відповідність положенням щодо недискримінації, правового захисту та антибойкоту Кімонікс є роботодавцем рівних можливостей і правового захисту. Окрім випадків звільнення від зобов’язання, положення про рівні можливості у Федеральних положенням щодо закупівель, на які робиться посилання у Розділі V, і які викладаються у Розділі 41 Кодексу федеральних положень (КФП) § 60-1.4(a) (для жінок та меншин), 41 КФП § 60-250.5(a) та 41 КФП § 60-300.5(a) (для ветеранів), та 41 КФП § 60-741.5(a) (для осіб з порушенням здоров’я); положення 41 КФП § 61-250.10 та 41 КФП § 61-300.10 (звіти про працевлаштування ветеранів); та положення 29 КФП частина 471, Додаток A до підчастини A (надання повідомлення про права працівників) та включені шляхом посилання як умови та положення цього договору, і є обов’язковими для Субпідрядників/Постачальників. Окрім випадків звільнення, від Субпідрядників/ Постачальників може також вимагатися підготувати письмову програму правового захисту як встановлено у 41 КФП § 60-2.1 та/чи іншим чином узгодитися з положеннями, що містяться у 41 КФП частина 60. Як описано у Розділі R, Кімонікс Інтернешнл притримується політики повної відповідності всім законам США щодо контролю експорту, включаючи положення закону про заборону бойкоту, що передбачає дотримання вимог щодо звітності та утримання від будь-якої діяльності чи домовленості щодо бойкоту. Відповідно до цих положень, Субпідрядник та його власники, директори, посадовці, працівники чи агенти погоджуються не укладати домовленостей щодо: - дискримінації інших осіб на підставі раси, релігії, статі, походження чи національності. - надання інформації про расу, релігію, стать чи походження іншої особи. - відмови вести бізнес з чи в Ізраїлі чи з компаніями, що внесені до «чорного списку». - надання інформації про бізнес стосунки з чи в Ізраїлі чи з компаніями, що внесені до «чорного списку». Субпідрядник повідомляє Кімонікс про будь-які такі запити, що стосуються роботи за цим субконтрактом, і погоджується надавати будь-яку інформацію щодо таких запитів, що вимагається, до Міністерства торгівлі США та Бюро промисловості та безпеки та до Федеральної податкової служби США. Розділ T. Відповідність антикорупційним положенням США У відповідності до принципів та вимог Закону Сполучених Штатів «Про боротьбу з практикою корупції за кордоном» (ЗБПКЗК) та Конвенції ОЕСР «Про боротьбу з хабарництвом іноземних посадових осіб у міжнародних ділових угодах», Закону Сполучених Штатів «Про неправомірні претензії» (ЗпНП), Закону Сполучених Штатів про боротьбу з «відкатами» та всього законодавства, що може застосовуватися до цього субконтракту, Субпідрядник підтверджує, гарантує та заявляє, що: (а) він не здійснив, не надав дозвіл, і не пропонував (і не здійснить, не надасть дозволу і не пропонуватиме) жодних платежів, і не надав, дозволив чи запропонував (і не надасть, не дозволить і не пропонуватиме) жодних цінностей, прямо чи опосередковано, стосовно цього документи чи іншим чином, - Жодному посадовцю чи працівнику жодного іноземного уряду, державного підприємства чи міжнародної організації, - Жодній особі, що діє в офіційній якості від імені будь-якого уряду, державного підприємства чи міжнародної організації, чи - Жодній політичній партії чи жодній особі, яка відома як кандидат на будь-яку посаду в будь-якому уряді, З метою - впливу на будь-яку дію чи рішення особи в офіційній якості; - впливу на будь-яку таку особу з метою вчинення дії чи утримання від вчинення дії на порушення своїх законних обов’язків; - забезпечення будь-якого незаконного привілею; - спонукання будь-якої такої особи використати вплив на будь-який уряд чи державну установу для впливу на будь-яку дію чи рішення такого уряду чи державної установи, з метою отримання чи утримання бізнесу, чи надання бізнесу будь-якій особі. (b) він не зробив, не використав, і не спричинив (і не зробить, не використає і не спричинить) неправдивого запису чи заяви для отримання неправдивого чи шахрайського права вимоги, яку було оплачено чи затверджено Урядом (включаючи оплату через головного підрядника). Це, серед іншого, включає: - Подання для оплати чи відшкодування завідомо неправдивої чи шахрайської вимоги. - Здійснення чи викостання неправдивого запису чи заяви, що є істотною для неправдивої чи шахрайської вимоги щодо отримання оплати выд Уряду (включаючи оплату через головного підрядника). - Змову з метою вчинення шахрайства шляхом подання неправдивої вимоги. - Приховання, уникнення неналежним чином чи зменшення зобов’язання щодо оплати коштів Уряду. (с) Сторони погоджуються невідкладно повідомляти одна одну про настання можливих, на їх думку, порушень цього положення, таким чином, щоб питання можна було вчасно вирішити, і співпра. Незважаючи на будь-які положення цього субконтракту, Кімонікс вважає невідповідність вимогам цього Розділу істотним порушенням цього субконтракту, і зберігає право припинити цей Субконтракт шляхом письмового повідомлення, якщо він вважатиме, на власний розсуд, що Субпідрядник порушив вимоги цього Розділу. Розділ U. Стандарти діяльності Субпідрядника (а) Субпідрядник погоджується надавати послуги, що вимагаються цим документом, у відповідності до вимог, що викладені у цьому субконтракті. Субпідрядник зобов’язується надавати послуги за цим субконтрактом відповідно до найвищих стандартів професійної та етичної компетенції та цілісності, що прийняті у сфері діяльності Субпідрядника, та забезпечити, що працівники, які будуть призначені для виконання послуг за цим субконтрактом, поводитимуться у спосіб, що відповідає цим вимогам. Послуги надаються Субпідрядником: (1) в ефективний, безпечний, ввічливий та діловий спосіб; (2) у відповідності до будь-яких особливих вказівок, які час від часу видає Кімонікс; та (3) у межах відповідності пунктам (1) та (2), як вимагається з точки зору економічної та ділової доцільності. Субпідрядник надає послуги кваліфікованого персоналу на всіх стадіях виконання цього субконтракту. Субпідрядник представляє та гарантує дотримання всіх застосовних законів Сполучених Штатів та будь-яких інших країн, в яких надаватимуться послуги. Субпідрядник надає послуги як незалежний Субпідрядник за загального керівництва Кімонікс. Працівники Субпідрядника не є агентами чи працівниками Кімонікс. (b) Кімонікс зберігає право зробити запит про заміну персоналу Субпідрядника і може припинити субконтракт через невиконання його Субпідрядником. (с) Кімонікс використовуватиме різні механізми для контролю за виконанням Субпідрядником цього субконтракту, та за загальним прогресом щодо досягнення цілей субконтракту. Це може включати: - Ділові зустрічі між командою за субконтрактом, Кімонікс та/чи USAID - Зворотній зв'язок від основних партнерів - Візит персоналу Кімонікс на місця - Зустрічі для перегляду та оцінки періодичних планів роботи та звітів про прогрес - Звіти Розділ V. Протиріччя між англомовною версією та перекладом контракту В разі протирічь між будь-якими положеннями цього Субконтракта та їх перекладом на іншу мову, положення, які викладено англійською мовою, вважаються пріорітетними. ІНСТРУКЦІЯ: наступна обмовка потрібно, тільки якщо по субпідряду вище спрощеної порога придбання. Відрегулюйте наступні назви розділів і зміст, як це доречно - Розділ W. Права працівника субпідрядника, що здійснює службові викриття На цей cубконтракт та працівників субпідрядника, що працюють за цим cубконтрактом, поширюватимуться права та засоби захисту щодо осіб, що здійснюють службові викриття, за пілотною програмою захисту працівника субпідрядника, що здійснює службові викриття, що встановлюється пунктом 41 U.S.C. 4712 розділу 828 Закону «Про повноваження у сфері національної оборони на 2013 фінансовий рік» (Pub. L.112-239) та ФПЗ 3.908. Субпідрядник інформує своїх працівників у письмовій формі мовою, яка є основною мовою спілкування працівників, про права та засоби захисту щодо осіб, що здійснюють службові викриття, за 41 U.S.C. 4712, як описується у розділі 3.908 Федеральних положень про закупівлі, що включають права та захист від дискримінації чи помсти за повідомлення про обґрунтовані докази грубих порушень в управлінні, розтрати, шахрайства, зловживання чи порушень умов та положень основного контракту та цього субконтракту. Інформація про конкретні заходи захисту міститься на вебсайті, що вказаний нижче: http://www.gpo.gov/fdsys/pkg/USCODE-2012-title41/pdf/USCODE-2012-title41-subtitleI-divsnC-chap47-sec4712.pdf . Якщо цим субконтрактом дозволено укладення договорів субпідряду нижчого рівня, субпідрядник включає цей пункт до всіх субконтрактів за порогом спрощеного порядку набуття. Розділ X Пункти, що включаються шляхом посилання Цей субконтракт з фіксованою ціною містить пункти Федеральних положень щодо закупівель, як зазначено нижче (48 Кодекс федеральних положень, Глава 1) та Положення щодо закупівель Агентства з міжнародного розвитку (48 Кодекс федеральних положень, Глава 7) шляхом посилання, з такою ж силою та чинністю, як коли б вони викладені повним текстом. Повний текст наводиться на https://www.acquisition.gov/comp/far/index.html та http://www.usaid.gov/policy/ads/300/aidar.pdf. Зміни, що застосовуються до цього субконтракту з фіксованою ціною, наводяться після кожного пункту. Мається на увазі та погоджено, що Субпідрядник несе відповідальність перед Кімонікс за будь-які технічні характеристики чи документацію, що вимагається від Кімонікс згідно цих пунктів, і посилання на Підрядника можуть застосовуватися і до Субпідрядника. Субпідрядник цим погоджується притримуватися умов та положень, що передбачаються цими пунктами. Стосовно документації та затверджень, які вимагаються згідно цих пунктів, вся така документація та затвердження подаються чи запитуються від Кімонікс. Посилання у тексті положень, що включено до субконтракту, на «Уряд», «USAID» чи «Службовця з контрактів» можуть, залежно від контексту, стосуватися Кімонікс, а посилання на «Підрядника» можуть стосуватися «Субпідрядника». |
| --- | --- |

(This below list of FARs and AIDARs is applicable only to local subcontractors performing work in the cooperating country.  Firms that are not local should use the flow-down list applicable to US subcontractors.   Delete these bracketed instructions and the inapplicable list of FARs and AIDARs, depending upon whether Subcontractor is a U.S. or local subcontractor.)

Federal Acquisitions Regulation (FAR) Clauses

| FAR Clause Number | Title and Year |
| --- | --- |
| 52.202-1 | Definitions (Jan 2012) |
| 52.203-3 | Gratuities (APR 1984) |
| 52.203-6 | Restriction on Subcontractors Sale to the Government (SEP 2006) |
| 52.203-7 | Anti-Kickback Procedures (Oct 2010) (as altered) |
| 52.203-11 | Certification and Disclosure Regarding Payments to Influence Certain Federal Transactions (Sep 2007) |
| 52.203-12 | Limitation of Payment to Influence Certain Federal Transactions (Oct 2010) |
| 52.204-06 | Data Universal Numbering System (DUNS) Number (Jul 2013) |
| 52.209-6 | Protecting the Government’s Interest when Subcontracting with Contractors Debarred, Suspended, or Proposed for Debarment (Dec 2010) |
| 52-215-2 | Audit and Records-Negotiation (Oct 2010) |
| 52.215-12 | Subcontractor Certified Cost or Pricing Data (Oct 2010) [only if they exceed $750,000] |
| 52.215-13 | Subcontractor Certified Cost or Pricing Data Modifications (Oct 2010) [only if they exceed $750,000] |
| 52.215-14 | Integrity of Unit Prices (Oct 2010) [only if procuring supplies by priced units] |
| 52.222-50 | Combating Trafficking in Persons (Feb 2009) |
| 52.225-13 | Restriction on Certain Foreign Purchases (Jun 2008) |
| 52.225-14 | Inconsistency between English version and Translation of Contract (Feb 2000) |
| 52.228-3 | Workers’ Compensation Insurance (Defense Base Act) (Apr 1984) |
| 52.229-6 | Taxes - Foreign Fixed price Contracts (Jun 2003) |
| 52.242-15 | Stop-Work Order (Aug 1989) |
| 52.243-1 (Alt III) | Changes-Fixed price (Aug 1987) Alt I [include Alt I for services] |
| 52.246-4 | Inspection of Services – Fixed price ( Aug 1996) |
| 52.246-25 | Limitation of Liability – Services (Feb 1997) |
| 52.249-1 | Termination for Convenience of the Government (Fixed-Price) (Short Form) (Apr 1984) |
| 52.249-8 | Default Fixed Price Supply & Service (Apr 1984) |

Agency for International Development Acquisitions Regulation (AIDAR Clauses)

| AIDAR Number | Title and Year |
| --- | --- |
| 752.202 Alt.70 and Alt.72 | Definitions Alt. 70(Jan 1990)/Alt.72 (Jan 1990) |
| 752.211-70 | Language and Measurement [especially provision in (a)] (Jun 1992) |
| 752.225-70 | Source Nationality Requirements (Feb 2012) (as altered) |
| 752.228-3 | Worker’s Compensation Insurance (Defense Base Act) |
| 752.228-70 | Medical Evacuation (MEDEVAC) Services |
| 752.7005 | Submission Requirements for Development Experience Documents Sep 2013) |
| 752.7009 | Marking (Jan 1993) |
| 752.7025 | Approvals (Apr 1984) |
| 752.7027 | Personnel (Dec 1990) |
| 752.7032 | International Travel Approval and Notification (Jan 1990) *Only if international travel is required. |
| 752.7034 | Acknowledgement and disclaimer (Dec 1991) |
| 752.7101 | Voluntary Population Planning Activities (Jun 2008) *If a subcontract with family planning activities is contemplated, add “Alternate 1(6/2008)” to the clause name. |

(The below list of FARs and AIDARs is applicable only to U.S. subcontractors performing any work in the cooperating country.  Subcontracts with local firms should use the alternative list provided above instead.  Delete these bracketed instructions and the inapplicable list of FARs and AIDARs, depending upon whether Subcontractor is a U.S. or local subcontractor.)

Federal Acquisitions Regulation (FAR) Clauses

| FAR Clause Number | Title and Year |
| --- | --- |
| 52.202-1 | Definitions (Jan 2012) |
| 52.203-3 | Gratuities (Apr 1984) |
| 52.203-6 | Restriction on Subcontractors Sale to the Government (Sep 2006) |
| 52.203-7 | Anti-Kickback Procedures (Oct 2010) (as altered) |
| 52.203-11 | Certification and Disclosure Regarding Payments to Influence Certain Federal Transactions (Sep 2007) |
| 52.203-12 | Limitation of Payment to Influence Certain Federal Transactions (Oct 2010) |
| 52.203-13 | Contractor Code of Business Ethics and Conduct (Apr 2010) [if over $5Million] |
| 52.204-06 | Data Universal Numbering System (DUNS) Number (Jul 2013) |
| 52.209-6 | Protecting the Government’s Interest when Subcontracting with Contractors Debarred, Suspended, or Proposed for Debarment (Aug 2013) |
| 52-215-2 | Audit and Records-Negotiation (Oct 2010) |
| 52.215-12 | Subcontractor Cost or Pricing Data (Oct 2010) [only if they exceed $750,000] |
| 52.215-13 | Subcontractor Cost or Pricing Data Modifications (Oct 2010) [only if they exceed $750,000] |
| 52.215-14 | Integrity of Unit Prices (Oct 2010) [only include if items based on unit prices] |
| 52.219-8 | Utilization of Small Business Concerns (Jul 2013) |
| 52.219-9 | Small Business Subcontracting Plan (Jul 2013) [if second-tier subcontracting possibilities are expected and price is over $700,000] |
| 52.222-21 | Prohibition of Segregated Facilities (Feb 1999) |
| 52.222-22 | Previous Contracts and Compliance Report (Feb 1999) |
| 52.222-26 | Equal Opportunity (Mar 2007) |
| 52.222-29 | Notification of Visa Denial (Jun 2003) |
| 52.222-35 | Equal Opportunity for Veterans (Sep 2010) |
| 52.222-36 | Affirmative Action for Workers with Disabilities (Oct 2010) |
| 52.222-37 | Employment Reports Veterans (Sep 2010) |
| 52.222-50 | Combating Trafficking in Persons (Feb 09) |
| 52.223-6 | Drug Free Workplace (May 2001) |
| 52.225-13 | Restriction on Certain Foreign Purchases (Jun 2008) |
| 52.227-1 | Authorization and Consent (Dec 2007) |
| 52.227-2 | Notice and Assistance Regarding Patent and Copyright Infringement (Dec 2007) |
| 52.227-9 | Refund of Royalties (Apr 1984) |
| 52.228-4 | Worker’s compensation and War-Hazard Insurance Overseas (Apr 1984) |
| 52.229-6 | Taxes-Foreign Fixed price Contracts (Jun 2003) |
| 52.242-15 | Stop-Work Order (Aug 1989) |
| 52.243-1 (Alt III) | Changes-Fixed price (Aug 1987) |
| 52.246-4 | Inspection of Services – Fixed price (Aug 1996) |
| 52.246-25 | Limitation of Liability – Services (Feb 1997) |
| 52.247-63 | Preference for US Flag Air Carriers (Jun 2003) |
| 52.247-64 | Preference for Privately Owned US-Flagged Commercial Vessels (Feb 2006) [if subk may involve ocean transport] |
| 52.249-1 | Termination for Convenience of the Government (Fixed-Price) (Short Form) (Apr 1984) |
| 52.249-8 | Default Fixed Price Supply & Service (Apr 1984) |

Agency for International Development Acquisitions Regulation (AIDAR Clauses)

| AIDAR Number | Title and Year |
| --- | --- |
| 752.202 Alt.70 and Alt.72 | Definitions Alt. 70(Jan 1990)/Alt.72 (Jan 1990) |
| 752.211-70 | Language and Measurement [especially provision in (a)] (Jun 1992) |
| 752.225-70 | Source Nationality Requirements (Feb 2012) (as altered) |
| 752.228-3 | Worker’s Compensation Insurance (Defense Base Act) |
| 752.228-70 | Medical Evacuation (MEDEVAC) Services |
| 752.7005 | Submission Requirements for Development Experience Documents Sep 2013) |
| 752.7009 | Marking (Jan 1993) |
| 752.7025 | Approvals (Apr 1984) |
| 752.7027 | Personnel (Dec 1990) |
| 752.7032 | International Travel Approval and Notification (Jan 1990) *Only if international travel is required. |
| 752.7034 | Acknowledgement and disclaimer (Dec 1991) |
| 752.7101 | Voluntary Population Planning Activities (Jun 2008) *If a subcontract with family planning activities is contemplated, add “Alternate 1(6/2008)” to the clause name. |

Federal Acquisitions Regulation (FAR) Clauses

Пункти Федеральних Положень щодо закупівель (ФПЗ)

| FAR Clause Number Номер пункту ФПЗ | Title and Year Назва і рік прийняття |
| --- | --- |
| 52.202-1 | Definitions (Jan 2012) Визначення (січень 2012 року) |
| 52.203-3 | Gratuities (APR 1984) Винагороди (квітень 1984 року) |
| 52.203-6 | Restriction on Subcontractors Sale to the Government (SEP 2006) Обмеження щодо продажу субпідрядників Уряду (вересень 2006 року) |
| 52.203-7 | Anti-Kickback Procedures (Oct 2010) (as altered) Процедури щодо протидії «відкатам» (жовтень 2010 року) (з доповненнями) |
| 52.203-11 | Certification and Disclosure Regarding Payments to Influence Certain Federal Transactions (Sep 2007) Посвідчення та розкриття інформації стосовно платежів для впливу на окремі федеральні угоди (вересень 2007 року) |
| 52.203-12 | Limitation of Payment to Influence Certain Federal Transactions (Oct 2010) Обмеження платежів для впливу на окремі федеральні угоди (жовтень 2010 року) |
| 52.204-06 | Data Universal Numbering System (DUNS) Number (Jul 2013) Універсальна система нумерації даних (DUNS) номер (липень 2013 року) |
| 52.209-6 | Protecting the Government’s Interest when Subcontracting with Contractors Debarred, Suspended, or Proposed for Debarment (Dec 2010) Захист державних інтересів при укладенні субконтрактів з підрядниками, яких виключено чи позбавлено права, чи щодо яких винесено пропозицію щодо виключення (грудень 2010 року) |
| 52-215-2 | Audit and Records-Negotiation (Oct 2010) Аудит і записи – Перемовини (жовтень 2010 року) |
| 52.215-14 | Integrity of Unit Prices (Oct 2010) Цілісність цін за одиницю товару (жовтень 2010 року) |
| 52.222-50 | Combating Trafficking in Persons (Feb 2009) Про боротьбу з торгівлею людьми (лютий 2009 року) |
| 52.225-13 | Restriction on Certain Foreign Purchases (Jun 2008) Обмеження стосовно деяких іноземних закупівель (червень 2008 року) |
| 52.225-14 | Inconsistency between English version and Translation of Contract (Feb 2000) Неузгодженість між англійським варіантом та перекладом контракту (лютий 2009 року) |
| 52.228-3 | Workers’ Compensation Insurance (Defense Base Act) (Apr 1984) Страхування відшкодування робітникам (Акт про базовий захист) (квітень 1984 року) |
| 52.229-6 | Taxes - Foreign Fixed price Contracts (Jun 2003) Податки – Іноземні контракти з фіксованою ціною (червень 2003 року) |
| 52.242-15 | Stop-Work Order (Aug 1989) Наказ про прининення роботи (серпень 1989 року) |
| 52.243-1 (Alt III) | Changes-Fixed price (Aug 1987) Alt I Зміни – Фіксована ціна (серпень 1987 року) Зміна І |
| 52.246-4 | Inspection of Services – Fixed price ( Aug 1996) Інспектування послуг – Фіксована ціна (серпень 1996 року) |
| 52.246-25 | Limitation of Liability – Services (Feb 1997) Обмеження відповідальності – Послуги (лютий 1997 року) |
| 52.249-1 | Termination for Convenience of the Government (Fixed-Price) (Short Form) (Apr 1984) Припинення в інтересах держави (Фіксована ціна) (коротка форма) (квітень 1984 року) |
| 52.249-8 | Default Fixed Price Supply & Service (Apr 1984) Поставка та послуги за фіксованою ціною (квітень 1984 року) |

Agency for International Development Acquisitions Regulation (AIDAR Clauses)

Положення щодо закупівель Агентства з міжнародного розвитку (пункти AIDAR)

| AIDAR Number Номер AIDAR | Title and Year Назва і рік прийняття |
| --- | --- |
| 752.202 Alt.70 and Alt.72 | Definitions Alt. 70(Jan 1990)/Alt.72 (Jan 1990) Визначення зі змінами 70 (січень 1990 року)/зі змінами 72 (січень 1990 року) |
| 752.211-70 | Language and Measurement [especially provision in (a)] (Jun 1992) Мова та параметри [особливо положення у (а)] (червень 1992 року) |
| 752.225-70 | Source Nationality Requirements (Feb 2012) (as altered) Вимоги щодо національності походження (лютий 2012 року) (зі змінами) |
| 752.228-3 | Worker’s Compensation Insurance (Defense Base Act) Страхування відшкодування робітникам (Базовий акт захисту) |
| 752.228-70 | Medical Evacuation (MEDEVAC) Services Послуги з медичної евакуації (MEDEVAC) |
| 752.7005 | Submission Requirements for Development Experience Documents Sep 2013) Вимоги щодо подання документів стосовно досвіду роботи у сфері розвитку (вересень 2013 року) |
| 752.7009 | Marking (Jan 1993) Маркування (січень 1993 року) |
| 752.7025 | Approvals (Apr 1984) Затвердження (квітень 1984 року) |
| 752.7027 | Personnel (Dec 1990) Персонал (грудень 1990року) |
| 752.7032 | International Travel Approval and Notification (Jan 1990) *Only if international travel is required. |
| 752.7034 | Acknowledgement and disclaimer (Dec 1991) Визнання та відмова від прав (грудень 1991 року) |

| - Section Y . Miscellaneous (a) This Subcontract embodies the entire agreement and understanding among the parties hereto with respect to the subject matter hereof and supersedes all prior oral or written agreements and understandings between or among the parties relating to the subject matter hereof. No statement, representation, warranty, covenant, or agreement of any kind not expressly set forth in this Subcontract shall affect, or be used to interpret, change, or restrict the express terms and provisions of this Subcontract. Each of the parties hereto agrees to cooperate with the other parties hereto in effectuating this Subcontract and to execute and deliver such further documents or instruments and to take such further actions as shall be reasonably requested in connection therewith. (b) All statements, representations, warranties, covenants, and agreements in this Subcontract shall be binding on the parties hereto and shall inure to the benefit of the respective successors and permitted assigns of each Party hereto. Nothing in this Subcontract shall be construed to create any rights or obligations except among the parties hereto, and no person or entity shall be regarded as a third-party beneficiary of this Subcontract. (c) In the event that any court of competent jurisdiction shall determine that any provision, or any portion thereof, contained in this Subcontract shall be unenforceable or invalid in any respect, then such provision shall be deemed limited to the extent that such court deems it valid or enforceable, and as so limited shall remain in full force and effect. In the event that such court shall deem any such provision partially or wholly unenforceable, the remaining provisions of this Subcontract shall nevertheless remain in full force and effect. (d) The headings and captions contained in this Subcontract are for convenience only and shall not affect the meaning or interpretation of this Subcontract or of any of its terms or provisions. (e) Unless otherwise specifically agreed in writing to the contrary: (i) the failure of any party at any time to require performance by the other of any provision of this Subcontract shall not affect such party’s right thereafter to enforce the same; (ii) no waiver by any party of any default by any other shall be valid unless in writing and acknowledged by an authorized representative of the non-defaulting party, and no such waiver shall be taken or held to be a waiver by such party of any other preceding or subsequent default; and (iii) no extension of time granted by any party for the performance of any obligation or act by any other party shall be deemed to be an extension of time for the performance of any other obligation or act hereunder. (f) Each party has been represented by its own counsel in connection with the negotiation and preparation of this Subcontract and, consequently, each party hereby waives the application of any rule of law that would otherwise be applicable in connection with the interpretation of this Subcontract, including but not limited to any rule of law to the effect that any provision of this Subcontract shall be interpreted or construed against the party whose counsel drafted that provision. (g) This Agreement may be executed in any number of counterparts, and by different parties hereto on separate counterparts, each of which shall be deemed an original, but all of which together shall constitute one and the same instrument. [End of Subcontract] | Розділ Y. Різне (а) Субконтракт становить соою повний договір між його сторонами стосовно предмету цього субконтракту, та заміняє всі попередні усні та письмові договори та домовленості між чи серед сторін стосовно предмету цього субкогтракту. Жодна із заяв, представництв, гарантій, зобов’язань чи домовленостей, яку прямо не обумовлено у цьому Субконтракті, не має дії, і не може використовуватися для тлумачення, зміни чи обмеження прямо обумовлених положень та умов цього субконтракту. Кожна зі сторін цього субконтракту погоджується співпрацювати з іншими сторонами на виконання цього субконтракту, і вчиняти та надавати в подальшому такі документи чи інструменти, і вчиняти такі подальші дії, як може у розумний спосіб вимагатися у зв’язку з цим субконтрактом. (b) Всі заяви, представництва, гарантії, зобов’язання чи домовленості у цьому субконтракті, є обов’язковими для сторін цього субконтракту і мають чинність на користь відповідних наступників та дозволених представників кожної зі сторін цього субконтракту. Жодне з положень цього субконтракту не тлумачиться як таке, що створює будь-які права чи зобов’язання, окрім щодо сторін цього субконтракту, і жодні особа чи компанія не можуть тлумачитися як третя сторона-вигодонабувач за цим субконтрактом. (с) У випадку, коли будь-який суд застосовної юрисдикції визнає, що будь-яке положення, чи його частина, що міститься у цьому субконтракті, є невиконуваним та нечинним у будь-якому сенсі, таке положення вважається таким, що має обмежену дію в обсязі, в якому суд визнає його виконуваним та чинним, і, з відповідними обмеженнями, зберігає повну силу і чинність. У випадку, коли такий суд визнає, що будь-яке положення, частково або повністю не виконуваним, інші положення цього субконтракту, незважаючи на це, зберігають повну силу і чинність. (d) Назви та заголовки, що містяться у цьому субконтракті, використовуються тільки для зручності, і не впливають на значення чи тлумачення цього субконтракту чи будь-якої з його умов та положень. (e) Окрім випадків, коли інше окремо погоджено у письмовій формі: (і) невисування будь-якою зі сторін у будь-який час вимоги щодо виконання іншою стороною будь-якого з положень цього субконтракту, не впливає на право такої строни вимагати цього в подальшому; (іі) жодна відмова будь-якою стороною, чи будь-яке невиконання інш ою стороною, не є чинним, окрім випадків, коли письмово засвідчене і визнане уповноваженим представником сторони, іншої, ніж та, що допустила невиконання зобов’язань, і жодна така відмова не вважається і не утримується як відмова такою стороною від будь-яких попередніх чи наступних випадків невиконання; (ііі) жодне подовження будь-якою стороною часу на виконання будь-якого зобов’язання чи діяльності іншою стороною не вважається подовженням часу на виконання будь-якого іншого зобов’язання чи діяльності за цим субконтрактом. (f) Кожна сторона представлена власним радником в процесі перемовин та підготовки цього субконтракту і, як наслідок, кожна сторона цим відмовляється від застосування будь-якого законодавства, що іншим чином застосовувалося б узв’язку з тлумаченням цього субконтракту, включаючи, проте не обмежуючись будь-якими положення законодавства в тій мірі, що будь-яке з положень цього субконтракту тлумачитиметься чи розумітиметься проти сторони, радник якої розробив таке положення. (g) Цей Договір може бути здійснений у будь-якій кількості екземплярів, і різними сторонами цього субконтракту на різних екземплярах, кожен з яких ввжається оригіналом, проте всі з яких разом становлять один і той самий інструмент. [Кінець субконтракту] |
| --- | --- |

| Annex 1 Cover Letter [Offeror: Insert date] Michael Stievator Chief of party Ukraine Confidence Building Initiative II (UCBI) Chemonics International 84300, Kramatorsk, 30-A St. Yaroslava Mudrogo, 2nd floor Reference: Integrating medical information system Subject: [Offeror: Insert name of your organization]’s technical and cost proposals Dear Mr. Stievator: [Offeror: Insert name of your organization] is pleased to submit its proposal in regard to the above- referenced request for proposals. For this purpose, we are pleased to provide the information furnished below: Name of Organization’s Representative ___________________________ Name of Offeror: ___________________________ Type of Organization: ___________________________ Taxpayer Identification Number ___________________________ Address: ___________________________ Address: ___________________________ Telephone: ___________________________ Fax: ___________________________ E-mail: ___________________________ As required by section I, I.7, we confirm that our proposal, including the cost proposal will remain valid for [insert number of days, usually 60 or 90] calendar days after the proposal deadline. We are further pleased to provide the following annexes containing the information requested in the RFP. [Offerors: It is incumbent on each offeror to clearly review the RFP and its requirements. It is each offeror's responsibility to identify all required annexes and include them] - Copy of registration or incorporation in the public registry, or equivalent document from the government office where the offeror is registered. - Copy of company tax registration, or equivalent document. - Copy of trade license, or equivalent document. - Evidence of Responsibility Statement. Sincerely yours, ______________________ Signature [Offeror: Insert name of your organization's representative] [Offeror: Insert name of your organization] | Додаток 1 Супровідний листопад [Оферент: вкажіть дату] Пану Майкл Стівейтер Керівнику Проекту Зміцнення громадської довіри II (UCBI-II) Кімонікс Інтернешнл 84300, м. Краматорськ, вул. Ярослава Мудрого, 30-А Стосовно: Інтеграції медичної інформаційної системи Предмет: Технічна та цінова пропозиція [Оферент: вкажіть найменування Вашої організації] Шановний пане Стівейтер, [Оферент: Вкажіть найменування Вашої організації] має честь подати свою пропозицію стосовно запиту на надання пропозицій, про який йдеться вище. Зцією метою чи маємо задоволення надати інформацію, що наводиться нижче: Найменування представника Організації ___________________________ Найменування Оферента: ___________________________ Тип організації: ___________________________ Ідентифікаційний номер платника податків: ___________________________ Адреса: ___________________________ Адреса: ___________________________ Телефон: ___________________________ Факс: ___________________________ Електронні пошта: ___________________________ Як вимагається Розділом І, І.7, ми підтверджуємо, що наша пропозиція, включаючи цінову пропозицію, лишатиметься чинною протягом 60 календарних днів після кінцевої дати подання пропозицій. Ми також маємо честь надати додатки, що містять інформацію, надання якої вимагається у ЗНП: [Оференти: кожен оферент зобов’язаний ретельно переглянути ЗНП та вимоги, що в ньому містяться. Зобов’язання щодо визначення всіх додатків, надання яких вимагається, є обов’язком кожного з оферентів] - Копія свідоцтва про реєстрацію із публічного реєстру чи еквівалентний документ із урядового офісу за місцем реєстрації оферента. - Копія податкової реєстрації компанії чи еквівалентний документ. - Копія торгової ліцензії чи еквівалентний документ. - Документальне підтвердження заяви про відповідальність. З повагою, ____________________ Підпис [Оферент: Вкажіть найменування Представника Вашої організації] [Оферент: Вкажіть найменування Вашої організації] |
| --- | --- |

| Annex 2 Guide to Creating a Financial Proposal for a Fixed Price Subcontract The purpose of this annex is to guide offerors in creating a budget for their cost proposal. Because the subcontract will be funded under a United States government-funded project, it is important that all offerors’ budgets conform to this standard format. It is thus recommended that offerors follow the steps described below. Step 1: Design the technical proposal. Offerors should examine the market for the proposed activity and realistically assess how they can meet the needs as described in this RFP, specifically in section II. Offerors should present and describe this assessment in their technical proposals. Step 2: Determine the basic costs associated with each deliverable. The cost proposal should provide the best estimate of the costs associated with each deliverable, which should include labor and all non-labor costs, e.g. other direct costs, such as fringe, allowances, travel and transport, etc. Other direct costs, i.e. non-labor, include for example the following: - Local travel and transportation, and associated travel expenses, if applicable, - Lodging and per diem expenses associated with travel, if applicable, - Rent - Utilities - Communications - Office supplies Under no circumstances may cost information be included in the technical proposal. No cost information or any prices, whether for deliverables or line items, may be included in the technical proposal. Cost information must only be shown in the cost proposal. Step 3: Create a budget for the cost proposal. Each offeror must create a budget using a spreadsheet program compatible with MS Excel. The budget period should follow the technical proposal period. A sample budget is shown on the following page. Step 4: Write Cost Notes. The spreadsheets shall be accompanied by written notes in MS Word that explain each cost line item and the assumption why a cost is being budgeted as well as how the amount is reasonable. | Додаток 2 Керівництво щодо розробки фінансової пропозиції до субконтракту з фіксованою ціною Цей додаток має на меті надати керівні вказівки оферентам щодо розробки бюджету до їх цінової пропозиції. Оскільки фінансування субконтракту здійснюватиметься за проектом, що фінансується Урядом Сполучених Штатів, є важливим, щоб бюджети всіх оферентів відповідали цьому стандартному формату. Крок 1: Розробіть технічну пропозицію. Оференти повинні вивчити ринок пропонованої активності та реалістично оцінити, як вони відповідають потребам, що описані у цьому ЗНП, особливо у Розділі ІІ. Оференти повинні надати та описати цю оцінку у своїй технічній пропозиції. Крок 2: Визначіть базову ціну, що пов’язана з кожним результатом. Цінова пропозиція повинна містити найкращий оціночний розрахунок ціни, що пов’язана з кожним результатом, що повинно включати оплату праці та всі витрати, не пов’язані з оплатою праці, в т.ч., інші прямі витрати, такі як додаткові витрати, грошові компенсації, витрати на поїздки та транспортні витрати, тощо. Інші прямі витрати, в т.ч. не пов’язані з оплатою праці, включають, наприклад, такі: - Місцеві поїздки та транспортні витрати, та витрати, що пов’язані з поїздками, якщо застосовується, - Витрати на проживання та добові, що пов’язані із поїздками, якщо застосовуються, - Оренду - Комунальні платежі - Зв'язок - Офісне приладдя За жодних обставин цінова інформація не може бути включена до технічної пропозиції. Жодна інформація про ціни чи вартість, як щодо результатів, так і щодо окремих пунктів, не може бути включена до технічної пропозиції. Інформація про ціни повинна бути показана виключно у ціновій пропозиції. Крок 3: Створіть бюджет до цінової пропозиції. Кожен оферент повинен розробити бюджет, використовуючи таблицю, яка сумісна із MS Excel. Період бюджету повинен відображати період технічної пропозиції. Примірний бюджет надається на насутній сторінці. Крок 4: Напишіть пояснення до цін. Таблиці повинні супроводжуватися письмовими нотатками у форматі MS Word, що надають пояснення до кожної графи та професійні припущення щодо того, чому ціну передбачили у бюджеті, а також підстави для того, щоб вважати таку ціну обґрунтованою. |
| --- | --- |

Sample Budget

Примірний бюджет

Offerors should revise the budget line items accordingly in response to the technical and cost requirements of this RFP.

Оференти відповідно переглядають графи бюджету на основі технічних та цінових вимог цього ЗНП.

Розробка, виробництво та розповсюдження інформаційних матеріалів для районних судів

та Верховного Суду

БЮДЖЕТ

Найменування Оферента

Назва ЗНП

№ ЗНП

| № | Опис | Кількість | Одиниця | Частота | Одиниця | Вартість одиниці | Всього |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Розробка |  |  |  |  |  |  |
|  | Річний звіт | 1 | Упаковка | 4 | суд | Rp 100 | Rp 400 |
|  | Буклет | 1 | Версія | 4 | суд | Rp 100 | Rp 400 |
|  |  |  |  |  |  |  | Rp - |
| Всього |  |  |  |  |  |  | Rp 800 |
| 2 | Вартість виробництва |  |  |  |  |  |  |
|  | Річний звіт | 500 | Ехр | 4 | суд | Rp 100 | Rp 200,000 |
|  | Буклет | 500 | Ехр | 8 | суд | Rp 100 | Rp 400,000 |
| Всього |  |  |  |  |  |  | Rp 400,000 |
| 3 | Управління розповсюдженням |  |  |  |  |  |  |
|  | РІС | 1 | упаковка | 4 | суд | Rp 100 | Rp 400 |
|  |  |  |  |  |  |  | Rp - |
| Всього |  |  |  |  |  |  | Rp 400 |
| ВСЬОГО |  |  |  |  |  |  | Rp 877,100 |

VAT may not be included in the cost proposal.

Цінова пропозиція не може включати ПДВ.

All subcontracts and purchase orders should have this signed certification.

The offeror is, in summary, describing internal policies and procedures and stating that the company is able to comply with the terms and conditions of the subcontract.The offeror should be advised to edit the text of this form as appropriate and sign to certify accuracy and completeness.

| Annex 3 Required Certifications All subcontracts and purchase orders should have this signed certification. The offeror is, in summary, describing internal policies and procedures and stating that the company is able to comply with the terms and conditions of the subcontract. The offeror should be advised to edit the text of this form as appropriate and sign to certify accuracy and completeness. - Evidence of Responsibility 1. Offeror Business Information Company Name: Full Legal Name Address: Address DUNS Number: Enter the Data Universal Numbering System reference (DUNS) assigned to the company (Instructions to Offerors: Offerors will provide their registered DUNS number for subawards valued at USD$30,000 and above with Chemonics unless exempted. Exemption may be granted by Chemonics or based on a negative response to Section 3(a) below (ie, the offeror, in the previous tax year, had gross income from all sources under USD$300,000). Dun & Bradstreet regulates the system and registration may be obtained online at http://fedgov.dnb.com/webform. If Offeror does not have a DUNS number and is unable to obtain one before proposal submission deadline, Offeror shall include a statement in their Evidence of Responsibility Statement noting their intention to register for a DUNS number should it be selected as the successful offeror or explaining why registration for a DUNS number is not applicable or not possible. Additional guidance on obtaining a DUNS number is available upon request.) 2. Authorized Negotiators Company Name proposal for Proposal Name may be discussed with any of the following individuals. These individuals are authorized to represent Company Name in negotiation of this offer in response to RFP No. List Names of Authorized signatories These individuals can be reached at Company Name office: Address Telephone/Fax Email address 3. Adequate Financial Resources Company Name has adequate financial resources to manage this contract, as established by our audited financial statements (OR list what else may have been submitted) submitted as part of our response to this proposal. If the offeror is selected for an award valued at $30,000 or above, and is not exempted based on a negative response to Section 3(a) below, any first-tier subaward to the organization may be reported and made public through FSRS.gov in accordance with The Transparancy Acts of 2006 and 2008. Therefore, in accordance with FAR 52.240-10 and 2CFR Part170, if the offeror positively certifies below in Sections 3.a and 3.b and negatively certifies in Sections 3.c and 3.d, the offeror will be required to disclose to Chemonics for reporting in accordance with the regulations, the names and total compensation of the organization’s five most highly compensated executives. By submitting this proposal, the offeror agrees to comply with this requirement as applicable if selected for a subaward. In accordance with those Acts and to determine applicable reporting requirements,Company Name certifies as follows: - In the previous tax year, was your company’s gross income from all sources above $300,000? Yes No - In your business or organization's preceding completed fiscal year, did your business or organization (the legal entity to which the DUNS number belongs) receive (1) 80 percent or more of its annual gross revenues in U.S. federal contracts, subcontracts, loans, grants, subgrants, and/or cooperative agreements; and (2) $25,000,000 or more in annual gross revenues from U.S. federal contracts, subcontracts, loans, grants, subgrants, and/or cooperative agreements?: Yes No - Does the public have access to information about the compensation of the executives in your business or organization (the legal entity to which the DUNS number it provided belongs) through periodic reports filed under section 13(a) or 15(d) of the Securities Exchange Act of 1934 (15 U.S.C. 78m(a), 78o(d)) or section 6104 of the Internal Revenue Code of 1986?(FFATA § 2(b)(1)): Yes No - Does your business or organization maintain an active registration in the System for Award Management (www.SAM.gov)? Yes No 4. Ability to Comply Company Name is able to comply with the proposed delivery of performance schedule having taken into consideration all existing business commitments, commercial as well as governmental. 5. Record of Performance, Integrity, and Business Ethics Company Name record of integrity is (Instructions: Offeror should describe their record. Text could include example such as the following to describe their record: "outstanding, as shown in the Representations and Certifications. We have no allegations of lack of integrity or of questionable business ethics. Our integrity can be confirmed by our references in our Past Performance References, contained in the Technical Proposal." 6. Organization, Experience, Accounting and Operational Controls, and Technical Skills (Instructions: Offeror should explain their organizational system for managing the subcontract, as well as the type of accounting and control procedure they have to accommodate the type of subcontract being considered.) 7. Equipment and Facilities (Instructions: Offeror should state if they have necessary facilities and equipment to carry out the contract with specific details as appropriate per the subcontract SOW.) 8. Eligibility to Receive Award (Instructions: Offeror should state if they are qualified and eligible to receive an award under applicable laws and regulation and affirm that they are not included in any list maintained by the US Government of entities debarred, suspended or excluded for US Government awards and funding. The Offeror should state whether they have performed work of similar nature under similar mechanisms for USAID. ) 9. Commodity Procurement (Instructions: If the Offerordoes not have the capacity for commodity procurements - delete this section. If the Offeror does have the capacity, the Offeror should state their qualifications necessary to support the proposed subcontract requirements.) 10. Cognizant Auditor (Instructions: Offeror should provide Name, address, phone of their auditors – whether it is a government audit agency, such as DCAA, or an independent CPA.) 11. Acceptability of Contract Terms (Instructions: Offeror should state its acceptance of the proposed contract terms.) 12. Recovery of Vacation, Holiday and Sick Pay (Instructions: Offeror should explain whether it recovers vacation, holiday, and sick leave through a corporate indirect rate (e.g. Overhead or Fringe rate) or through a direct cost. If the Offeror recovers vacation, holiday, and sick leave through a corporate indirect rate, it should state in this section the number of working days in a calendar year it normally bills to contracts to account for the vacation, holiday, and sick leave days that will not be billed directly to the contract since this cost is being recovered through the corporate indirect rate.) 13. Organization of Firm (Instructions: Offeror should explain how their firm is organized on a corporate level and on practical implementation level, for example regionally or by technical practice.) Signature: ___________________________ Name: ___________________________ One of the authorized negotiators listed in Section 2 above should sign. Title: ___________________________ Date: ___________________________ | Додаток 3 Необхідні засвідчення Усі субконтракти та замовлення на закупівлю повинні містити це засвідчення. Таким чином субпідрядник описує внутрішні політики та процедури та заявляє, що компанія здатна дотримуватися правил і умов субконтракту. Субпідрядник може редагувати текст цієї форми в залежності від потреби та повинен підписати її, засвідчуючи її вірність і повноту. ДОКУМЕНТАЛЬНЕ ПІДТВЕРДЖЕННЯ ЗАЯВИ ПРО ВІДПОВІДАЛЬНІСТЬ 1. Ділова інформація Субпідрядника Назва Компанії: Повна юридична назва Адреса: Адреса Номер DUNS: Вкажіть номер компанії в універсальній системі нумерації даних (DUNS) (Інструкції для Субпідрядників: Для отримання субгрантів вартістю понад 30000 доларів США Субпідрядники повинні надати компанії Кімонікс свій номер DUNS, якщо вони не звільнені від цього обов'язку. Звільнення від цього обов'язку може бути надане компанією Кімонікс або випливати з заперечної відповіді на запитання у Розділі 3(а) нижче (тобто, якщо валовий дохід Субпідрядника, отриманий з усіх джерел, за попередній податковий рік не перевищував 300000 дол. США). Системою керує компанія Dun & Bradstreet, а зареєструватися у ній можна через інтернет за адресою: http://fedgov.dnb.com/webform. Якщо Субпідрядник не має номера DUNS і не має можливості отримати його до кінцевого терміну подання пропозицій, Субпідрядник повинен включити до своєї Заяви про відповідальність заяву про свій намір отримати номер DUNS, якщо він стане переможцем тендеру, або пояснення, чому отримання номера DUNS є неможливим. Детальніші вказівки щодо отримання номера DUNS будуть надані за запитом.) 2. Особи, що уповноважені на проведення перемовин Пропозиція назва компанії щодо назва пропозиції може обговорюватися з будь-якою з нижчезазначених осіб. Ці особи уповноважені представляти назва компанії у перемовинах за цією пропозицією у відповідь на ЗНП №. Список осіб, що мають право підпису З цими особами можна зв’язатися в офісі назва компанії. Адреса Номер телефону/ факсу Адреса електронної пошти 3. Достатні фінансові ресурси Назва Компанії має достатні фінансові ресурси для адміністрування цього контракту, що підтверджується нашими фінансовими звітами, які пройшли аудиторську перевірку (ЧИ перерахуйте, які ще документи могли бути подані), поданими у рамках нашої відповіді на цю пропозицію. Якщо Субпідряднику буде присуджено контракт вартістю понад 30000 дол. США і він не буде звільнений від обов'язку отримання номера DUNS на підставі заперечної відповіді на запитання Розділу 3(а) нижче, інформація про будь-який наданий організації субгрант першого ярусу може бути повідомлена та оприлюднена через систему FSRS.gov згідно з положеннями Законів про Прозорість 2006 і 2008 років. Тому, відповідно до положень FAR 52.240-10 і Частини 170 2CFR, якщо Субпідрядник дає ствердні відповіді на запитання Розділів 3.a та 3.b і заперечні відповіді на запитання Розділів 3.c та 3.d нижче, то згідно з правилами він повинен надати Кімонікс імена та загальний розмір винагороди п'яти найвище оплачуваних керівників організації. Подаючи цю пропозицію, Субпідрядник погоджується у разі необхідності виконати цю вимогу, якщо йому буде присуджено субконтракт. Відповідно до цих Законів і з метою визначення застосовних вимог до звітності, Назва Компанії заявляє про наступне: - Чи валовий дохід Вашої компанії, отриманий з усіх джерел, за попередній податковий рік перевищував суму 300000 дол. США? Так Ні - Чи протягом попереднього завершеного податкового року Ваша компанія або організація (юридична особа, якій присвоєно номер DUNS) (1) щонайменше 80% свого річного валового доходу отримала в результаті виконання федеральних контрактів або субконтрактів, за рахунок позик, грантів, субгрантів та/або угод про підтримку; та (2) щонайменше 25000000 дол. США свого річного валового доходу отримала в результаті виконання федеральних контрактів або субконтрактів, за рахунок позик, грантів, субгрантів та/або угод про підтримку?: Так Ні - Чи громадськість має доступ до інформації про винагороду вищого керівництва Вашої компанії або організації (юридичної особи, якій присвоєно номер DUNS) представленої у формі періодичних звітів, що подається згідно з положеннями розділу 13(a) або 15(d) Закону про торгівлю цінними паперами 1934 року (15 U.S.C. 78m(a), 78o(d)) або розділу 6104 Кодексу внутрішніх доходів США 1986 року (FFATA §2(b)(1)): Так Ні - Чи зареєстрована Ваша компанія або організація у Системі управління державними замовленнями (www.SAM.gov)? Так Ні 4. Спроможність дотримуватись вимог Назва компанії спроможна дотримуватися пропонованого графіку доставки, беручи до уваги всі існуючі ділові зобов’язання, як комерційні, так і урядові. 5. Досвід виконання, дотримання принципів професійної доброчесності та бізнес-етики Дотримання принципів професійної доброчесності назва компанії є (Вказівки: субпідрядник повинен включити текст як зазначається нижче, для опису свого досвіду: «бездоганним, як підтверджується Заявами та Посвідченнями. Проти нас не висувалося звинувачень у недотриманні принципів професійної доброчесності чи бізнес-етики. Дотримання нами принципів професійної доброчесності може бути підтверджене нашими рекомендаціями у розділі «Рекомендації щодо досвіду виконання», які містяться у Технічній пропозиції.) 6. Організація, досвід, бухгалтерський облік, контроль за операційною діяльністю та технічні навички (Вказівки: Субпідрядник повинен пояснити свою організаційну структуру для адміністрування цього субконтракту, а також тип бухгалтерського обліку та процедур контролю, які він застосовує до типу субконтракту, який розглядається). 7. Обладнання та потужності (Вказівки: Субпідрядник повинен зазначити, що має необхідні потужності та обладнання для виконання контракту з зазначенням особливих деталей, як вимагається ТЗ субконтракту). 8. Право на отримання Субконтракту (Вказівки: Субпідрядник повинен зазначити, що має право та повноваження на отримання контракту згідно законів та положень, що застосовуються, і що він не включений до жодного списку Уряду США щодо організацій, які заблоковано, виключено чи позбавлено права отримувати контракти та фінансування Уряду США. Субпідрядник повинен також зазначити, чи виконував він роботу подібного характеру за подібними механізмами для USAID. Тут також зазначається номер DUNS.) 9. Закупівля товарів (Інструкції: Якщо Субпідрядник не має повноважень на закупівлю товарів – вилучіть цей розділ. Якщо Субпідрядник має права, він повинен зазначити свої характеристики, що необхідні для забезпечення відповідності вимогам пропонованого субконтракту.) 10. Компетентний аудитор (Вказівка: Субпідрядник повинен надати ім’я, адресу, номер телефону своїх аудиторів – офіційного урядового аудиторського органу, як, наприклад, аудиторське агентство контрактів Міністерства оборони, чи незалежного сертифікованого аудитора.) 11. Прийнятність умов контракту (Вказівки: Субпідрядник повинен зазначити прийняття ним пропонованих умов контракту). 12. Відшкодування відпусток, святкових днів та лікарняних (Вказівки: Субпідрядник повинен пояснити, чи відшкодовує він відпустки, святкові та лікарняні дні через непрямі витрати компанії (напр., за рахунок накладних чи додаткових витрат), чи через прямі витрати. Якщо Субпідрядник здійснює відшкодування відпусток, святкових та лікарняних днів через непрямі витрати, в цьому розділі повинна бути зазначена кількість робочих днів протягом календарного року, що передбачені на відпустки, святкові та лікарняні дні, на які не будуть прямо виставлятися рахунки за контрактом, оскільки їх вартість відшкодовується через непрямі витрати компанії.) 13. Організація фірми (Вказівки: Субпідрядник повинен пояснити, яким чином фірма організована на корпоративному рівні та на рівні практичної реалізації, наприклад щодо регіонального представництва чи технічних норм.) Підпис: ___________________________ Ім’я: ___________________________ Свій підпис повинна поставити одна з осіб, уповноважених на проведення перемовин, зазначених у Розділі 2. Посада: ___________________________ Дата: ___________________________ |
| --- | --- |

[Instructions: The list of requred certifications is posted on the QMS. Please download the current version of the Required Certifications Template and include the applicable required certifications. They can be downloaded from the following link:  http://intranet.chemonics.net/home/work/qms/QMS/Partnering/Templates%20and%20Forms/Required%20Certifications%20Template.doc

Please edit the required certifications to include any additional requirements per the prime contract. ]

Federal Acquisition Regulation mandates certain certifications that offerors are required to sign as part of a request for subcontract proposal (RFP) funded with federal funds. A list of required certifications should be included in the solicitation document for subcontracts that have not been priced as part of the prime contract and Offerors must submit all the certifications to be responsive to the RFP.

The required certifications are as follows and their full text can be found in the following pages. Review and delete all instructions before inserting in the appropriate location in the solicitation document. Additional certifications may be required depending upon the prime contract terms and conditions.

- Certification of independent price determination – (FAR 52.203-2).  Certifies that prices in this offer have been arrived at independently, without, for the purposes of restricting competition, any consultation, communication, or agreement with other offeror or competitor relating to – prices, intention to submit an offer, or factors used to calculate prices offered. This is applicable to any solicitation for fixed price subcontracts over $150,000 only.

- Subcontractor certification and disclosure regarding payment to influence certain federal transactions received – (FAR 52.203-11).  Certifies that no Federal appropriated funds have been paid or will be paid to any person for influencing or attempting to influence an officer or employee of any agency, a Member of Congress, an officer or employee of Congress, or an employee or a Member of Congress on his or her behalf in connection with the awarding of any Federal contract, grant, loan, cooperative agreement, etc.  This is applicable to any solicitations expected to exceed $150,000.

- Subcontractor certification regarding debarment, suspension, proposed debarment, and other responsibility matters – (FAR 52.209-5).  Certifies that offeror/or any of its Principals are not presently debarred, suspended, proposed for debarment, or declared ineligible for the award of contracts by any Federal agency.  This is applicable to any solicitations expected to exceed $150,000.

- Evidence of Responsibility Statement – Certification describing internal policies and procedures, listing authorized signatories, and stating that the company is able to comply with the terms and conditions of the subcontract. This is applicable to all solicitations regardless of value.

- Prohibition on Assistance to Drug Trafficking Participant Certification – (Section 487 of the Foreign Assistance Act/ADS 206).   Certifies that key individuals of subcontractor are not or have not been involved in drug trafficking.  Requirement for certification applies to subcontractors in covered countries (identified annually by the President of the United States as major, illicit, drug-producing or drug-transit countries) and in principle is not required from most subcontractors except for: (1) intermediate credit institutions (entity receiving USAID funds for the purpose lending to third parties) and; (2) subcontractors specifically designated by USAID to receive or provide more than $100,000 in covered assistance.  Designation means that subcontractor has been unilaterally selected by USAID as the subcontractor.  USAID approval of a subcontractor, selected by another party, or joint selection by USAID and another party is not designation.  To assess if this certification is required, check prime contract terms and conditions.

- Subcontractor Size Self-Certification – Certification based on the SBA (Small Business Adminstration) form, completed by the subcontractor to self-certify any small business designations.

- Subcontractor Certification Regarding Trafficking in Persons Compliance Plan (March 2, 2015) – This certification is required for all subcontracts including purchase orders that: 1. are for supplies, other than commercially available off-the-shelf items (COTS) to be acquired outside the United States, or services to be performed outside the United States, and 2. have an estimated value that exceeds $500,0000.  The certification requires subcontractors to certify that they are in compliance with the terms and conditions under FAR 52.222-50, and have an anti-trafficking compliance plan in place as required by the FAR clause.

All subcontracts and purchase orders that exceed $150,000 should have this signed certification. The offeror is certifying that there was no price collusion, in other words offerors did not consult with each other when proposing prices.

- 52.203-2 Certificate of Independent Price Determination

As prescribed in 3.103-1, insert the following provision. If the solicitation is a Request for Quotations, the terms “Quotation” and “Quoter” may be substituted for “Offer” and “Offeror.”

Certificate of Independent Price Determination (Apr 1985)

_________________________(hereinafter called the "offeror")

(Name of Offeror)

(a) The offeror certifies that—

(1) The prices in this offer have been arrived at independently, without, for the purpose of restricting competition, any consultation, communication, or agreement with any other offeror or competitor relating to— (i) Those prices;

(ii) The intention to submit an offer; or

(iii) The methods or factors used to calculate the prices offered.

(2) The prices in this offer have not been and will not be knowingly disclosed by the offeror, directly or indirectly, to any other offeror or competitor before bid opening (in the case of a sealed bid solicitation) or contract award (in the case of a negotiated solicitation) unless otherwise required by law; and

(3) No attempt has been made or will be made by the offeror to induce any other concern to submit or not to submit an offer for the purpose of restricting competition.

(b) Each signature on the offer is considered to be a certification by the signatory that the signatory—

(1) Is the person in the offeror’s organization responsible for determining the prices being offered in this bid or proposal, and that the signatory has not participated and will not participate in any action contrary to paragraphs (a)(1) through (a)(3) of this provision; or

(2)(i) Has been authorized, in writing, to act as agent for the following principals in certifying that those principals have not participated, and will not participate in any action contrary to paragraphs (a)(1) through (a)(3) of this provision ____________________ [insert full name of person(s) in the offeror’s organization responsible for determining the prices offered in this bid or proposal, and the title of his or her position in the offeror’s organization];

(ii) As an authorized agent, does certify that the principals named in subdivision (b)(2)(i) of this provision have not participated, and will not participate, in any action contrary to paragraphs (a)(1) through (a)(3) of this provision; and

(iii) As an agent, has not personally participated, and will not participate, in any action contrary to paragraphs (a)(1) through (a)(3) of this provision.

(c) If the offeror deletes or modifies paragraph (a)(2) of this provision, the offeror must furnish with its offer a signed statement setting forth in detail the circumstances of the disclosure.

___________________________________

(Applicant)

BY (Signature) ___________________ TITLE _____________________

TYPED NAME ____________________ DATE _____________________

All subcontracts and purchase orders that exceed $150,000 should have this signed certification. The offeror is, in summary, certifying that the company has not been involved in lobbying activities with members of a US government agency or US congress in connection with this subcontract.

- 52.203-11  Certification and Disclosure Regarding Payments to Influence Certain Federal Transactions

As prescribed in 3.808, insert the following provision:

Certification and Disclosure Regarding Payments to Influence Certain Federal Transactions (Sept 2007)

_________________________(hereinafter called the "offeror")

(Name of Offeror)

(a) Definitions. As used in this provision—“Lobbying contact” has the meaning provided at 2 U.S.C. 1602(8).  The terms “agency,” “influencing or attempting to influence,” “officer or employee of an agency,” “person,” “reasonable compensation,” and “regularly employed” are defined in the FAR clause of this solicitation entitled “Limitation on Payments to Influence Certain Federal Transactions” (52.203-12).

(b) Prohibition. The prohibition and exceptions contained in the FAR clause of this solicitation entitled “Limitation on Payments to Influence Certain Federal Transactions” (52.203-12) are hereby incorporated by reference in this provision.

(c) Certification. The Offeror, by signing its offer, hereby certifies to the best of its knowledge and belief that no Federal appropriated funds have been paid or will be paid to any person for influencing or attempting to influence an officer or employee of any agency, a Member of Congress, an officer or employee of Congress, or an employee of a Member of Congress on its behalf in connection with the awarding of this contract.

(d) Disclosure. If any registrants under the Lobbying Disclosure Act of 1995 have made a lobbying contact on behalf of the Offeror with respect to this contract, the Offeror shall complete and submit, with its offer, OMB Standard Form LLL, Disclosure of Lobbying Activities, to provide the name of the registrants. The Offeror need not report regularly employed officers or employees of the Offeror to whom payments of reasonable compensation were made. Page 2 of 4

(e) Penalty. Submission of this certification and disclosure is a prerequisite for making or entering into this contract imposed by 31 U.S.C. 1352. Any person who makes an expenditure prohibited under this provision or who fails to file or amend the disclosure required to be filed or amended by this provision, shall be subject to a civil penalty of not less than $10,000, and not more than $100,000, for each such failure.

(f) Should the Offeror’s circumstances change during the life of any resulting subcontract with respect to the above, the Offeror will notify Buyer immediately.

___________________________________

BY (Signature) ___________________ TITLE _____________________

TYPED NAME ____________________ DATE _____________________

All subcontracts and purchase orders that exceed $150,000 should have this signed certification. The offeror is, in summary,  certifying that the company or its officers are responsible recipients and have not been debarred or suspended from receiving funding from the U.S. Government, etc.

- 52.209-5  Certification Regarding Responsibility Matters

.  As prescribed in 9.409(a), insert the following provision:

Certification Regarding Responsibility Matters (Apr 2010)

(a)(1) The Offeror certifies, to the best of its knowledge and belief, that—

(i) The Offeror and/or any of its Principals—

(A) Are □ are not □ presently debarred, suspended, proposed for debarment, or declared ineligible for the award of contracts by any Federal agency;

(B) Have □ have not □, within a three-year period preceding this offer, been convicted of or had a civil judgment rendered against them for: commission of fraud or a criminal offense in connection with obtaining, attempting to obtain, or performing a public (Federal, state, or local) contract or subcontract; violation of Federal or state antitrust statutes relating to the submission of offers; or commission of embezzlement, theft, forgery, bribery, falsification or destruction of records, making false statements, tax evasion, violating Federal criminal tax laws, or receiving stolen property;

(C) Are □ are not □ presently indicted for, or otherwise criminally or civilly charged by a governmental entity with, commission of any of the offenses enumerated in paragraph (a)(1)(i)(B) of this provision;

(D) Have □, have not □, within a three-year period preceding this offer, been notified of any delinquent U.S. Federal taxes in an amount that exceeds $3,000 for which the liability remains unsatisfied.

(1) U.S. Federal taxes are considered delinquent if both of the following criteria apply:

(i) The tax liability is finally determined. The liability is finally determined if it has been assessed. A liability is not finally determined if there is a pending administrative or judicial challenge. In the case of a judicial challenge to the liability, the liability is not finally determined until all judicial appeal rights have been exhausted.

(ii) The taxpayer is delinquent in making payment. A taxpayer is delinquent if the taxpayer has failed to pay the tax liability when full payment was due and required. A taxpayer is not delinquent in cases where enforced collection action is precluded.

(2) Examples.

(i) The taxpayer has received a statutory notice of deficiency, under I.R.C. § 6212, which entitles the taxpayer to seek Tax Court review of a proposed tax deficiency. This is not a delinquent tax because it is not a final tax liability. Should the taxpayer seek Tax Court review, this will not be a final tax liability until the taxpayer has exercised all judicial appeal rights.

(ii) The IRS has filed a notice of U.S. Federal tax lien with respect to an assessed tax liability, and the taxpayer has been issued a notice under I.R.C. § 6320 entitling the taxpayer to request a hearing with the IRS Office of Appeals contesting the lien filing, and to further appeal to the Tax Court if the IRS determines to sustain the lien filing. In the course of the hearing, the taxpayer is entitled to contest the underlying tax liability because the taxpayer has had no prior opportunity to contest the liability. This is not a delinquent tax because it is not a final tax liability. Should the taxpayer seek tax court review, this will not be a final tax liability until the taxpayer has exercised all judicial appeal rights.

(iii) The taxpayer has entered into an installment agreement pursuant to I.R.C. § 6159. The taxpayer is making timely payments and is in full compliance with the agreement terms. The taxpayer is not delinquent because the taxpayer is not currently required to make full payment.

(iv) The taxpayer has filed for bankruptcy protection. The taxpayer is not delinquent because enforced collection action is stayed under 11 U.S.C. 362 (the Bankruptcy Code).

(ii) The Offeror has o has not o, within a three-year period preceding this offer, had one or more contracts terminated for default by any U.S. Federal agency.

(2) “Principal,” for the purposes of this certification, means an officer, director, owner, partner, or a person having primary management or supervisory responsibilities within a business entity (e.g., general manager; plant manager; head of a subsidiary, division, or business segment; and similar positions).

This Certification Concerns a Matter Within the Jurisdiction of an Agency of the United States and the Making of a False, Fictitious, or Fraudulent Certification May Render the Maker Subject to Prosecution Under Section 1001, Title 18, United States Code.

(b) The Offeror shall provide immediate written notice to the Contracting Officer if, at any time prior to contract award, the Offeror learns that its certification was erroneous when submitted or has become erroneous by reason of changed circumstances.

c) A certification that any of the items in paragraph (a) of this provision exists will not necessarily result in withholding of an award under this solicitation. However, the certification will be considered in connection with a determination of the Offeror’s responsibility. Failure of the Offeror to furnish a certification or provide such additional information as requested by the Contracting Officer may render the Offeror nonresponsible.

(d) Nothing contained in the foregoing shall be construed to require establishment of a system of records in order to render, in good faith, the certification required by paragraph (a) of this provision. The knowledge and information of an Offeror is not required to exceed that which is normally possessed by a prudent person in the ordinary course of business dealings.

(e) The certification in paragraph (a) of this provision is a material representation of fact upon which reliance was placed when making award. If it is later determined that the Offeror knowingly rendered an erroneous certification, in addition to other remedies available to the Government, the Contracting Officer may terminate the contract resulting from this solicitation for default.

PLEASE SIGN AND RETURN

Company Name___________________________

Signature	___________________________   Printed Name  _____________________________

Title		____________________________ Date	                 _____________________________

All subcontracts and purchase orders signed and implemented in covered countries should have this signed certification. Covered countries are defined annually by the president of the United States as major, illicit, drug-producing or drug-transit countries.

The offeror is, in summary, certifying that the company or its officers are responsible recipients and have not been convicted of or participated in a narcotics or drug trafficking offense, etc.

- Key Individual Certification Narcotics Offenses and Drug Trafficking

I hereby certify that within the last ten years:

1. I have not been convicted of a violation of, or a conspiracy to violate, any law or regulation of the United States or any country concerning narcotic or psychotropic drugs or other controlled substances.

2. I am not and have not been an illicit trafficker in any such drug or controlled substance.

3. I am not and have not been a knowing assistor, abettor, conspirator, or colluder with others in the illicit trafficking in any such drug or substance.

Signature: 	__________________________________	Date:

Name:

Title/Position:

Organization:

Address:

Date of Birth:

NOTICE:

1. You are required to sign this Certification under the provisions of 22 CFR Part 140, Prohibition on Assistance to Drug Traffickers.  These regulations were issued by the Department of State and require that certain key individuals of organizations must sign this Certification.

2. If you make a false Certification you are subject to U.S. criminal prosecution under 18 U.S.C. 1001.

PLEASE  DELETE the red instructions BEFORE SENDING TO THE SUBCONTRACTOR

All (large, foreign and small) subcontractors and vendors must complete this form as part of the subcontract or purchase order award. This form should be requested at the prime contract proposal stage or as part of the representations and certifications completed by offerors responding to a commodity/service solicitation. Self-certifications are required on a subcontract by subcontract basis, because business size depends on the NAICS code. The NAICS code refers to the type of industry that best describes work to be performed under the subcontract. Per FAR 19.703, Chemonics can rely on written self-certifications by potential subcontractors regarding their status as a small business, small disadvantaged business, women owned small business, veteran-owned small business, or service-disabled veteran-owned small business concerns. However, for HUBZone companies, the subcontractor liaison or the PMU must verify their status using the guidance at this link.

Do not pre-fill any of the information except for the reference, project name and the primary NAICS code.

- Subcontractor Size Self-Certification Form

Reference Number: [enter the funding agency's solicitation or contract number]

Project Name: [enter full name of project]

Primary NAICS Code: [enter the NAICS code that best describes the work being performed under the subcontract. i.e: for technical assistance provision use 541990 or management consulting use 541611. For HHE use 484210 and for GIS use 541360. A list of Chemonics most commonly used NAICS codes is found here]

Company Name: Full legal name

Address: Street address

City, State, Zip: City, State Zip

DUNS Number: [enter the Data Universal Numbering System (DUNS) here. As of June, 2014,  all subcontractors must have a DUNS as a pre-condition to receiving a subcontract with Chemonics]

Contact Person: Name, Title

Contact Phone Number: (555) 555-5555

Type of Entity

If you have difficulty ascertaining the business size status, please refer to SBA’s website (www.sba.gov/size) or contact your local SBA office.

Small Business  Large Business      Nonprofit/Educational    Government    Non-US

If “Small Business” is checked above, and if applicable, please identify any additional small business designations under which the company qualifies. You may wish to review the definitions for the below categories in the Federal Acquisition Regulation 19.7 or 52.219-8 (www.acquisition.gov/far/) to determine applicability.

Small Disadvantaged Business			 8(a)

HUBZone						 Woman Owned Small Business

Veteran Owned					 Service Disabled Veteran Owned

Alaskan Native Corporation				 Indian Tribe

By signature below, I hereby certify that the business type and designation indicated above is true and accurate as of the date of execution of this document, and I further understand that under 15 U.S.C. 645(d), any person who misrepresents a business’ size status shall (1) be punished by a fine, imprisonment, or both; (2) be subject to administrative remedies; and (3) be ineligible for participation in programs conducted under the authority of the Small Business Act.

Signature and Title (required)								Date

***********************CHEMONICS  INTERNAL USE ONLY**********************

HUBZone Status has been verified in the System for Award Management database or Dynamic Small Business Database Search  as of         /        /         conducted by: ________________________              .

INSTRUCTIONS:  This certification is required for all subcontracts including purchase orders that: 1. are for supplies, other than commercially available off-the-shelf items (COTS) to be acquired outside the United States, or services to be performed outside the United States, and 2. have an estimated value that exceeds $500,0000.  The certification requires subcontractors to certify that they are in compliance with the terms and conditions under FAR 52.222-50, and have an anti-trafficking compliance plan in place as required by the FAR clause.  If both 1 and 2 are true for your subcontract, please remove this instructive language from the certification, send the certification to the Subcontractor, ask them to return a completed and signed copy, and save it to your files. Remember that the subcontractor is required to recertify annually so it is recommended that you set up reminders in your project calendar to be sure you are able to help the subcontractor meet this annual requirement. If the subcontractor needs help understanding this certification, please share the Guidance for Subcontractors on Anti-Trafficking FAR Clause 52.222-50. Please share this guidance only if a subcontractor requests help in understanding the FAR clause or the Anti-trafficking certification.  The act of sharing this guidance is ‘courtesy’ rather than a ‘contractual requirement’ of Chemonics.  It would be inappropriate for Chemonics to share any more information with a subcontractor than what is already provided in this document, so be careful to share only the guidance document if help is requested by the subcontractor.  Please do not share Chemonics’ Anti-Trafficking Plan shell with any external entity.

- 52.222-50 SUBCONTRACTOR CERTIFICATION REGARDING TRAFFICKING IN PERSONS COMPLIANCE PLAN (March 2, 2015)

The Offeror/Subcontractor Certifies that:

- It has implemented a compliance plan to prevent any prohibited activities identified in paragraph (b) of the clause at 52.222–50, Combating Trafficking in Persons, and to monitor, detect, and terminate the contract with a subcontractor engaging in prohibited activities identified at paragraph (b) of the clause at 52.222–50, Combating Trafficking in Persons;

- The compliance plan applicable to the qualifying subcontract meets the minimum requirements set forth in subsection (h)(3) of clause 52.222-50, including the following:

  - An awareness program to inform subcontractor employees about the Government’s policy prohibiting trafficking-related activities, the activities prohibited, and the actions that will be taken against the employee for violations.

  - A process for employees to report, without fear of retaliation, activity inconsistent with the policy prohibiting trafficking in persons, including a means to make available to all employees the hotline phone number of the Global Human Trafficking Hotline at 1-844-888-FREE and its email address at help@befree.org.

  - A recruitment and wage plan that only permits the use of recruitment companies with trained employees, prohibits charging recruitment fees to the employee, and ensures that wages meet applicable host-country legal requirements or explains any variance.

  - A housing plan, if the subcontractor intends to provide or arrange housing that ensures that the housing meets host-country housing and safety standards.

  - Procedures to prevent agents and subcontractors at any tier and at any dollar value from engaging in trafficking in persons (including activities in paragraph (b) of this clause) and to monitor, detect, and terminate any agents, subcontracts, or subcontractor employees that have engaged in such activities.

- The Offeror/Subcontractor will post the relevant contents of the compliance plan, no later than the initiation of contract performance, at the workplace (unless the work is to be performed in the field or not in a fixed location) and on the Offeror’s/Subcontractor's Web site (if one is maintained). If posting at the workplace or on the Web site is impracticable, the Offeror/Subcontractor shall provide the relevant contents of the compliance plan to each worker in writing.  The Offeror/Subcontractor agrees to inform Chemonics immediately of any credible information it receives from any source (including host country law enforcement) that alleges a contractor employee, subcontractor, subcontractor employee, or their agent has engaged in conduct that violates the policy.

- After having conducted due diligence, either—

(i) To the best of the Offeror’s/Subcontractor’s knowledge and belief, neither it nor any of its proposed agents, subcontractors, or their agents is engaged in any such activities; or,

(ii) If abuses relating to any of the prohibited activities identified in 52.222– 50(b) have been found, the Offeror or proposed Subcontractor has taken the appropriate remedial and referral actions.

PLEASE SIGN AND RETURN THIS CERTIFICATION TO CHEMONICS

Company Name___________________________

Signature___________________________   Printed Name _____________________________

Title_______________________________ 	Date_____________________________________

Annex 4[Delete this annex if the anticipated value of the subcontract is less than $30,000USD]

DUNS and SAM Registration Guidance

What is DUNS?

The Data Universal Numbering System (DUNS) is a system developed and regulated by Dun & Bradstreet (D&B) - a company that provides information on corporations for use in credit decisions - that assigns a unique numeric identifier, referred to as a DUNS number, to a single business entity. The DUNS database contains over 100 million entries for businesses throughout the world, and is used by the United States Government, the United Nations, and the European Commission to identify companies. The DUNS number is widely used by both commercial and federal entities and was adopted as the standard business identifier for federal electronic commerce in October 1994. The DUNS number was also incorporated into the Federal Acquisition Regulation (FAR) in April 1998 as the Federal Government's contractor identification code for all procurement-related activities.

Why am I being requested to obtain a DUNS number?

U.S. law – in particular the Federal Funding Accountability and Transparency Act of 2006 (Pub.L. 109-282), as amended by section 6202 of the Government Funding Transparency Act of 2008 (Pub.L. 110-252) - make it a requirement for all entities doing business with the U.S. Government to be registered, currently through the System for Award Management, a single, free, publicly- searchable website that includes information on each federal award. As part of this reporting requirement, prime contractors such as Chemonics must report information on qualifying subawards as outlined in FAR 52.204-10 and 2CFR Part 170. Chemonics is required to report subcontracts with an award valued at greater than or equal to $30,000 under a prime contract and subawards under prime grants or prime cooperative agreements obligating funds of $25,000 or more, whether U.S. or locally-based. Because the U.S. Government uses DUNS numbers to uniquely identify businesses and organizations, Chemonics is required to enter subaward data with a corresponding DUNS number.

Is there a charge for obtaining a DUNS number?

No. Obtaining a DUNS number is absolutely free for all entities doing business with the Federal government. This includes current and prospective contractors, grantees, and loan recipients.

How do I obtain a DUNS number?

DUNS numbers can be obtained online at http://fedgov.dnb.com/webform/pages/CCRSearch.jsp or by phone at 1-800-234-3867 (for US, Puerto Rico and Virgin Island requests only).

What information will I need to obtain a DUNS number?

To request a DUNS number, you will need to provide the following information:

- Legal name and structure

- Tradestyle, Doing Business As (DBA), or other name by which your organization is commonly recognized

- Physical address, city, state and Zip Code

- Mailing address (if separate)

- Telephone number

- Contact name

- Number of employees at your location

- Description of operations and associated code (SIC code found at https://www.osha.gov/pls/imis/sicsearch.html)

- Annual sales and revenue information

- Headquarters name and address (if there is a reporting relationship to a parent corporate entity)

How long does it take to obtain a DUNS number?

Under normal circumstances the DUNS is issued within 1-2 business days when using the D&B web form process. If requested by phone, a DUNS can usually be provided immediately.

Are there exemptions to the DUNS number requirement?

There may be exemptions under specific prime contracts, based on an organization’s previous fiscal year income when selected for a subcontract award, or Chemonics may agree that registration using the D&B web form process is impractical in certain situations. Organizations may discuss these options with the Chemonics representative.

What is CCR/SAM?

Central Contractor Registration (CCR)—which collected, validated, stored and disseminated data in support of agency acquisition and award missions—was consolidated with other federal systems into the System for Award Management (SAM). SAM is an official, free, U.S. government-operated website. There is NO charge to register or maintain your entity registration record in SAM.

When should I register in SAM?

While registration in SAM is not required for organizations receiving a grant under contract, subcontract or cooperative agreement from Chemonics, Chemonics requests that partners register in SAM if the organization meets the following criteria requiring executive compensation reporting in accordance with the FFATA regulations referenced above.  SAM.gov registration allows an organization to directly report information and manage their organizational data instead of providing it to Chemonics. Reporting on executive compensation for the five highest paid executives is required for a qualifying subaward if in your business or organization's preceding completed fiscal year, your business or organization (the legal entity to which the DUNS number belongs):

(1) received 80 percent or more of its annual gross revenues in U.S. federal contracts, subcontracts, loans, grants, subgrants, and/or cooperative agreements; and

(2) $25,000,000 or more in annual gross revenues from U.S. federal contracts, subcontracts, loans, grants, subgrants, and/or cooperative agreements; and,

(3) The public have does not have access to information about the compensation of the executives in your business or organization (the legal entity to which the DUNS number it provided belongs) through periodic reports filed under section 13(a) or 15(d) of the Securities Exchange Act of 1934 (15 U.S.C. 78m(a), 78o(d)) or section 6104 of the US Internal Revenue Code of 1986.

If your organization meets the criteria to report executive compensation, the following sections of this document outline the benefits of and process for registration in SAM.gov. Registration may be initiated at https://www.sam.gov. There is NO fee to register for this site.

Why should I register in SAM?

Chemonics recommends that partners register in SAM to facilitate their management of organizational data  and certifications related to any U.S. federal funding, including required executive compensation reporting. Executive compensation reporting for the five highest paid executives is required in connection with the reporting of a qualifying subaward if:

- In your business or organization's preceding completed fiscal year, your business or organization (the legal entity to which the DUNS number belongs) received (1) 80 percent or more of its annual gross revenues in U.S. federal contracts, subcontracts, loans, grants, subgrants, and/or cooperative agreements; and (2) $25,000,000 or more in annual gross revenues from U.S. federal contracts, subcontracts, loans, grants, subgrants, and/or cooperative agreements; and,

- The public have does not have access to information about the compensation of the executives in your business or organization (the legal entity to which the DUNS number it provided belongs) through periodic reports filed under section 13(a) or 15(d) of the Securities Exchange Act of 1934 (15 U.S.C. 78m(a), 78o(d)) or section 6104 of the Internal Revenue Code of 1986.

What benefits do I receive from registering in SAM?

By registering in SAM, you gain the ability to bid on federal government contracts. Your registration does not guarantee your winning a government contract or increasing your level of business. Registration is simply a prerequisite before bidding on a contract. SAM also provides a central storage location for the registrant to supply its information, rather than with each federal agency or prime contractor separately. When information about your business changes, you only need to document the change in one place for every federal government agency to have the most up-to-date information.

How do I register in SAM?

Follow the step-by-step guidance for registering in SAM for assistance awards (under grants/cooperative agreements) at: https://www.sam.gov/sam/transcript/Quick_Guide_for_Grants_Registrations.pdf

Follow the step-by-step guidance for contracts registrations at:

https://www.sam.gov/sam/transcript/Quick_Guide_for_Contract_Registrations.pdf

You must have a Data Universal Numbering System (DUNS) number in order to begin either registration process.

If you already have the necessary information on hand (see below), the online registration takes approximately one hour to complete, depending upon the size and complexity of your business or organization.

What data is needed to register in SAM?

SAM registrants are required to submit detailed information on their company in various categories. Additional, non-mandatory information is also requested. Categories of required and requested information include:

* General Information - Includes, but is not limited to, DUNS number, CAGE Code, company name, Federal Tax Identification Number (TIN), location, receipts, employee numbers, and web site address.

* Corporate Information - Includes, but is not limited to, organization or business type and SBA-defined socioeconomic characteristics.

* Goods and Services Information - Includes, but is not limited to, NAICS code, SIC code, Product Service (PSC) code, and Federal Supply Classification (FSC) code.

* Financial Information - Includes, but is not limited to, financial institution, American Banking Association (ABA) routing number, account number, remittance address, lock box number, automated clearing house (ACH) information, and credit card information.

* Point of Contact (POC) Information - Includes, but is not limited to, the primary and alternate points of contact and the electronic business, past performance, and government points of contact. * Electronic Data Interchange (EDI) Information* - Includes, but is not limited to, the EDI point of contact and his or her telephone, e-mail, and physical address. (*Note: EDI Information is optional and may be provided only for businesses interested in conducting transactions through EDI.)