Terms of reference

for introducing electronic document management system

in Luhansk Oblast State Administration (Luhansk OSA)

December, 2020

Contents

1.	Objective of ToR	3

2.	Scope of work	3

3.	Bidder qualification criteria	5

4.	Functional and technical requirements of EDMS solution to be introduced at Luhansk Oblast State Administration	6

4.1.	Goal and objectives of introduction of EDMS Solution	6

4.2.	Processes to be included in EDMS	6

4.3.	EDMS compliance with acting normative requirements	7

4.4.	General functional requirements for Electronic Document Management System (EDMS)	8

4.5.	Technical requirements for the EDMS	9

5.	Creation of a comprehensive information security system (CISS)	9

Objective of ToR

This document is aimed at defining detailed functional and technical requirements of electronic document management system (EDMS) solution as well as precise tasks to be implemented by contracted organization for introducing EDMS at Luhansk Oblast State Administration that will include 750 workstations in the apparatus and structural units.

Scope of work

Contracted organization is requested ensure introduction of EDMS solution in apparatus and 12 structural units of Luhansk Oblast State Administration. Total number of workstations included in EDMS will be 750.

Under this ToR, contracted company is requested to ensure provision of full package of services for successful introduction of EDMS in Above mentioned structural units of Luhansk Oblast State Administration. In particular:

- Company shell provide Electronic Document Management System according to functional and technical requirements described in Chapter 4 of this document.

- Company shell provide up to 750 Client Access Licenses of EDMS software for the management and staff of above-mentioned structural units of Luhansk Oblast State Administration to ensure unhindered introduction on electronic document management.

- Company shell ensure installation of the EDMS software to the server of Luhansk Oblast State Administration and if necessary re-install server software (such as Windows Server, SQL Server, etc.).

- Company shell conduct detailed analysis of specific business processes for processing different types of documents at Luhansk Oblast State Administration, including, but not limited to, following:

  - Defining optimized document processing routes based on the normative regulations and functional responsibilities of structural units of Luhansk Oblast State Administration (participants of business processes);

  - Defining optimized write-off schemes for particular types of the documents, based on the type and content of the document;

  - Defining optimized collaboration schemes for particular types of the documents, based on the type and content of the document;

  - Defining optimized document agreement/visa schemes for particular types of the documents, based on the type and content of the document.

- Company shell ensure configuration, testing and fixing errors of the EDMS software based on the requirements to functional and technical requirements described in Chapter 4 of this document including, but not limited to:

  - Configuring all the components (modules) of the EDMS based on the functional requirements of the system;

  - Configuring Catalogues, fields and classifiers;

  - Configuring document attributes;

  - Configuring document management schemes (write-off schemes, Visa/agreement schemes, document processing routes based on the types and contents of documents);

  - Configuring Forms and templates according to respective normative requirements;

  - Configuring scanning/printing functional capacity;

  - Configuring reports;

  - Configuring Controls;

  - Configuring Users, roles and access levels;

  - Configuring integration with the EIS version 2.0.

  - Testing all the functional and technical configuration and fixing errors.

- Company shell ensure migration of legacy document management data from existing electronic registration software utilized in Luhansk Oblast State Administration. In particular:

  - Analysis of the structure of database in registration system utilized by the General Division of Luhansk Oblast State Administration (IRIS-document management and IRIS - Document Management Citizens’ Addresses);

  - Conduct testing migration of document management data from IRIS-document management to the EDMS;

  - Testing of the quality of migrated data and fixing errors;

  - Conducting final migration of document management data from IRIS-document management to the EDMS.

- Company shell develop EDMS system administration and user manuals. In particular:

  - Developing EDMS Administrator manual;

  - Developing manual for Chancellery staff;

  - Developing manual for system users.

- Company shell conduct/facilitate series of trainings for the staff of Luhansk Oblast State Administration. In order to ensure successful introduction of EDMS trainings should include formal and on-the-job trainings.

- Formal trainings need to focus on general overview of EDMS solution, its functionalities and features. Formal 2-day trainings need to be conducted in 2 groups (up to 50 people)  in order to ensure effective provision of necessary information to the management and staff of Luhansk Oblast State Administration.

- On the job trainings should include the following:

  - At least 2 three-day on-the-job trainings for EDMS system administrators;

  - At least 2 five-day on-the-job trainings for staff of General division (structural unit responsible for coordinating electronic document management);

  - At least 2 five-day on-the-job trainings for EDMS users including apparatus and staff of Luhansk OSA structural units;

First round of on-the-job trainings should be conducted when the first configuration of EDMS is conducted. Second round of on-the-job trainings need to be conducted before introduction of the EDMS software into practice.

Note: On-the-job trainings should be used as a mechanism for identification of bugs/errors and fixing EDMS configuration.

- Provide onsite support to the staff of Luhansk Oblast State Administration during testing operation of EDMS and fixing existing bugs/errors of EDMS during testing operation of EDMS.

- Configuration of backup and replication of the EDMS Database:

  - Configuration of backup and replication of the EDMS Database on the server;

  - Configuration of backup and replication of the EDMS Database to the removable disk.

- Company must ensure that all the errors/bugs of EDMS are fixed prior to full introduction of EDMS in Luhansk Oblast State Administration.

- Company should develop presentation on the results of introduction of EDMS at Luhansk Oblast State Administration and co-facilitate/participate in Demo of the full introduction of the EDMS.

- Company shell provide technical warranty support for the EDMS solution for at least 1 year.

  - Company must provide all software update during 1 year within the framework of service agreement.

  - Company must provide all security update for the solution at least 2 years for free.

  - Company must provide updates in accordance to legislative requirements. Time for a change for the legislation compliance shell not exceed 2 weeks.

  - If bugs/errors are identified/reported by Luhansk Oblast State Administration, company must fix the bug max. in 2 working days.

  - If the change is required, due to security certifications, company must obtain all necessary certification in timely manner.

Bidder qualification criteria

- Company must have at least 10-year validated experience working in the Ukrainian ICT market.

- Company must have at least 5-years validated successful experience of implementation of automated solutions for electronic document management with the similar functionality as described in chapter 4 of this document. Reference letter(s) validating such experience is mandatory.

- In recent 2 years company must have validated successful experience of introducing automated solutions for electronic document management in state and local self-government bodies, such as oblast administrations, City Councils, Executive bodies of local self-government. Reference letter(s) validating such experience is mandatory.

- The company must be developer or certified partner of the developer of proposed EDMS software solution. (submission of validation information is mandatory);

- Company and the EDMS solution must have all the necessary security certificates according to the acting normative requirements. Submission of security certificates is mandatory.

- Certificate on testing the EDMS solution for compliance with the requirements of Electronic Interaction System version 2.0 (СЕВ ОВВ v.2.0.) would be considered as asset;

Functional and technical requirements of EDMS solution to be introduced at Luhansk Oblast State Administration

Goal and objectives of introduction of EDMS Solution

Primary goal of introducing electronic document management system (EDMS) at Luhansk Oblast State Administration is, on one hand would fully replace/automate paper-based document processing and on the other hand would create solid foundation for organizational performance improvement through optimization/standardization of business processes and systematize implementation of organizational management functions.

Key objectives for introducing Electronic Document Management System at Luhansk Oblast State Administration is to ensure following:

- Full electronic replacement of material (paper-based) document management;

- Optimization/standardization of organizational business processes;

- Systematization of organizational management functions;

- Creation of effective organizational mechanism for task management;

- Systematic monitoring and evaluation of organizational processes and performance.

Processes to be included in EDMS

Electronic Document management system (EDMS) solution must fully replace paper-based document management practice through ensuring circulation (passage) of electronic documents from the moment of their creation or receipt until completion of execution, sending, destruction or archiving.

In particular, EDMS need to ensure electronic management of documents according to the procedures defined by respective normative requirements, thus automating following processes:

- Processing incoming official correspondence from public sector organizations (National Government institutions/Oblast level government organizations/municipal organizations/other municipalities, etc.);

- Processing addresses of citizens;

- Processing various types of correspondence and addresses from non-public organizations;

- Processing barrister (advocate) requests;

- Processing addresses of Council members and members of parliament;

- Processing requests of Council members and members of parliament;

- Processing requests for public information;

- Processing normative acts of Luhansk OSA;

- Processing Instructions of the Mayor and management of Luhansk Oblast State Administration

- Processing internally created outgoing informative documents, addresses and requests;

- Processing internal HR and operational documents (applications, business trip documents, employment agreements, memos, reports, notifications, internal orders, activity plans, agendas etc.);

- Processing protocols and documents on meetings of collegial bodies;

- Processing terms of references and contracts for procurement goods and services;

- Processing all types of outgoing correspondence;

- Administration of record-keeping and archiving of different types of documents.

EDMS compliance with acting normative requirements

- EDMS solution must comply with the acting legislative requirements of Ukraine regulating processes and procedures of document management and record-keeping in public institutions of Ukraine;

- EDMS solution functionality must ensure compliance with the requirements of the Law of Ukraine “on Public Information”;

- EDMS solution functionality must ensure compliance with the requirements of the Decree #835 of the Government of Ukraine by 21.10.2015 (last amendment 17.04.2019) “on approval of the regulation for the set of data that must be disclosed in the form of open data”.

- EDMS solution functionality must ensure compliance with the requirements of the Law of Ukraine “on Citizens’ Addresses”;

- EDMS solution must comply with the requirements for electronic data formats of electronic documents approved by the order (№ 60 from 07.09.2018) of the State agency of e-governance of Ukraine.

- EDMS solution must have capacity of full integration into the electronic interaction system (EIS) based on the provisions defined by  the Instruction on documenting management information in electronic form and organizing work with electronic documents in document management, electronic interagency exchange, as well as procedure of organizing interaction among state bodies approved by the decree of the Government of Ukraine #55, 17.01.2018. EDMS must also comply with the requirements of the procedure of interaction of Electronic Interaction System of state bodies version 2.0 with electronic document management systems, approved by the State enterprise “State center of information resources” in 2015.

- EDMS solution must comply with the requirements of acting legislation and normative/sub-normative acts in the field of information security and protection, in particular, Laws of Ukraine “On protection of information in information-telecommunication systems” and “On personal data protection”, as well as “Rules of ensuring protection of information in information, telecommunication and information-telecommunication systems” approved by the decree #373 of government of Ukraine on 29.03.2006.

- EDMS must have integrated capacity of qualified e-signature, qualified e-seal and qualified time-stamp in full compliance with the Instruction on documenting management information in electronic form and organizing work with electronic documents, electronic interagency exchange, approved by the Resolution #55 of the Government of Ukraine on 17.01.2018 as well as Law of Ukraine on Electronic trust services.

General functional requirements for Electronic Document Management System (EDMS)

EDMS need to ensure full administration of entire document management life-cycle in organization, including circulation (passage) of official electronic documents from the moment of their creation or receipt until completion of execution, sending, destruction or archiving at Luhansk Oblast State Administration.

Taking into consideration core organizational functions for document management as well as requirements of current regulatory framework and existing organizational needs at Luhansk Oblast State Administration key components (modules) of electronic document management system should be the following:

- Document input

- Integration with Electronic Interaction System (EIS)

- Document indexing

- Document processing

- Document execution control

- Document storing and archiving

- Reporting

- Search and retrieval

- Document security

The functions and features of each module should be based on and derive from respective normative regulations (described in the Chapter 4.3 of this document), while the EDMS should be able to make adjustments/customization in case of a change normative requirements to the document management procedures.

All modules should be designed to minimize the need of manual input of information and data, through integrating all possible field classifiers and catalogues.

Interface of EDMS should be simple and easy to navigate. All functions must be intuitive / understandable to ensure simplicity and easiness of utilization.

EDMS should automatically respond to detected bugs / errors and not be able to remember any changes to the system algorithm. At the same time, if the change is made, the date and author of the action should be automatically fixed;

The program should be protected from unauthorized access and accessible at specific access levels only to eligible persons / organizations;

It should be possible to print the documents prepared in the program. At the same time, the printed documents must have legal force, according to the acting legislation;

EDMS should provide a certain level of customization, adjustment of the software to organizational needs, without additional programming and making amendments in the program code. EDMS users must be able generate custom fields, classifiers, catalogues and reports, add custom document attributes, create custom workflow schemes and controls, create custom user dashboards, etc.

EMDS solution needs to have technical capacity for further development, in terms of:

- Integration to enterprise resource planning (ERP) class software as well as Customer Relation Management (CRM) software/modules.

- Developing mobile user interface

- Integration to web-services (e.g. petitions web-portal)

- Integration to other databases according to the procedural and technical requirements prescribed by respective normative acts.

- Developing sub-chancellery (sub-document management systems) for particular legal entities within the framework of organizational system of Luhansk Oblast State Administration.

- The EDMS solution must have capacity for integration with Microsoft Active Directory;

Technical requirements for the EDMS

- The system should have a full-featured web interface working via browser and https protocol (using SSL), compatible with Internet Explorer 8.0 and above, Google Chrome 49.0 and higher, Mozilla Firefox 45.0 and higher;

- EDMS Solution Server Application should run on Windows Server 2016.

- Server part of the system should support the possibility of deploying on a virtual environment of Windows Server 2016 Datacenter;

- Database for the EDMS solution would be preferable if based on MS SQL Server 2016.

- EDMS system and its database must be replicated and perform regular/systematic backup.

Creation of a comprehensive information security system (CISS)

The developer company supports the process of creation of CISS till the Luhansk Regional State Administration receives a certificate of conformity for CISS, providing consultations and all necessary documents for the creation of CISS, in particular, but not limited to:

- Expert report for EDMS software according to level G2;

- Manual for deploying software for EDMS software;

- System administrator manual;

- System user manual;

- Operational documentation in terms of information security.